SW OPERATIONS WEEKLY REPORT

Amarillo Region

March 14, 2002

# SAFETY

|  | THIS WEEK |  |  | YEAR TO DATE |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | NNG | TW | EOTT | NNG | TW | EOTT |
| Vehicle Accidents |  |  |  | 1 |  |  |
| Lost Time Injuries |  |  |  |  |  |  |
| OSHA Recordable |  |  |  |  |  |  |
| Animal Hits (not SGA Reportable) |  |  |  |  |  |  |

Larry Urban made site visits for the teams in Oklahoma on the EOTT facilities.

COMPRESSION

NNG:

- Perryton – P-3 is completing work on unit 3 at Perryton.  Relief valves will be tested at Perryton and Northrup next week.

- Spearman – Repairs are being completed today on the blower drive on #2 unit.

- Beaver Plant – the team met with the new company that Oneok has hired to haul condensate.  There are some concerns and some confusion over the scope of work.  Oneok will be contacted and more information will be obtained.

- Beaver Pipeline – Beaver 12 #1 suction scrubber is finished and will be on site this week.  The unit should be available by next Friday.  Beaver 7 #2 – the unit is down until next week for replacement of a compressor piston and rod.  Pressures are up behind the station and volume loss is up to 3 mmcf/d.  The teams and Fred Jordan have been talking to DEFS about liquid increases on the SE system.

- Canadian – relief valve testing was completed this week.

TW:

- Canadian – the team is contacting P-3 about water leaks on the unit at Canadian River.

EOTT:

- Nothing to report

PIPELINE

NNG:

- Beaver Pipeline – the team repaired the leak on the A line this week.   They also report that the Maphet and the Carrier/Wisenhunt ground bed projects are complete.

- Ellis 2 – the team reported that DEFS ran pigs this week into Ellis 2 and Ellis 1.  They received 2000 barrels at Ellis 2 and 400 barrels at Ellis 1.

- Pampa – team reported that Oneok had a line leak where they crossed under the KB line.  They should have their repairs completed today.

- UAF Meeting held on Thursday.  Teams sent representatives.  Sammy Williams and Ronnie Brickman attended.

TW:

- UAF Meeting held on Thursday.  Teams sent representatives.  Sammy Williams and Ronnie Brickman attended.

EOTT:

- Teams performed a static pressure test on the Elk City line this week.  The segment from Weatherford to the South Canadian River was successfully tested.  The smart pig project will be resumed.

- ROW work on the Elk City line and the Cherokee line is on-going.

- Teams are preparing for the audit on the Cherokee system that is scheduled to begin next week.

ENVIRONMENTAL

EOTT:

- Clean up and remediation on the Elk City leaks has been completed.

NNG:

- Leak testing for the STAR program has been completed at Woodward 1, 2, and 3.

OTHER

- A region meeting was held this week with updates and discussion on various topics such as budget, projects, vehicles, safety, and objectives.  John Millar and Pat Mullen attended and presented the EOTT Pipeline Integrity program.  Marlane Nollner, Amarillo Admin, presented information on the rollout of the new D7i system.  Teams will provide information back to Marlane by Friday, next week.

|  | ###### Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- |
| LeBeau | Vacation | Vacation | Vacation | Amarillo | Amarillo |
| Williams | Pampa | Sunray | Pampa | Spearman | Pampa |
| Jordan | Beaver | Beaver | Office | Ellis 2 | Beaver |
| Lowe | Vacation | Vacation | Vacation | Vacation | Vacation |
| Ford | Houston | Houston | Houston | Houston | Houston |