Amarillo Region Weekly Report – 11/21/01

| Safety | This Week |  | Year to Date |
| --- | --- | --- | --- |
| # Lost Time Injuries* | 0 |  | 0 |
| # OSHA Recordable Injuries | 0 |  | 1 |
| # Vehicle Accident | 0 |  | 4 |
| # Animal Hits (not SGA Reportable) | 0 |  | 2 |

Some of the Amarillo Region employees attended driver training program in Liberal on a simulation trainer.

Compression

- Pampa Pipeline -  P3/Gray County project is well on target.  The 30” hot tap was completed on the 19th.  The pipeline has been hydrostatic tested and the yard piping is in process of being tested.  The shut out is planned for next Thursday.

- Beaver Plant - #15 cracked 3 heads and projected to be back in service Nov 30th.

- Ellis 2 – Unit 2 Ellis2 station had a 1500-hour inspection.

# Pipeline

- EPS is making progress on the line walking in Oklahoma and Gragg Pape has a full report he will send out today.

- Ellis 2 – EPS line leak near Lenora, Ok with 40 bbl estimated.  Clean-up in progress.

- Beaver Pipeline – Ran a pig on the Lipscomb/Mocane line and received 600 bbl of liquid.

- Pampa Pipeline – The A line project shutout has been put on hold until 2002 with a deferral of $10,500 spending into next year.

# Compliance

- Sunray Field – Team is conduction remedial spraying at Hutch 2 for on going EPA clean-up.

# Other

Project Tiger was completed this week and a great big thank you to all those involved.

Happy Thanksgiving from the Amarillo Region!