# Aquila Red Lake storage project

Notes from Open Season presentation

March 1, 2002

Check out Aquila web site for copy of power point presentation.

Timeline:

3/15/02 – open season closes

4/15/02 – FERC 7c filing

12/31/02 – FERC certificate

1/2003 – Construction begins

1/2004 – Phase I of 6Bcf in-service

1/2005 – Phase II of 6Bcf in-service

Minimum required for 7c filing – 3 Bcf market commitment for 10 years.

At the presentation, there were attendees from Reliant, Pan Canadian, Citizens Utilities, Calpine, Dynegy, El Paso Merchant, El Paso gas pipeline.

Other gas storage projects for Aquila:

Katy (west Houston)

Chapparral (west Texas)

Lodi, Calif.  (their investment partner here is Arclight)

At some point, Red Lake hopes to tie into Kern River, either thru an expansion of the Southwest Gas intrastate system or via a new line utilizing the recently approved Colorado River bridge to be built 1.5 miles south of Hoover Dam.