| # Dealmaker | Transaction | Earnings (millions) | ### Close | Prob. | Comments |
| --- | --- | --- | --- | --- | --- |
| # John Millar | Bakersfield Power Project | $5 | 3Q01 | 10% | Evaluating project economics Assessing technical and regulatory hurdles Negotiating with equipment supplier Developing commercial structure |
| # John Millar | Sell or redeploy idle equipment at Brooker, FL | $0.25 | 3Q01 | 20% | Soliciting bids from propane companies and contractors Assessing site for power plant development |
| # John Millar | EES connection to TW at Gallup, NM | 0 | 3Q01 | 75% | Submitted project sheet to Facility Planning. May need to negotiate lease with EES depending on how they ultimately locate their equipment |
| # John Millar | Develop liquid air technology at pipeline pressure reducing stations | TBD | 2Q02 | 10% | Negotiating terms of confidentiality agreement. Inventor seeks to construct prototype facility on our pipeline and seeks partners in his business venture. Could be promising. |
| # John Millar | Develop distributed generation sites in MAPP (north end of NNG) | $2 | 2Q02 | 25% | Researching opportunities to sell ancillary services |
| # John Millar | Develop mobile powergen business with surplus engines from Red Rock project | $10 | 1Q02 | 10% | Seeking cost estimates on rebuild and conversion costs. Researching best opportunity for monetizing equipment value. |
| # John Millar | Monetize value of Sunniland assets | $1 | 4Q01 | 25% | Researching opportunities in telecom, water, gas, or other utility. Managing unusual costs. |
| # Kevin Hyatt | Southern Trails – jv opportunity | TBD | TBD | TBD | Internal meeting to review opportunity and outline strategy 15 May meeting with Questar to discuss process going forward |
| # Kevin Hyatt | Pacer Pipleine – acquisition opportunity | TBD | TBD | TBD | Support Omaha business development team |
| # Eric Gadd | Power plant site development | TBD | TBD | TBD | Investigating sites along ETS pipeline corridors and EOTT terminals for development of large scale power facilities. |
| # Eric Gadd | Alaska Pipeline | TBD | TBD | TBD | Investigating potential partners in pipeline development consortium. |