|  | ENRON AMERICA DEL SUR S.A. |  |  |  |  |  | ENRON INTERNATIONAL SOUTHERN CONE |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## PROJECTS |  |  |  |  |  |  | ## PROJECTS |  |  |
| BA TRADING |  |  |  |  |  |  | BA TRADING |  |  |
| As of April 10th, 2000 |  |  |  |  |  |  | As of February 21st, 2000 |  |  |
| ### Project |  | Priority | Attorney | Outside Attorney | ### Developer/ Originator | # Project Status |  |  |  |
| Renault Gas Sale Agreement |  | HIGH | B. Hendry A. Calo |  | J. Shoobridge | - Gas Termsheet sent to cp for review. - Negotiations on ED contract w/TGN to cover volumes being negotiated. - Major point of difference is the 16 hour flow provision and damages clause. - ED contract with TGN effective as of 09/15. - Cp reviewing final details of the gas sale offer. - Renault filed for public hearing at the ENARGAS and invited us to attend as an interested third party. - Enargas is trying to delay public hearing. - Cp. accepted offer. - Gas has been flowing since 09/17. - ENARGAS will probably call for a private hearing. - Guille, Andrea and Jose Martinez de Hoz preparing strategy. - Distributor invoiced Renault full firm tariff despite no Contract is being in place. - Cp newly requested ENARGAS to issue resolution. - Distributor sent Carta Documento to Renault´s claiming $ 3.048.870 in damages for terminating Contract. - Enargas will call for a Public hearing. - Apparently will resolve it in favor of Renault . - Enargas has issued a resolution stating that as a preliminary measure prior to resolving the issue and public hearing, the Distributor must charge client ID tariff 90-day stand/by period. - Public Hearing will be on March 7th but not specific to Renault. - N. Martínez preparing report on new arguments Disco´s could use against - Andrea helping regulatory team. - Hearing an overall success. Consumer orgs. supported consumer´s right to ID service and rates. - Enargas to residue in 60 days |  |  |  |
| Bolivian marketing, import and export of natural gas. Crazy molecule |  | MID | J. Novak A.Calo | Dean Lefler | D. Black F. Cerisoli G. Aguilar | - Initial meetings were held on Wednesday 09/15 evening and Thursday 09/16 morning with Ramiro Guevara in Santa Cruz. - Gas purchase termsheets sent to Cp. Andrea working on Crazy Molecule project on the Bolivian side. Andrea in Bolivia with Pete Weidler and Mike Smith to meet with Sirese and discuss final structure of the Project. - Andrea working on final draft of Master Gas Purchase Agreement with Stephen Ellison and Brazilian Local counsel and coordinating terms of GTB IT contracts with Nasim Khan. - Master Gas Purchase Agreement has been sent to Cp for comments. - Andrea preparing offer letter for interruptible compression and treatment of Gas at Río Grande Plant. - Note requesting compression contract filed at the SIRESE on Jan. 17th - Jan. 24th Steve sent draft of EEB´s by-laws for our review. - Andrea reviewed contract with Gaby on Jan. 28th. - Andrea to prepare final version of British Gas Master Agreement. - Gaby to give BGcomments to Andrea. - BG comments analysed and final draft being reviewed by Andrea. - To discuss damages issues with Steve E. - Master Gas Purchase Agreement for Brazil being proof read by Camila Araujo. - Marked up draft delivered to Gaby on March 10th - March 27th, Stephen Ellison preparing draft of Master Agreement for export to Argentina. - Enron Energía de Bolivia SRL was incorporated on March 20th, 2000. |  |  |  |
| Bolivia, Demand for compression services (Crazy Molecule) |  | HIGH |  |  |  | - Andrea & Gaby drafting demand letter. - Draft of demand letter sent to Gaby on Dec. 15th . - As of Dec. 17th, Andrea reviewing possibility of expanding terms and conditions and reducing term to see if we can create our own form of compression and treatment of gas agreement pending negotiation of a definitive agreement accepted by SIRESE. - Meeting with Gaby on Jan. 3rd, resolved to take issue directly to SIRESE. - Andrea prepared draft letter sent to Gaby & Mike on Jan. 10th. - Note requesting compression contract filed at the SIRESE on Jan. 17th |  |  |  |
| Bolivia, Cuiabá 25% option gas. |  | MID | J. Novak A. Calo | Dean Lefler | F. Cerisoli G. Aguilar | - Meetings to be coordinated with J. Novak regarding SCG branch in Bolivia for 25% option gas for Cuiabá. - Outside Counsel working on 25% option gas contracts based on termsheets that were negotiated with Vintage. - Andrea to talk to R. Hopkinson to set up SCG branch in Bolivia. - Dec. 13th meeting with J. Novak & Gaby. - Andrea to draft new drafts. - Dec 15th to determine payment term & conditions precedent. - Dean Lefler´s new draft received on Jan 6th . - Andrea to talk to R. Hopkinson to set up SCG branch in Bolivia. - Meeting on Jan. 29th to discuss setting up SCG branch of a subsidiary in Bolivia to purchase 25% option gas. - Follow up meeting to discuss options on Jan. 31st. - As of Feb. 2nd commercial and legal reviewing whole structure to determine how to proceed. |  |  |  |
| Bolivia, Vintage Confidiality Agreement (Cuiabá) |  | LOW | B. Hendry A. Calo | Dean Lefler | G.Aguilar | - Termsheet for gas purchase for the 25% option for Cuiabá. Sent to Cp. and was sent back with comments. - Sent draft Confidiality Agreement to Gaby to send to Vintage. - Dean Lefler prepared Contract. - Andrea & Brent making changes to it, pursuant to conversation with Lefler. - Gaby to confirm payment terms and conditions precedent. - Final draft done on Nov. 17th. - Nov. 18th Gaby sent final draft to Cp. for review. - Gaby to follow up in status. - Final version of Contract prepared by D. Lefler. - Gave it to Cp on January 13th. - Andrea prepared final draft of the Confidiality Agreement and sent it to Gaby on Jan. 21st - Jan. 25th gave Gaby final version of the CA to send to Cp . - Confidiality Agreement was received by Vintage on Jan. 31st. - Confidiality Agreement was executed and Vintage gave Enron the information on Proven Reserves |  |  |  |
| Chaco # British Gas |  | LOW | B. Hendry A.Calo |  | G. Aguilar | - Termsheet for gas purchase for the 25% option for Cuiabá. - Sent to Cp. and was sent back with comments. Andrea reviewed documents. - Comments to be given to Gaby on Jan 29th |  |  |  |
| Bolivia, Project Good Guy |  | LOW | J. Novak A. Calo |  | F. Cerisoli G. Aguilar | - As of Dec.15th, reviewing project proposal. - Andrea to travel to Houston on January 4th and to Bolivia on January 12th to analyze regulatory issues and file related documents. - Jan 4th & 5th Andrea attended Regulatory summit in Houston for discussion of Bolivian issues. - Group prepared presentation for government and strategy to obtain blanket 25 year export permit. - Andrea working on 3 page letters. - Compression note sent to Andina/Chaco by Sirese on Jan 17 th. Response due by Feb. 28th |  |  |  |
| Vitra gas sale offer |  | HIGH | A. Calo | J. Shoobridge |  | - Draft given to John on Dec. 3rd. - To close on Monday. - John to provide current status. - Cp to provide comments. - Dec. 30th gave John final drafts of the contracts for his final review. - Jan. 3rd , emailed John the latest version of the Vitra letters. - New final version sent to Cp on Jan. 13th . - Jan 31st new draft sent to Cp. - Cp to respond by Feb. 2nd. - Feb 1st Cp suggested slight changes on Section 16. - Feb. 3rd Cp sent executed copies back. Litoral 1, Section 10 was wrongly transcribed. - Feb 4th Cp sent right version. - Feb. 4th made acceptance deposits. - LDC informed Vitra ID Service was not available for them. - To help commercial and regulatory prepare response. - March 27th, Litoral rejected our nominations. Andrea helping Guillermo to draft response to ENARGAS. - March 24th , note submitted at the ENARGAS. |  |  |  |
| Power Purchase Agreement |  | MID | A. Calo B. Hendry |  | J. Poole | - Remaining obligations under Ferrum and ICI contracts. - We will extend Marketing Agreements with generators (PC) Perez Comapnc sent extension on January 13th for our review. - Extending Norfabril & Textil Iberá Contracts. - Reviewing PC´s new Contract form. - Andrea preparing alternative language. - PC to send a new offer without the section referring to termination of economic unbalance. |  |  |  |
| Gas Sale Contracts |  | HIGH |  |  |  | - April 3rd, gave John Piedra Buena, San Miguel S.A., Citrusvil S.A. and Sicamar Metales SA contracts for comments. |  |  |  |
| Ave Fenix Prepay |  | HIGH |  |  |  | - U$S 3.284.000 power prepay executed on April 10th. Andrea preparing new language. |  |  |  |
| Energía de la Patagonia |  | LOW | G. Frumkin A. Calo |  |  | - Energía de la Patagonia is a joint venture between Camuzzi and Enron set up in 1995 to participate in a bid. - This company has never been active and Camuzzi has called requesting liquidation. - We are trying to get further information in order to decide whether to wind up. Pending resolution on Enron side. - George Frumkin making decision on whether to wind up company. |  |  |  |
| Ban and Metro Distribution Contract Request |  | LOW | A. Calo |  | D. Black G. Canovas | - We requested a distribution contract which was denied. - Andrea to review issues that could be raised if we requested a public hearing (to be discussed with regulatory affairs and commercial team.) - Mike Smith to be included in any decisions or discussions relating to this issue. - Conference call on 8/30/99 with Mike, Brent and Guillermo to discuss open access in Argentina. - Analyzing possibility of requesting a public hearing in order to obtain ID Contracts. |  |  |  |
| Bagley Gas Sale Agreement |  | MID | A. Calo |  | F. Cerisoli J. Shoobridge | - ENARGAS is supposed to have come down in favor of Bagley, we are awaiting confirmation. - Pursuant to informal information received by Guillermo Canovas ENARGAS will issue a resolution in favor of endusers by ordering LDCs to remove reserve charges for interruptible distribution and charge only for distribution. - Deal closed. - We are currently serving Bagley, even though it does not yet have distribution agreement with Metro. - ENARGAS is not taking steps to timely resolve this issue. - Commercial group is looking for ways to push the process forward. - Modification to the original 60 day term specified in the addenda was sent to Cp for execution. - Bagley has informed that they are seriously considering requesting a public hearing due to Enargas delay in issuing resolution. - We are trying to schedule a meeting on 09/22 with José M. De Hoz and Bagley’s Marval O’Farrell attorneys to discuss strategy for public hearing. - Meeting was held on 09/22 at Marval O’Farrell. Bagley’s attorneys concluded they would request a private meeting with Enargas Directors to demand an explanation for Enargas’ delay in issuing a resolution. - Bagley will wait and see the results of before analyzing whether or not to request a public hearing. - Enargas will call for a Public hearing. - Apparently will resolve it in favor of Renault . - Enargas has issued a resolution stating that as a preliminary measure prior to resolving the issue and public hearing, the Distributor must charge client ID tariff 90-day stand/by period. |  |  |  |
| IMASA Power Bypass |  | LOW | A. Bertone B. Hendry A.Calo |  | J.Shoobridge | - Andrea Bertone preparing confidentiality and Nonshopping Agreement. - Confidiality Agreement sent to Cp. - Original given back to Legal Department on Dec. 10th |  |  |  |
| Swap Trader Guidelines |  | MID | B. Hendry S. Shackleton |  | D. Black | - Preparing trader guidelines with input from tax Dept. for entering into swaps transactions. - Sara and Lynn Aven looking to set up meeting with commercial group for end of January. - As of Jan. 20th Mark Taylor is reviewing Form. - Conference call between Brent, Mike, Sara & Lynn to discuss trading guideline concepts on Jan 28th. - Brent met with PLA of the Marval O´Farrell to discuss the ADA derivative documentation project on Feb. 7th |  |  |  |
| Nidera Interruptible gas peaking |  | HIGH | B. Hendry A. Calo |  | J. Shoobridge R. Freyre | - Preparing draft offer for Cp review. - Feb 24th, gave John & Rolo first draft for their review. - As some changes were made, on Feb 25th gave a second draft including them. - Feb 28th, final draft sent to Cp for review. - Nidera´s Balance sheet for Credit´s approval to be sent out. - March 27th, Andrea gave John new draft with changes made by him to be sent to Cp for review. |  |  |  |
| Central Puerto |  | HIGH | B. Hendry |  | D. Black | - Synthetic gas tolling agreement being negotiated with Cp. |  |  |  |
| Power Sales. Acindar (physical option and swap option / Closing of deal is depending on Arcor deal). |  | LOW |  |  |  | - Waiting for status update from commercial team. |  |  |  |
| Tax issue regarding request for exemption of ECEASA for turnover taxes. |  | LOW |  |  |  | - Dec. 16th, Luis to find out current status of our application for exemption. |  |  |  |
| Tax Risk assessment for Stamp taxes |  | LOW |  |  |  | - Feb 8th, Randy suggested we perform a stamp tax risk assessment for internal purposes only based on provincial reinterpretation of the laws. |  |  |  |

|  | ENRON AMERCIA DEL SUR S.A. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ## CLAIMS/LITIGATION/REGULATORY |  |  |  |  |  |  |
| BA Trading |  |  |  |  |  |  |
| As of April 10th, 2000. |  |  |  |  |  |  |
| Case |  | Priority | Attorney | Outside Attorney | # Description | # Status |
| Contractual claim by Piedra Buena for penalty for reprogramming |  | HIGH | A. Calo B. Hendry | Jose Martinez de Hoz | Our producers reprogrammed gas volumes during the operating day and we then reprogrammed the volumes to Piedra Buena. The contract provides for penalties if we reprogram during the operating day. Claimed damages are slightly more than $300,000. There appears to have been some miscalculations on the original demands that would reduce the amounts claimed for the May and June reprogrammings. There is now another claim for an additional $72,800 for an additional two days of reprograming. | - CPB claims 89.360,99 due to amounts reduced on 05/19. - On December sent a letter format to Gaby to send to Piedra Buena explaining why their calculations on damages was incorrect. - On Dec. 30th gave Gaby copy of the letter sent to Piedra Buena. - Waiting for PB to respond Meeting held Jan 31st internally to discuss invoice issue. - Need to prepare legal and commercial strategy prior to Feb 10th invoice being sent to Cp. - Feb. 14th, legal note ready to be sent out with debit note. - Debit note to be prepared by Jana Morse. - Notes sent to Cp. on Feb .17th. - Payment due on Feb. 25th - Payment wasn´t made on Feb. 25th. - Commercial team to decide how to proceed. - March 16th PB responds note. They now claim $216.357,68. - March 23rd, Andrea gave Rolo & John GS contract draft for their review. Short Term GS contract pending resolution of claim. - March 27th Legal and Commercial preparing strategy. |
| New Power Regs. |  | MID |  |  |  | - Analyzing new power regs. - Power regulations implementation to be postponed for 120 days. |
| Return of S. Porter & B. Butler´s Apartment |  | MID | A. Calo | H. Leguisamón |  | - Apartment returned. - Public Notary involved. - July payment still being discussed. - Andrea also trying to get deposits back for Bill Butler’s apartment. - Memo on legal fee proposal for collection sent to George Frumkin. - Andrea met H. Leguisamon on Friday afternoon. - Andrea preparing Butler & Porter´s lease documents to give to Leguisamón. - Leguisamón analyzing retention of outside counsel agreement. - Meeting with Leguisamón on 11/30. - Judicial POA for him to represent us in court pending.. - Meeting postponed until retention of Outside Counsel Agreement is executed and special power is underway. - Sent Frumkin new draft of the Engagement letter for review. - Feb. 14th, spoke to George. He is to have the Engagement Letters signed by Randy Young this week. - Feb.17th George to send Engagement letter - March 14th received Engagement letter signed by Randy Young. - March 15th Pía met Leguisamón. Gave him Porter & Butler´s documents to start working. |
| #### Liens on EPCA account. |  | HIGH | A.Calo | M. Murray |  | - Two liens were filed against EPCA’s Citibank account, one for $ 24.774,50 and the other $ 2.500 respectively, due to a supposedly inaccurate income tax payment. - The $ 24.774,50 payment made by Enron was proved correct and the Plaintiff has informed M. Murray it will abandon legal action. - M. Murray has not been able to see the file on the $ 2.500 lien since it was not available in court. - Received court order granting EPCA 5 days to object. - Objected on December 3rd.Javier Bosch to inform what was decided on court after the objection. - AFIP has to reply in February after the judicial recess. - Feb.2nd spoke to Javier Bosch. AFIP responded to the objection. - Waiting for Court to decide. - Feb. 14th, left Javier a message so as to know the news. Waiting for him to call back. - March 13th, Georgina Dellacha (HD&S) let us know Court decided to justify our prior payment in both liens. We submitted a petition in order to claim for damages. |
| #### Arcor Manufacturing Plants |  | HIGH | José Martínez de Hoz (h) | J. Kabel |  | - PPA sent to Cp. for review on Feb. 17th. - Andrea analyzing assignability of contract with Ecogas and working with regulatory team on Antitrust filing. - March 27th, Andrea and Cristian went to the Antitrust Commission. - Andrea & Cristian to meet the Antitrust Commission on Wednesday 12th. |
| Arcor acquisition |  | HIGH |  |  |  | - New letter of intent was sent out on December 30th - Cp preparing data room. - Sent out extension to letter of intent on Feb. 29th. - Coordinating steps with Andrea B., Jeff K. and Diego H. - Cp sent comments to PA & PPA. Andrea B & Andrea C. to analyze. Both travelling to Cordoba on April 13th to negotiate with Cp. |
| Stamp Tax Neuquén Petrolera Santa Fe |  | HIGH |  |  | Jan. 20th received notification in order to determine the existing differences in the Stamp Tax. Both parts should inform the acceptance and duration dates. | - Pía to talk to Diego Solís (Arthur Andersen) - Jan. 24th sent him the notificaction by fax. - Diego Solís suggested speaking with Cp. so as to find out the information included on the Contracts submitted at Rentas (Neuquén) Jan 25th. - Feb 14th, left Alan Blumental from PSF a message in order to talk about the Contracts submitted. - Waiting for his response. - Feb. 17th, talked to Alan Blumental. We arranged sending by fax the Spots submitted at the moratorium. - PSF to pay Stamp Tax on a June 1998 Spot Contract, will later invoice us 50%. Enron will invoice PSF 50% of Stamp Tax paid |

|  | ENRON AMERCIA DEL SUR S.A. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ## SPOT CONTRACTS |  |  |  |  |  |  |
| BA Trading |  |  |  |  |  |  |
| As of April 11th, 2000. |  |  |  |  |  |  |
| Counterparty |  | Priority | Term/ Period | Spot N° | Volume | # Status |
| Total Austral / Pan American Energy LLC/ Wintershall |  | HIGH | February | N°30 | (CM) 30.000 m³ | - March 8th Gaby emailed February transactions. Legal prepared final copies and gave them to her to be sent to Cp for signature. - March 27th, waiting for Cp to send executed copies back. - April 4th, Caro gave copies back. Waiting for Cp to send signed copies. - April 7th gave Caro executed copies to be sent to Cp again in order to have them stamp taxed. |
|  |  | HIGH | March | N°31 | (CM) 19.652 m³ | - March 22nd, Caro emailed new volume (49.652 m³) for Spot N° 30. Brent prepared Spot N° 31 for 19.652 m³ and gave it to Gaby on Mar. 23rd to be sent to Cp for signature. - March 27th Caro gave copies back. Waiting for executed copies to be returned signed. - April 4th, Caro gave signed copies back but without Stamp Tax. She was informed the tax is to be paid. - April 7th , gave Caro executed copies to be sent to Cp again in order to have them stamp taxed. |
| Pan American Energy L.L.C. |  | HIGH | February |  | 370.223 m³ | - March 8th, Gaby emailed February transactions. - Mar. 8th gave Gaby copies to be sent to Cp for signature. - March 20th, waiting for signed copies to be sent back. - March 27th, waiting for signed copies to be sent back. - April 4th, waiting for signed copies to be sent back. - April 7th, Caro gave executed copies back. |
| Petrolera Santa Fe |  | HIGH | February (1st – 16th ) |  | (CTM) 34.791 m³ | - Feb. 17th Gaby emailed letting us know Cp will not be able to sign contracts for volumes already delivered, so we´ll start signing contracts every time we buy gas to them. - Feb-.17th gave Gaby executed document to be sent to Cp. - Feb 29th Gaby informed PSF paid Stamp tax on Feb 28th and that the Spot was to be sent by Feb 29th. - March 20th waiting for Cp to send signed document. - March 27th waiting for Cp to send signed documents back. - April 4th, waiting for Cp to send signed documents back. - April 11th , Caro gave legal team signed and stamp taxed contract . |
|  |  | HIGH | March (20th – 21st ) |  | 35.000 m³ | - March 20th Caro emailed transactions for 1-day-Spot. Gave it to Gaby to be signed by Mike and to be sent to Cp. - March 27th waiting for Cp to send signed documents back. - April 4th, waiting for Cp to send signed documents back. - April 11th, Caro gave legal team signed and stamp taxed contract. |
|  |  | HIGH | April (5th –7th ) |  | 80.000 m³ | - April 5th , Caro emailed transactions and legal gave her copies to be sent to Cp for signature. - April 11th, waiting for Cp to send signed copies back. |
| Quintana Minerals Argentina Inc., Suc. Arg. |  | HIGH | May 17th, 00 Oct. 1st , 00 |  | (CDC) 300.000 m³ | - March 3rd, gave Gaby executed copies of the Contract to send to Cp for signature. - March 6th, Mike made some changes so we re printed the Spots and gave them to Gaby to send to Cp. - March 6th Caro gave us copies of the received copies by the Cp. - April 4th, waiting for Cp to accept the first nomination of natural gas on May 17th, 2000. |