BLM ROW Grant, Temporary Use Permit and Notice to Proceed

State of New Mexico and Arizona

Regulatory Agency: 	BLM – Appropriate Field Office

Phone #: 	NM State Office - (505) 438-7400

NM Farmington Field Office - (505) 599-8900

AZ State Office - (602) 417-9200

AZ Phoenix Field Office – (623) 580-5500

Permit: 	BLM ROW Grant, Temporary Use Permit, Notice to Proceed, Governed under Title 43, Part 2800 of the Code of Federal Regulations.

Permit Application: 	Application for Transportation and Utility Systems and Facilities on Federal Lands

Application Due Date:	Pre-Application Meeting with BLM will help determine timeline

Permit Fee:	Yes.  Pre-Application Meeting with BLM will help determine costs – applicant must set up an account with BLM to cover processing costs

Notes:	Determine appropriate BLM lead office/state in consultation with BLM.  Will most likely require a Plan of Development with application.

Required Information:	Required information is listed in the Application.  Listed below is some of the information required.  Refer to the Application for a complete list of specific instructions and requirements.

- Project description

- Map of project proposal area

- State or local government approval if required

- Technical and financial capabilities to complete project

- Alternative route information

- Explanation of need to cross federal lands

- Authorizations and pending applications filed for similar projects

- Statement of need for project

- Probable effects on population

- Likely environmental effects

- Hazardous materials to be stored or transported within ROW

- Name of all agencies where application being filed

Potential Opposition/Obstacles:

- Arizona - Southwest Center for Biodiversity

- Arizona - The Nature Conservancy

- Arizona - Land and Water Conservation Fund

- New Mexico – San Juan Citizen’s Alliance

- New Mexico – Significant safety concerns, mainly in southern portion of state as a result of Carlsbad explosion

- Arizona/New Mexico - Various NIMBY groups

- Arizona/New Mexico - Tribal nations