Back Office Commercialization Opportunity Valuation

February 27, 2001

# Market Analysis

  - Back Office Costs

      - Enron’s Business Costs

      - Enron’s IT Costs

      - Other Customers’ Costs

        - Benchmark Survey-ISDA

        - Benchmark Survey-AA

        - Market Survey-E&Y

  - Potential Customers

      - Number of Customers and Names by Industry Segment

      - Current Trading Customers

      - Number and Names of Customers by Size

      - Number and Names of Customers by Service/Product

  - Competitors

      - Major

        - % market share

        - Product List/Description and Pricing

        - Customer List

        - Target Customer Segments

        - Alliances/Partnerships

        - SWOT

      - Minor

        - Product List/Description and Pricing

        - Customer List

        - Alliances/Partnerships

      - Potential Alliances

- Revenue Model

        - Determine Product Pricing using Costs/Value Proposition and Competitor Pricing information from above

        - Determine Target Customers based upon competition and market size from above

        - Build and Document Assumptions

        - Build Model

# Start-up Investments

  - CRM/Workflow

  - Document Procedures

  - Move Cash Management from SAP to Unify

  - Scaleability of all systems

      - Stress Test all systems

      - Systems that need modification

- Incremental Costs

  - Energy Operations

      - Account Representatives

      - Functional Resources

  - Information Technology

      - Headcount Resources

      - Infrastructure Costs

- Risk Identification

  - EWS Support Quality Decreases

      - Likelihood

      - Value

  - Negative Trading Business Impact

      - Likelihood

      - Value

## Value Back Office Commercialization Opportunity

Revenue

Less 	Start-up Costs

Less	Ongoing Incremental Costs

=		Net Margin

vs.		Value At Risk, IRR hurdle, ???

= GO / NO GO