Baseline Project

Scope:

- To build a calculation tool that allows for the billing of all charges that are related to baseline/banding contracts from 1997 - 2001. First phase of initiative will concentrate mainly on the contracts related to California.

Process:

- Receive contracts from the Contract Validation team

- Read contracts and highlight pertinent baseline/band information

- Meet with Enron personnel to confirm information being captured

- Additional information identified and added to the database

# Achievements

- Creation of basis for Bands database

- Identification and documentation of various contract forms and baseline / band language

- Reviewed and captured information for contracts from California for 1997 – 2001

- Complete review and entry into the database of 125 contracts

Hurdles:

- Scope of data capture has not been finalized due to the lack of conformity in the contract language.

- Database has been going through numerous iterations to meet the various contract types

- There are many subjective clauses in the contracts, resulting in multiple, possible interpretations.

- Have had to handle the same contracts several times each time looking for different information.

- Baseline / Band information is not clearly defined in contracts

- Lack of a stated baseline in the contracts!

Open Issues:

- What group can best help us with building a baseline when the language of the contract is clear on how to do so.

- What person in legal and commercial should we escalate items up through for interputation of the contract language.

Findings:

Reviewed 125 California Contracts:

- 2 Contracts have both Band and Baseline MW/h

- 22 Contracts have both Band and Baseline language (e.g., KW/h used at all facilities during the first contract year)

- 10 Contracts with Band but no Baseline information

- 9 Contracts with Baseline language (e.g., Historical monthly average (if available) and next 24months from agreement date) but no Band information

Reviewed 10 Con Ed contracts (i.e., majority of Direct USA contracts):

- Found consistency in all contracts:

- Contracts for < 35 million MW/h all had Baseline and Band language

- Contract for < 2.5 million MW/h have no Baseline and no Band language