Baseline PowerPoint

Process:

- Read contracts and highlighted pertinent baseline/band information

- Documented information on the front of contracts

- Met with Enron personnel to confirm information being captured

- Additional information was identified to be included

- Re-read contracts and highlighted additional information

- Database changed to meet new requirements

- Database and contracts were compared by Enron personnel and further additional requirements identified

- Modified database to meet new requirements

# Achievements

- Creation of basis for Bands database

- Identification of various contract forms and baseline / band language

- Reviewed and captured information for contracts from California for 1997 - 2001

Hurdles:

- Scope of data capture has not been finalized.

- Database has been going through numerous iterations to meet the various contract types

- Database has been built for California contract language and may not be applicable to other regions

- There is little consistency in the format and components of contracts

- There are many subjective clauses in the contracts, resulting in multiple, possible interpretations.

- Need for legal interpretation of some contract language

- We have had to handle the same contracts several times each time looking for different information.

- There is ambiguity in the definitions of terms we receive from Enron personnel

- Baseline / Band information is not clearly defined in contracts

- RPS Contract Validation is not including expired contracts (approx. 200 contracts)

- Difficult to defined baseline data on contracts (e.g., MW/h)

Findings:

Reviewed 125 California Contracts:

- 2 Contracts have both Band and Baseline MW/h

- 22 Contracts have both Band and Baseline language (e.g., KW/h used at all facilities during the first contract year)

- 10 Contracts with Band but no Baseline information

- 9 Contracts with Baseline language (e.g., Historical monthly average (if available) and next 24months from agreement date) but no Band information

There are approximately 1000 California contracts (including current and expired contracts).

- Using the contracts currently reviewed as a measurement, we could reasonably expect:

- 16 with both Band and Baseline MW/h

- 176 Contracts with both Band and Baseline language (e.g., KW/h used at all facilities during the first contract year)

Reviewed 10 Con Ed contracts (i.e., majority of Direct USA contracts):

- Found consistency in all contracts:

- Contracts for < 35 million MW/h all had Baseline and Band language

- Contract for < 2.5 million MW/h have no Baseline and no Band language