| ## BRENT’S PROJECT/ISSUE LIST |  |
| --- | --- |
| As of August 15th, 2000 |  |

| ### Project/Issue | Priority | Requesting Party | # Project Status |
| --- | --- | --- | --- |
| #### Support for Trading issues in Argentina | High | Mike Guerriero | - Speak with Andrea once or twice a day. - Currently reviewing new drafts of PA and ETA for Argentina. Andrea has a Friday deadline from Mike. - 8/15/00 reviewing product descriptions and GTC for gas. |
| #### Use of Process Agents for EOL foreign counterparties | High | Mark Taylor | - 8/8/00- I am going to analyze placing a process agent requirement in the password application for EOL for foreign counterparties. |
| Enertek ISDA Master Negotiations | High | Jaime Williams and Shari Stack | - 8/15/00 redrafted execution copies, language for confirm and settling power of attorney issue and sent to counterparty. |
| EOL Survey Chile | High | Mark Taylor | - Spoke to counsel on 8/2/00, they are preparing response to our survey for our review. |
| EOL Survey Peru | High | Mark Taylor | - Spoke to counsel on 8/8/00, they are preparing response to our survey. |
| EOL Survey Bermuda | High | Mark Taylor | - Received request 8/15/00 |
| Update of Chilean ISDA Survey and review of Master Agreement | High | Jay Epstein | - Spoke to counsel on 8/2/00 they are reviewing and will respond with comments. |
| #### Cerveceria Cuauhtemoc Moctezuma Confidentiality Agreement | High | Jaime Williams | - Sent for execution on 7/25/00 to our Mexico office. - Counterparty signed and sent for our signature on 8/7/00 but with one typo or attempted change. - Left message on 8/8/00 for Jaime to call me to work on correcting mistake. - 8/14/00 I will change the term and resend for signature. Enron signatory is still an issue. |
| #### Ace Financial Solutions Confidentiality Agreement | High | Seth Hurwitz | - Reviewing counterparty comments. - 8/9/00 Spoke with Seth on structure, preparing comments to draft for internal review. |
| #### Drafting of new commodity confirm for Mexico office | High | Jaime Williams | - Sent email on 8/2/00 to Jaime asking for additional information in order to complete draft. - 8/11/00 waiting for information from Mexico office. |
| #### Swiss Re Online Trading | High | Brando Hayden | - In process of reviewing counterparty documents and website. |
| #### Purchase of Domain Name “Weatherrisk.com” | High | Tim Norton | - Have asked if Travis can handle the work on this transaction. - 8/14/00 Spoke to Assignor and told him we should have a document ready in a couple of days. - 8/15/00 sent email and draft to Mark Holsworth seeking information on Enron’s position. |
| #### Cima Confidentiality Agreement | Med | Fred Lagrasta | - 8/7/00- Counterparty sent its form for our review |
| SMUD ISDA Master | Med | Weather | - Received counterparty form of schedule on 8/8/00. |
| Canadian Cash Collateral issue review | Med | Sara Shackleton | - 8/8/00- Sara asked me to analyze the status of the cash collateral issue in Canada. - 8/15/00 began review of collateral issues. |
| #### Hanover Re weather insurance and back to back swap | Med | Gary Taylor? | - As of 8/2/00 waiting for draft of insurance policy so we can match swap language. Lou Stoler will handle the insurance piece. |
| #### Sorema weather swap through Bermuda Transformers | Med | Seth Hurwitz | - 7/27/00- Counterparty sent description of proposed transaction structure. Lou will help advise on this issue. Waiting for opinion from counterparty. - 8/10/00 received copy of the opinion for our review and information on the transformers. |
| Project Torn Sleeve | Low | Lamar Frazier | - I am helping to structure how to move the power exposure from EAS to ECEA through swaps. - 8/15/00 New structures being proposed for our review. |
| Review of Trade Option Exemption language in our Masters in light of CFTC Interpretive Letter No. 90-3 | Low | Myself | - Received copy of letter from David Mitchell to review and see if we want to include once again the concept in our masters. |
| AirTran ISDA | Low | Mark Taylor | - Had conference call on 7/27/00 with John Suttle and Brant Reeves from credit with the counterparty to discuss credit issues. They are going to prepare a draft schedule and CSA with their proposed changes. |
| #### Swap Negotiation Manual | Low | Sara Shackleton | - 8/6/00- Start work on updating the negotiation manual that was last updated by Justin Boyd. |
| Perez Companc ISDA Master | Low | Bernardo Andrews | - Received counterparty form of schedule and CSA 8/8/00. |