PROJECT PROPOSAL

SECTION 1

| Work Initiation Number: | 2139 | Purchase Order Number: | N/A |
| --- | --- | --- | --- |
| Request Title: | California ISO Audit #2 – ADDENDUM #1 |  |  |
| EESO Requestor: | Ken Lewchuck | Work Request Submission Date: | 8/3/01 |
| CSC Contact: | Marsha Campbell | Project Proposal Issue Date: | 8/14/01 |

# Work Request Information

Description / Objectives of Work Request:

To comply with annual California Independent Services Operator (ISO) and Enron Corporate audit schedules and requirements, Enron Energy Services Operations, Inc. (EESO) has requested Computer Sciences Corporation’s (CSC) assistance in understanding CSC Meter Operations data, processes and systems.  To this end, EESO is requesting a three-day on-site visit to review and discuss Meter Operations and meter data.  The proposed on-site meeting agenda was as follows:

08/07/01 Room # 203

Introductions & Plan for the Day

Discuss Past MDMA Ad-Hoc Works

Discuss Areas of Improvements

Understanding MDMA Meter Data

08/08/01 Room # 202

Discuss Report Variances

Identify Possible Causes of Variances

Resolve Differences or Discrepancies

Discuss Future Directions & Process of Validations

Discuss Sign-Off Process

08/09/01 Room # 203

Complete Pending Tasks

CSC Response:

CSC submits this Project Proposal as the final proposal document for the CA ISO Audit # 2 CES 2139 Addendum #1.  CSC will support the requested visit, by making a Meter Operations’ specialist and Meter Operations’ Team Lead available for the requested on-site consultation meetings.

Following is a list of the major assumptions used to establish this project’s approach and cost estimate.

- The entire scope of this Addendum is to support the on-site visit as specified in “Description / Objectives of Work Request”.

Invoicing:

Actual labor hours expended to provide this service shall be invoiced to EESO at the contract rate in effect at the time the service is provided and in accordance with the terms of Exhibit 15 (“Unit Prices and Minimum Volumes”) and Section 17 (“Invoicing and Payment”) of the Services Agreement.  Estimated labor hours required to provide the service are provided at the current rates for budgetary purposes. All rates are subject to the annual inflation adjustment.

Any changes to the scope of either the applicable setup or ongoing services set forth in Section 3 of this Work Request are subject to the Work Initiation Process outlined under section 7 of the Services Agreement, and detailed in the Interface Procedures Manual.

Cancellation:

This service may be cancelled upon thirty (30) days prior written notice to the CSC Work Initiation Team.  The service will remain in effect until the sooner of receipt of such cancellation notice or twelve months from the Purchase Order Authorization Date.

This data, furnished in connection with this Project Proposal, shall not be disclosed outside EESO and shall not be duplicated, used, or disclosed in whole or in part for any purpose other than to evaluate the Project Proposal. If EESO issues a Purchase Order to CSC as a result of or in connection with the submission of this data, EESO shall have the right to duplicate, use, or disclose the data to the extent permitted in the Purchase Order.  This restriction does not limit EESO’s right to use information contained in this Project Proposal if it is obtained from another source without restriction.

SECTION 2

PRICE ESTIMATE

This  Project Proposal Price Estimate is for additional services and is valid for  ten  (10) business days from the Issue Date.

SECTION 3

SCHEDULE

See schedule specified in “Description / Objectives of Work Request”.

SECTION 4

PURCHASE ORDER

This Purchase Order is governed by and subject to the provisions of the Amended and Restated Services Agreement (“Services Agreement”) between the parties dated November 1, 2000.  By this reference, the terms and conditions of the Services Agreement are incorporated into this Purchase Order. This Purchase Order additionally includes any specific terms and conditions contained in the Project Proposal.

The above Project Proposal is an offer for additional services and is valid for ten  (10) business days from the Issue Date in Section 1 above. Execution of this Purchase Order is acceptance of the terms of the offer as set out in the Project Proposal.

| EESO Authorization: | EESO Requester Name and Title | _____________________ | Date: |  |
| --- | --- | --- | --- | --- |
| CSC Authorization: | CSC Request Owner Name and Title | _____________________ | Date: |  |
|  | Authorized Finance/Contract Contact Name and Title | ____________________ | Date: |  |

Attachments: