PROJECT PROPOSAL

SECTION 1

| Work Initiation Number: | 2139 | Purchase Order Number: | N/A |
| --- | --- | --- | --- |
| Request Title: | California ISO Audit #2 – ADDENDUM #2 |  |  |
| EESO Requestor: | Ken Lewchuck | Work Request Submission Date: | 8/10/01 |
| CSC Contact: | Marsha Campbell | Project Proposal Issue Date: | 8/14/01 |

# Work Request Information

Description / Objectives of Work Request:

To comply with annual California Independent Services Operator (ISO) and Enron Corporate audit schedules and requirements, Enron Energy Services Operations, Inc. (EESO) has requested Computer Sciences Corporation’s (CSC) assistance.  EESO is requesting the following modifications to one original request report deliverable (described below) previously specified and approved as part of the final requirements for Work Request CES 2139.

Modify the following report to include the following data fields for each of the requested days:

- Total IDR accounts by UDC

- Total TOU accounts by UDC

- % ACTUAL IDR accounts by UDC

- % ESTIMATED TOU accounts by UDC

- % ACTUAL usage (Volume)

- % ESTIMATED usage (Volume)

Original report deliverable

Microsoft Excel data file for all interval accounts, column output format:

| Report Day | Total Accounts | Estimated | Actual | % Estimated |
| --- | --- | --- | --- | --- |
| 2/15/00 |  |  |  |  |
| 6/11/00 |  |  |  |  |
| 7/15/00 |  |  |  |  |
| 8/7/00 |  |  |  |  |
| 12/27/00 |  |  |  |  |

Field Definitions

Total Accounts – Number of active accounts (meters) for the report day

Estimated – Number of active meters for which no usage was received for the report day

Actual – Total Accounts minus Estimated

% Estimated – Estimated divided by Total Accounts (rounded to nearest whole number)

CSC Response:

CSC submits this proposal as the final proposal document for the CA ISO Audit # 2 CES 2139 Addendum #2.  CSC will modify the report design and include the additional data within this report deliverable.

Following is a list of the major assumptions used to establish this project’s approach and cost estimate.

- The requested modifications will not extend the original project duration.

- EESO will approve this Addendum before report modifications are completed.

Invoicing:

Actual labor hours expended to provide this service shall be invoiced to EESO at the contract rate in effect at the time the service is provided and in accordance with the terms of Exhibit 15 (“Unit Prices and Minimum Volumes”) and Section 17 (“Invoicing and Payment”) of the Services Agreement.  Estimated labor hours required to provide the service are provided at the current rates for budgetary purposes. All rates are subject to the annual inflation adjustment.

Any changes to the scope of either the applicable setup or ongoing services set forth in Section 3 of this Work Request are subject to the Work Initiation Process outlined under section 7 of the Services Agreement, and detailed in the Interface Procedures Manual.

Cancellation:

This service may be cancelled upon thirty (30) days prior written notice to the CSC Work Initiation Team.  The service will remain in effect until the sooner of receipt of such cancellation notice or twelve months from the Purchase Order Authorization Date.

This data, furnished in connection with this Project Proposal, shall not be disclosed outside EESO and shall not be duplicated, used, or disclosed in whole or in part for any purpose other than to evaluate the Project Proposal. If EESO issues a Purchase Order to CSC as a result of or in connection with the submission of this data, EESO shall have the right to duplicate, use, or disclose the data to the extent permitted in the Purchase Order.  This restriction does not limit EESO’s right to use information contained in this Project Proposal if it is obtained from another source without restriction.

SECTION 2

PRICE ESTIMATE

This Project Proposal Price Estimate is for additional services and is valid for ten  (10) business days from the Issue Date.

SECTION 3

SCHEDULE

CES 2139 planned schedule is not changed by these requested modifications.

SECTION 4

PURCHASE ORDER

This Purchase Order is governed by and subject to the provisions of the Amended and Restated Services Agreement (“Services Agreement”) between the parties dated November 1, 2000.  By this reference, the terms and conditions of the Services Agreement are incorporated into this Purchase Order. This Purchase Order additionally includes any specific terms and conditions contained in the Project Proposal.

The above Project Proposal is an offer for additional services and is valid for ten  (10) business days from the Issue Date in Section 1 above. Execution of this Purchase Order is acceptance of the terms of the offer as set out in the Project Proposal.

| EESO Authorization: | EESO Requester Name and Title | _____________________ | Date: |  |
| --- | --- | --- | --- | --- |
| CSC Authorization: | CSC Request Owner Name and Title | _____________________ | Date: |  |
|  | Authorized Finance/Contract Contact Name and Title | ____________________ | Date: |  |

Attachments: