Project Inception

Commodity Fundamentals Website

On behalf of

Gas Fundamentals
Replace with the Primary Business

Unit that the project falls under

| Project: | Commodity Fundamentals Website |
| --- | --- |
| Project Code: | c.006106SAP Project Code |
| Document Classification: | Final Draft /Final |
| Filename: | O:\fundy_ops\IT\webcontent\projects\Fundy Project\CF_Inception v1.0.docFilename |
| Prepared by: | Tamika Hebert, Business Analyst, Enron Net Works, LLC |
| Date Created: | 4/17/2001 |
| Date Updated: | 9/28/2025Last update date of document |

Contents

1	Introduction	2

1.1	Purpose	2

1.2	Scope	2

1.3	Definitions, Acronyms and Abbreviations	2

1.4	References	2

2	Management Summary	2

3	Proposed Business Environment	2

4	Project Scope	2

5	Benefits	2

6	Identified Risks and Alternatives	2

7	Assumptions	2

8	Project Structure	2

9.	Resources / Timeline / Preliminary Cost Estimate	2

9.1	Resources	2

9.2	Estimated Timeline	2

9.3	Preliminary Cost Estimate	2

10	Database Requirements	Error! Bookmark not defined.

11	Sign-off	2

When to use this template:

This template is appropriate at the initiation of a project in order to get the project officially approved. It provides a description of the project, its business justification, and cost and timeline estimates.  Please delete examples and instructions when no longer needed.

# Introduction

## Purpose

The purpose of this Project Vision document is to outline, at a high-level, the current business environment and proposed business environment, benefits, risks, etc. in order to evaluate the necessity for proceeding with the proposed project.

## Scope

The scope of this document is to provide the necessary information to the business and IT management in order to make a go/no-go decision on the proposed project.  This information includes a description of the current and proposed business environments, the benefits of the proposed environment and the high-level scope of the project.  It also includes an estimated timeline and project cost.

## Definitions, Acronyms and Abbreviations

Information Seeker is any person that works within the Enron corporate domain who is able to view the Commodity Fundamentals website portal.

Web content administrator is a person that maintains the content of this web site.

This subsection should provide the definitions of all terms, acronyms, and abbreviations required to properly interpret the Project Vision.  This information may be provided by reference to the project Glossary.

## References

This subsection should provide a complete list of all documents referenced elsewhere in the Project Vision.  Each document should be identified by title, report number (if applicable), date, and publishing organization.  Specify the sources from which the references can be obtained. This information may be provided by reference to an appendix or to another document.

# Management Summary

Increasing amounts of commodity websites have arisen in the past year.  Unfortunately, information is diversified and spread across numerous locations.  This increases the amount of turnaround time in providing and gathering data for the business users to make pertinent decisions in an expedient manner.  Without being a fully integrated information resource, users will spend an enormous amount of time alternating between sites to retrieve information.

The purpose of the Commodity Fundamentals website portal is to provide a site that fully integrates all of the current commodity sites into one.  Developing a website portal will allow users to obtain a diversified understanding of the many commodities that Enron trades, business overviews of business processes, and analyst reports all from one centralized location.  Finally, the purpose is for the Commodity Fundamental site to be a clearinghouse for vital information on the various commodities providing up-to-date information on various aspects of the commodity business.

The benefits of the Commodity Fundamentals website portal will be:

- Increase communication amongst business units

- Knowledge and information sharing

- Content management completed by business users

- Initial integration of a number of key Commodity Fundamental sources (i.e. Enron Industrial Markets, Enron Global Markets, ENA Gas Trading and Enron Metals).

# Proposed Business Environment

Proposed Business Process

In the proposed business process, the creation of a website portal will provide fundamental research in one centralized location for several business units.  The structure of the website will provide users the option of viewing analyst reports, weekly update reports, newsletters, business overview of a particular commodity, and other information as well.  The website portal will provide the ability for anyone within the corporate domain to access up-to-date information that relates to the commodities that Enron trades.

The main driver for the development of the website portal is to combine all of the commodity websites into one in order to foster communication amongst the business units.  Also, the consolidation of IT efforts on development of sites will reduce the amount of time and money spent.  Developing a centralized location for commodity information would enable users to efficiently coordinate job tasks with information that may affect their job and minimize delays caused by inaccurate information or lack of current information on each commodity.

# Project Scope

In order for Commodity Fundamentals website portal to fulfill the needs of the users, it must:

- Provide the ability for users to view various publications from the corporate domain

- Provide the ability to share information across various commodities

- Provide ability for users to search for a specific topics

- Provide the ability for content to be maintainable and changeable without the need for site development resources

- Provide the ability to display data residing in external (both internal and external to Enron) databases

- Provide the ability for users to customize initial website to own personal default

- Provide the ability for specific areas of the Commodity Fundamentals website to be secure

- Provide multiple levels of security for each commodity to secure their content

- Provide the ability to broadcast News across multiple commodities

- Provide a level of personalization for end users to specify the content they are intersted in viewing, and to select features such as their default commodity

# Benefits

With the proposed creation of Commodity Fundamentals website, users will have the ability to:

- Encourage knowledge and information sharing between business units and commodities

- Foster communication between the groups

- Provide a centralized location for all commodity information

- Reduce the amount of manual work being conducted

- Initial integration of a number of key Commodity Fundamental sources (i.e. Enron Industrial Markets, Enron Global Markets, ENA Gas Trading and Enron Metals.

# Identified Risks and Alternatives

Risks

| Risk | Risk Magnitude | Risk Description | Impacts of Risk | Mitigation/Contingency |
| --- | --- | --- | --- | --- |
| Scope Creep (Schedule risk) | Medium | The Commodity Fundamentals project has the ability to grow in scope because of the limited amount of requirements discussed initially. | Cost of project increases | Manage requirements effectively |
|  |  |  | Deadline extended |  |
| Information Corruption (Quality Risk) | Medium | The users do not effectively utilize the website | Lack of pertinent information for the users to review. | An Administrator should regularly verify new information for veracity. |
|  |  |  | The amount of users using website could decrease | Management should endorse the website |
| Website is maintained and updated frequently (Quality Risk) | Low | Information housed on the website is not updated frequently | Users will have difficult time determining whether information is current. | Project manager should stress the importance of updating website frequently. |
| Budget Exceeded or Cut (Cost Risk) | Low | If funding is exceeded or lost, it may become difficult to complete the project. | Users may be forced to continue using older method obtaining customer information. | Project manager will need to work to control costs. If budget cuts are requested, business users must protect the project. |
|  |  |  | Lack of knowledge sharing business users |  |
| Other Business Units may not utilize Commodity Fundamentals (Cost Risk) | Medium | Even though commodity information is shared across multiple business units, other business units may choose to maintain their separate websites independent of Commodity Fundamentals. | If users continue to utilize the legacy sites, the benefit of information sharing will not be available to them. | Project manager will need to stress the ability to leverage multiple commodities information in one location, as well as shared development between the business units IT teams. |

Alternatives

| Alternative | Pros | Cons | Reason for Rejection |
| --- | --- | --- | --- |
| Existing process can continue | Inexpensive from IT perspective | Does not meet business units’ needs. | Unaware that site exists. Comfortable with using old sites. |

# Assumptions

- ENA, EGM, EIM and EM business units will post commodity information on website

- Content management will be conducted by the user or administrator

- Users will conduct searches on website

This section should contain a listing of the major assumptions made in selecting the proposed solution.  This should include things like hardware availability, personnel skill-sets, training requirements, personnel availability, schedule flexibility, etc.  Anything that may affect the project that has been ‘assumed’ to happen should be listed here.

# Project Structure

The project will most likely be structured as illustrated in the diagram below:

Short description of how the project will be structured. This may include the methodology used, reporting structure, project framework, etc.

The Commodity Fundamental website portal will combine all commodity site into one major site.  Users will have the option of selecting from various categories underneath each commodity.  Since the content can be managed by users, the website will be their responsibility to update with pertinent information.  The consolidation of the 3 sites will decrease redundancy of information that may appear on several sites.  Providing information in one location will allow users the opportunity to obtain information in a timely fashion and in a more efficient manner.  The default page of the commodity portal will allow users to customize according to an individuals preference.

# Resources / Timeline / Preliminary Cost Estimate

This section would include the initial and projected personnel (by role if specific resources are not yet identified).  Additionally, an estimated timeline for the project would be included (by phase and iteration).  A high-level cost estimate would be included with as much detail as known at the time.

## 9.1	Resources

| Role | Resource | Time Commitment |
| --- | --- | --- |
| Project Manager | Colin Tonks | Part-time |
| Business Analyst | Tamika Hebert | Part-time |
| IT project Manager | Colin Tonks | Part-time |
| Developer | David Woodstrom | Full-time |
| Developer | Junellen Pearsall | Part-time |
| Team Lead | David Dronet | Part-time |
| QA |  |  |
| Data Architect | Brian Lari | Part-time |

## 9.2	Estimated Timeline

| Project Phase/Deliverable |  | Duration | Iteration End Date |
| --- | --- | --- | --- |
| Phase 1 |  |  |  |
|  | Total: |  |  |

## 9.3	Preliminary Cost Estimate

### Hardware

### 9.3.2	Software

### 9.3.3	Personnel (based on $88/hr seat cost

- 3 developers for 3 hours per day for 5 months – 300 Hours

- 300 hours * $88/hr = $26, 400

# Database Requirements

The proposed schema for the Commodity Fundamentals website is located at \\enehou\houston\common\Fundy_Ops\IT\webcontent\Projects\Fundy Project\FUNDY-OverallSchema.vsd

- Oracle [     ]	SQL*Server [   X  ]

- The application is a purchased software.  	Yes  [     ]          No  [  X  ]

- Certified database version  - SQL Server 2000

- Certified database OS platform  - Windows 2000 Advanced Server

- Certified database OS version – SP 1

- Total number of users  - 1100 as of 5/16/2001

- Total number of concurrent users – 5-10 estimated as 5/16/2001

- Total number of database connections – 10 –15 as of 5/16/2001

- Types of database connections

Directly from end users  [     ]	end users interface _________________________________

Directly from middle tier [X]  	types of middle tier  COM+, ASP, IIS

middle tier platform  Windows 2000 Advanced Server

- Initial database size  - Currenty 130 MB, with 70 MB space currently available

- Database growth projection  	6 mons – 140MB : 12 mons – 150MB : 24 mos – 180MB

- Historical data retention  		                           Yes  [X] 2 yrs	             No  [     ]

- Online Transaction Processing (OLTP)  [     ]

Decision Support System  [X]

Data Mart  [     ]

Data Warehouse  [     ]

- Front-office   [X]		Mid-office [     ]			Back-office  [     ]

- For in-house developed application, how data from Global System will be pulled?	N/A

- Enron systems integration	(e.g. EOL, SAP…etc)		Yes  [     ]    No  [  X   ]

Source systems __________________________________________________________________

Target systems  __________________________________________________________________

- Database uptime requirement   	from ________ to __________ central time     24*7  [X]

- Client geographic location 		Application operational time (central time)

London, Portland, Houston
Calgary, Singapore

- Special database security requirements - N/A

- Special database features requirements - N/A

- Database backup and recovery requirements

Backup 		Previous night image recovery          Point in time recovery

Development	  [X]			      [X]				[      ]

Test		  [X]			      [X]				[      ]

Production 	  [X]			      [     ]				[ X ]

- Mission critical      Low   [     ]	    Medium   [     ]		                 High    [ X ]

- Business impact - $$$ loss if production database goes down

$1,532 - 30 mins		$3,064 - 60 mins		$12,258 - 4 hrs	     $73,548 - 24 hrs

- How to ensure business continuity?  Production level fault tolerance

- Process flow diagram provided			Yes    [     ]	No      [  X   ]

- Data flow diagram provided			Yes    [  X   ]	No      [     ]

- Application architecture diagram provided 		Yes    [     ]	No      [  X   ]

- Infrastructure architecture diagram provided         	Yes    [     ]	No      [  X   ]

# Sign-off

The signatories agree with the definitions, processes and recommendations stated in this document and agree for the next phase to begin based on this document.

Business Sponsor:			Hunter Shively

______________________ 		Date ______________

Business Sponsor:			Chris Gaskill

_______________________ 		Date ______________

IT Project Manager:			Colin Tonks

_______________________ 		Date ______________

Business analyst:			Tamika Hebert

_______________________ 		Date ______________

Data Technologies:			Jim Ogg

_______________________ 		Date ______________

Component Architecture		John Simmons

_______________________ 		Date ______________

Bob McAuliffe

_______________________ 		Date ______________

IT Developer:				David Dronet

_______________________ 		Date ______________

This is the planned start date of the project, assuming the project is approved.