| # CHECKLIST FOR INTRODUCTION OF ENRONONLINE |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## ISSUE | RESPONSIBILTY | COMPLETION | STATUS | DUE DATE |
| Compliance with Corporations Law and Exempt Market Declaration for trading in Australian electricity derivatives | MSJ | Sign off from Legal and external counsel | Issues investigated and draft request for advice prepared | 15 December 1999 |
| Compliance with Corporations Law for trading weather, crude oil, interest rates | MSJ | Sign off by Legal and external counsel | Issues investigated and draft request for advice prepared | 31 December 1999 |
| Procedures developed to ensure operation of EnronOnline complies with EAF legislative and electricity market obligations | D. Minns / MSJ | Sign off from Legal and external counsel |  | 31 December 1999 |
| Amend Password Agreement & Electronic Trading Agreement for Australia | D. Minns MSJ | Sign off from Legal and external counsel | Draft of each prepared | 31 December 1999 |
| Produce GTC’s for each electricity derivative product | D. Minns / MSJ | Sign off from Legal and external counsel |  | 31 December 1999 |
| Description for each electricity product |  | Each product description signed off by Legal |  | 31 December 1999 |
| ## ISSUE | RESPONSIBILTY | COMPLETION | STATUS | ## DUE DATE |
| Review existing Master agreements to ensure consistent with application to EnronOnline | D. Minns/MSJ | Sign off from Legal and external counsel |  | 15 January 2000 |
| Register all Business names & intellectual property associated with EnronOnline | MSJ | Sign off from Legal and external counsel |  | 15 December 1999 |
| Confirm enforceable of contracts entered into through EnronOnline | MSJ | Sign off from Legal and external counsel |  | 15 December 1999 |
| Confirm no other regulatory impacts through use of EnronOnline | MSJ | Sign off from Legal and external counsel |  | 15 December 1999 |
| Register domain names in Australia to prevent misuse | E.Katz | “enrononline.com.au” registered |  | 30 November 1999 |
| Ensure Enrononline complies with of evidence Act and other legislation | ### D. Minns/MSJ | Capable of proving to counterparties that system will provide sufficient evidence on terms of transactions (eg version of GTCs that apply to particular transaction). |  |  |
| Ensure presentation material contains no statements that may be misleading or deceptive under the Trade Practices Act. | D. Minns/MSJ | Legal signoff of presentation material |  | Prior to release to third parties |