CONNETICUT FUEL CELL PROJECT

OPEN ISSUES

October 27, 2000

# FUELCELL ISSUES

- Fuel Efficiency Guarantee Point (52% expected versus 48% guaranteed)

- Output Pay for Performance Band (5%--ENA proposed; 10%--FCE proposed)

- Particulate Guarantee Point

- Acceptance Test Write Up in poor shape

- Degradation & Warranty Points

- General turn around time on technical matters from FuelCell

- Have not received Specifications & Guarantee Points for 2.4 MW Units

- Have not received degradation curves

- Have not received L.D. or Purchase Price Adjustment Language

- Not returning calls on a timely basis

- Purchaser Delay Consequences (FCE has proposed maximum of 30 days & then full payment)

# CRRA ISSUES

- Can we get more land allocated to use at Midcon?

- How are we handling stack replacement funding?

- When do we need the form of the construction contract?

- CLP remediation at Midcon