CHANGE ORDER NUMBER 1

to

PURCHASE AGREEMENT ENA-2-99

By and Between

WESTDEUTSCHE LANDESBANK GIROZENTRALE, NEW YORK BRANCH

ACTING THROUGH ITS AGENT

ENRON NORTH AMERICA CORP.

AND

GE PACKAGED POWER, INC.

For The Purchase Of

24 LM6000 GAS TURBINE GENERATOR SETS

CHANGE ORDER NUMBER 1

PART I  REQUIREMENTS

1.	In accordance with Purchase Agreement ENA-2-99, Article 11, the parties hereby agree to amend the Agreement to include all changes set forth in this Change Order Number 1.

2.	Summary of Changes:

# Seller shall provide each and every item of materials, equipment, labor and expendables necessary to provide four (4) additional Units (of the 24 Units) with the Dual Fuel Option.   This Option shall be incorporated into Units 17, 18, 19 and 20.  Said Option is further described in Exhibit N-2 and the Units will be delivered in accordance with the Schedule in Section 6.1.2 of the Agreement.   Including the four (4) Units hereunder, a total of six (6) Units will be built with the Duel Fuel Option.

PART II COST

1.	The costs for the additional scope of supply described in PART I shall be added to the Purchase Amount as set forth herein.

2.	Summary of Cost:

a.	Dual Fuel Option for 4 Units;  $280,000 per Unit	$1,120,000.00

b.	Total:	$1,120,000 .00

3.	Summary of the Purchase Amount:

a.	Purchase Amount:	$ 337,728,000.00

b.	Total value of Change Order Number 1

(the "Purchase Amount Increase"):	$1,120,000.00

c.	Purchase Amount through Change Order #1:	$338,848,000.00

- Upon execution of this Change Order Number 1, the Purchase Amount for Purchase Agreement ENA-2-99 shall be increased to Three Hundred Thirty-eight Million, and Eight Hundred Forty-eight Thousand U.S. Dollars ($338,848,000.00) and constitutes full compensation for the supply and delivery of the Scope of Supply in accordance with the Agreement and for any and all additional materials, equipment, labor and expendables required in connection with fulfilling the terms of this Change Order Number 1, including Seller updating its drawings as necessary to include the additional Scope of Supply hereunder.

PART III TERMS AND CONDITIONS

- Except as expressly modified by the terms herein, the terms and conditions of the Agreement are incorporated herein by reference and shall apply with respect to the rights and obligations of the parties under this Change Order Number 1.  Unless otherwise expressly defined or modified by the terms herein, all capitalized terms in this Change Order No. 1 shall be as stipulated in the Agreement.

- All other terms and conditions of the Purchase Agreement remain unchanged and in full force and effect.

- The effective date of this Change Order Number 1 shall be June 2, 2000.

Agreed and Accepted:

Enron North America Corp., as Agent for

Westdeutsche Landesbank Gironzentrale, New York Branch

By:

Title: ________________________________

Date:

GE Packaged Power, Inc., as Seller

By:

Title:

Date: