CHANGE ORDER NUMBER 1

(Changes to “Exhibit I-1” Milestone Payment Schedule and Consent to Assignment)

to

CONTRACT CS-2-99

(Contract for One 7FA Combustion Turbine/Generator)

By and Between

ENRON NORTH AMERICA CORP.

as Purchaser

AND

GENERAL ELECTRIC COMPANY

COYOTE SPRINGS 2 LLC POWER PROJECT

(GAS TURBINE GENERATOR PACKAGE)

CHANGE ORDER NUMBER 1

(One (1), 7FA Combustion Turbine Generator Contract)

# PART I  REQUIREMENTS

1.	In accordance with Article XI of the Agreement (as defined below), Purchaser and Seller hereby amend the Agreement to include all changes set forth in this Change Order 1.

- This Change Order is issued to adjust the Exhibit I-1 Milestone Payment Schedule to reflect a credit/discount of $5.0 million against the Purchase Amount of $35,889,000.  This credit/discount has been made available under the terms of the Amended and Restated Principles of Agreement, as amended from time to time, executed between GE and Enron on April 23, 2000, and to express the consent by Seller to Purchaser’s assignment of the Contract to Avista Power LLC.

- Pursuant to Article XXII, if Purchaser shall be current with all payments then due and payable under the Agreement, Seller agrees to execute and deliver a Consent to Assignment in the form attached hereto as Exhibit A.

- The parties mutually confirm and agree that the Agreement is in full force and effect and that neither party is in default of its obligations hereunder.

- Changes to the Agreement:

  - Contract Exhibit I-1, Milestone Payment Schedule is superseded and replaced by Exhibit I-1, Revision 1 attached to this Change Order.

PART II TERMS AND CONDITIONS

1.	The terms and conditions of this Change Order are as set forth in Purchase Contract CS-2-99 between Enron North America Corp. and General Electric Company, with the Effective Date of May 4, 2000 (the "Agreement").

2.	The effective date of this Change Order Number 1 shall be June 9, 2000.

3.	All other terms and conditions of the Agreement remain unchanged and in full force and effect.

Agreed and Accepted:

Enron North America Corp.

as Purchaser

By:

Title:   Vice President				Date:

and

General Electric Company

as Seller

By:

Title:	                                                  	Date:

Exhibit A

Form of

Consent to Assignment

This Consent to Assignment is entered into effective ______________, 2000, between Avista Power, LLC, a Washington limited liability company (“Avista”), and General Electric Company, a New York corporation (“GE”).

# Recitals

## Enron North America Corp. (“ENA”) and GE are parties to an Agreement for the Coyote Springs 2 LLC Power Project Gas Turbine Generator Package dated effective as of the 4th day of May, 1999 (the “Turbine Agreement”).

## Avista is engaged in the business of developing, owning and operating power generation facilities at various sites.  Avista is considering acquiring and developing the site known as the “Coyote Springs 2” generation project.

## Article XXII of the Turbine Agreement limits ENA’s right to assign its rights and obligations under the Turbine Agreement.

## ENA desires to assign and transfer the entirety of its rights and obligations in and under the Turbine Agreement to Avista.

## ENA has requested GE to consent to ENA’s assignment of its rights and obligations under the Turbine Agreement to Avista on the terms and conditions set forth below.

# Agreement

In consideration of the mutual covenants contained in this consent, and intending to be legally bound, the parties hereto agree as follows:

- GE consents to ENA’s assignment of the entirety of ENA’s rights and obligations in and under the Turbine Agreement to Avista.  This consent is conditioned upon the following matters:

- In constructing a generation facility utilizing the Equipment (as defined in the Turbine Agreement) Avista shall assign its rights under the Turbine Agreement to the contractor retained by Avista (or its permitted assigns) or its Affiliates to construct the generation facility.

- Any such assignment by Avista or Avista’s permitted assigns of Avista’s rights and obligations in and under the Turbine Agreement to the contractor retained by Avista (or its permitted assigns) or its Affiliates to construct a facility using the Equipment shall be void unless GE first shall have approved the identity of such contractor in its sole discretion.

- Avista shall at the time of the assignment from ENA have a credit rating by Standard & Poors of BBB+  or better (or equivalent rating by a recognized rating agency), or shall no later than 21 days following the effective date of ENA’s assignment to Avista pursuant to this consent provide to GE one or more guaranties, letters of credit or other assurances of payment or performance of Avista’s obligations under the Turbine Agreement issued by an entity or purchaser with such a credit rating.

- Avista shall have executed an assumption of ENA’s liabilities under the Turbine Agreement.

- GE further consents to any re-assignment of the Turbine Agreement from Avista or its permitted assignees to ENA or its Affiliates should the Avista and ENA desire to make such a transfer at any time and to accept performance of the obligations under the Turbine Agreement from such Affiliates or permitted assignees.

- As of the effective date of this Consent GE confirms that there is no breach by ENA of ENA’s obligations under the Turbine Agreement.

- Following the assignment from ENA to Avista contemplated by this Consent Avista and GE shall negotiate (or procure that one of their respective affiliated companies will negotiate) in good faith for a Long Term Service Agreement with respect to the turbine to be delivered under the Turbine Agreement; provided, that neither party shall be obligated to enter into such agreement unless it is acceptable to each party in its own discretion.

- No oral or written modification of this Consent either before or after its execution shall be of any force or effect unless such modification is in writing and signed by the party to be bound thereby.

- The waiver by any party of any breach or failure to enforce any of the terms, covenants or conditions of this Consent shall not in any way affect, limit, modify or waive the future enforcement of such terms, covenants or conditions.

- The provisions of this Consent are intended for the sole benefit of the parties hereto, and there are no third-party beneficiaries other than assignees contemplated by the terms herein.

- This Consent may be executed in counterparts, each of which when so executed and delivered shall be an original, and all of which, when taken together, shall constitute one and the same instrument.

IN WITNESS WHEREOF, the parties have caused this Consent to be executed as of the date and the year first above written.

Avista Power, LLC					General Electric Company

By:							By:

Name:							Name:

Title:							Title: