November 24, 2000

LEGAL STATUS REPORT – ENRON CANADA

| PROJECT | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
| --- | --- | --- | --- | --- |
| Alberta PPA | Peter Keohane | John Lavorato Tim Belden John Zufferli (Trading) Rob Milnthorp Derek Davies (Origination) | Not Applicable | Enron Canada Power Corp. acquired the Sundance "B" PPA pursuant to the auction for 706 MW for a term of 20 years, commencing January 1, 2001. Enron Canada Power’s qualification for participation in the Alberta Power Pool has been completed. Trading and origination transactions are being pursued and executed with respect to the PPA for market deregulation commencing January 1, 2001. |
| Secondary Alberta Power Purchase Auction (Plan B) | Peter Keohane Greg Johnston | John Lavorato Tim Belden John Zufferli (Trading) Rob Milnthorp Derek Davies (Origination) | Auction to be held Nov. 29/00 | The Government of Alberta has announced Plan "B" for the auction, in smaller blocks (2-25 MW) and for shorter terms (3 x 1-year terms), of the unsold power from the first auction (approximately 2,150 MWs). Enron is entitled to bid on approximately 20% of the available MW due to PPA holding restrictions and must back-to-back 70% of the volume as a condition to participation. |
| Plan B Back-to-Back Transactions | Peter Keohane Greg Johnston | Derek Davies John Zufferli | Not Applicable | Negotiating physical back-to-back transactions, conditional on Plan B Auction Participation. |
| Project Red Ball | Greg Johnston | Kyle Kitagawa | Year-end 2000/First Qtr. 2001 | Pursuing long-term financing for acquisition of Alberta PPA with various institutions. |
| British Energy Canada | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Ontario Market Opening (Projected for end of 2nd Qtr. 2001) | 3-year term firm PPA for 500 MW/h executed, conditional on British Energy entering into an agreement to acquire the Bruce Nuclear Generation Facility from the Ontario Government, and on Enron hedging 90% of contracted power. Award of Bruce Facility to British Energy has been confirmed as satisfied. Market Opening extension has been negotiated with British Energy. |
| Off-Take of British Energy Power | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Ontario Market Opening (Projected for end of 2nd Qtr. 2001) | Firm PPAs being discussed with various counterparties to hedge British Energy position. 20 MW (+16 MW option), 3-year contract executed with Sunoco. 100 MW, 2-year contract executed with TransCanada Energy. |
| ENERconnect | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Commencing on Ontario Market Opening (Projected for 2nd Qtr. 2001) | 3-year services and alliance agreement executed. Toronto office set-up and additional contracting arrangements ongoing for Market Opening. Currently renegotiating services agreement and potential buy-out of non-compete restrictions. |
| Mobile Turbine Joint Venture | Greg Johnston | Kyle Kitagawa Duncan Croasdale | Year-end 2000 | Non-binding letter of intent has been executed by Power Systems Mfg. regarding the creation of a joint entity for the purpose of manufacturing, packaging and selling mobile combustion turbine generating units. Management agreement and LLC agreement (and related agreements) are in process. ENA has acquired one FT4 turbine and jet engine and one complete FT4 mobile package. ENA has executed a supply agreement regarding 2 generators, with an option to have up to an additional 8 generators supplied. |
| Government of Ontario NUG Contract RFP | Peter Keohane Chris Gaffney | Paul Devries | Definitive Agreement expected to be executed by December, 2000 | RFP for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario. Enron Canada has been awarded RFP. Negotiation and execution of Definitive Agreement to be completed. |
| Canadian Retail (Power and Gas) Initiative | Peter Keohane Mark Powell | Rob Milnthorp Dave Pope | Unknown | Creation, qualification and preparation relating to a retail energy affiliate for Canadian jurisdictions. |
| Tax Mitigation | Peter Keohane Morris Clark | Rob Milnthorp | Year-end 2000 | Pursuing various tax deferral or tax write-off structures. |
| Papier Masson Ltee | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Not applicable | Ongoing monitoring of TMP construction, equity investments and loan guarantees. Currently reviewing acquisition/disposition opportunities. Negotiating term sheet for potential buy-out of other shareholders. |
| Invasion Energy Inc. | Peter Keohane | Kyle Kitagawa | Not applicable | Ongoing monitoring of equity and debt investments. Sale anticipated for 4th Qtr. 2000. |
| Nitrochem | Chris Gaffney | Jeff Borg | Unknown | Non-binding letter of intent regarding the provision of energy supply, portfolio, a risk management and settlement services and cogeneration development has been executed. Revising draft power supply contract. Preparing draft services agreement. |
| Sunoco Energy Inc. | Chris Gaffney | Paul Devries Jan Wilson | 4th Qtr. 2000 | Negotiating Energy Services Agreement. |
| CNR, Beau, Tenaska, Encal & others | Mark Powell | Derek Davies Kevin Heal | 4th Qtr. 2000 | Organization of numerous temporary assignments of pipeline capacity. |
| JCG Resources Ltd. | Mark Powell Greg Johnston | Cyntia Pastega | Unknown | Coordination and confirmation of transactions and agreements between Contour Energy Ltd., Troodon Energy Ltd. and JCG Resources Ltd. |
| Cadillac Fairview | Chris Gaffney | Jeff Borg | 4th Qtr. 2000 | Non binding letter of intent has been executed. Preparing draft wholesale Electricity Management Services Agreement. Draft power supply agreement has been circulated. Exclusivity in place until November, 2000. |
| Bowater | Chris Gaffney | Jeff Borg Jan Wilson | 4th Qtr. 2000 | Preparing draft wholesale Electricity Management Services Agreement. Draft power supply agreement has been circulated. |
| Blue Range Resource Corporation | Peter Keohane | Rob Milnthorp | Year-end 2000 | Ongoing administration of estate wind-up and final dividend payment. Final dividend expected for year-end 2000. |
| Moore Power Project | Greg Johnston | Rob Milnthorp Kyle Kitagawa Eric Le Dain | Not Applicable | Packaging project for sale (turbines, queue position, land option, permitting) to potential third parties. Discussions currently with PG&E. |
| Master Power Contract | Peter Keohane Greg Johnston Chris Gaffney | Jon McKay | Year End 2000 | Preparation of Canadian standard form EEI master physical power trading agreement. |
| Master Amendment Project | Peter Keohane Mark Powell | Rob Milnthorp | On-going | Preparation and negotiation of amendments to 37 Master Firm Gas Purchase/Sale Agreements (including specific transportation assignments and collateral and netting agreements) to reflect revised credit terms and recent changes in Canadian insolvency and commercial laws. We are preparing amended and restated Master Agreements for the 9 remaining counterparties for which the commercial people have yet to deliver. |
| TriQuest Energy | Mark Powell | Cyntia DiStefano | Nov. 30, 2000 | Preparation of Management Services Agreement for TriQuest's Alberta gas. |

Non-Transactional/Other Matters:

- Ongoing consultations/disputes with Alberta Government regarding Sundance B PPA, Secondary (Plan B) Power Auction, Market Rule Changes and No Harm Commitment (Peter Keohane).

- Competition Law Seminar – Scheduled for December 2000 (Peter Keohane).

- Potential NGX/Canadian Enerdata litigation (Peter Keohane).

- Project Stanley (Peter Keohane).