CANADA WORK STATUS REPORT

4/13/01

This report will be issued periodically (generally on a weekly basis) to report to you the status of the Canada ISDA contracting.  Please distribute to your trading group.  Please keep us informed of your priorities with respect to the matters listed or matters that are omitted from the list so that we can respond accordingly.

ISDA Files

ARC Resources Ltd.:   Executed.

Atlantic Packaging Products:  We are preparing an ISDA Amendment.  Hendry is reviewing.  Brant Reves is to follow up regarding credit matters.

Cadillac Fairview Corporation Ltd.:  Jeff Borg at Toronto office has delivered draft to Cadillac and we are awaiting response.  Jeff Borg contacted Cadillac and they advised it would be to the end of March for them to complete the ISDA review.  Cook call into Borg regarding status.

Calgary Winter Club:  Execution copies sent to Canada.  Awaiting opinion draft from counterparty.

Casco Inc.:  Casco submitted comments by sending us their form of ISDA schedule without credit addressed.  Carol St Clair is reviewing and Russell Diamond to follow-up on certain credit matters with counterparty.

Cavell Energy Corporation:  First draft sent April 9.

Due West Partnership:  Execution versions delivered to Cyntia Di Stefano in October for handling.  Cyntia has advised that documents have been reviewed and approved and should be executed next week per Frank Henderson.

Dynegy Canada Ltd.:  Guaranty issues being addressed by Russell Diamond in order to finalize ISDA draft.  Russell is working with Dynegy.

Encore Energy Solutions, L.P.:  Received Encore comments.  Carol St Clair will review and negotiate.

Encounter Energy Inc.:  ISDA draft delivered and Russell Diamond is to follow up with counterparty.

Engage Energy Canada:   Sent for execution.  ISDA Amendment and US ISDA counterpart to arrive this week.  Guaranties to be sent by end of April per Peter Liere.

Enmax Corporation:  Received execution versions and Bailey sent to Canada for execution.  Guaranty has been sent to Enron Corp. for signature.  Awaiting execution version.

Husky Oil Operations Limited:  Replacement ISDA sent for review.  Awaiting comments.  Call into Egil Bvorsen.

IMC Canada Ltd.:  Executed.

IPSCO Saskatchewan Inc.:  Executed.

Keyspan Energy Canada Partnership:  Ed Sacks is discussing credit matters with David Smith.

Koch Pipelines Canada, L.P.:  Reviewed Koch comments and responded.  There are major credit issues to be discussed by the respective credit departments before a legal redraft is commenced.  Cook placed call into Wendy Conwell regarding credit status.

Lafarge Canada Inc.:  First draft sent to Jan Wilson to forward to counterparty.  Jan will advise on status of counterparty review.  Have not heard back from Jan Wilson.

Lakeside Feeders:  Cook called Havlock regarding ISDA review.  He is to advise next week.  Confirmation has been sent out to Lakeside for current transaction.

Loblaw Companies Limited:  First ISDA draft forwarded to counterparty.

MacLaren:  MacLaren comments received and being reviewed.  Awaiting credit comments from Ed Sacks.

Manufacturer’s Life Insurance Company:  Under counterparty review.

NAL Energy Inc.:  Drozdiak to contact counterparty regarding status of review and advise upon return from his vacation.

Northrock Resources Ltd.:  First Amendment to upgrade credit has been sent to counterparty.

Ontario Power Generation Inc.:  Per Greg Malcolm at counterparty, comments to be provided the in April.

Powerex Corp.:  Cook requested status from credit per Davies memo.  Awaiting credit terms from credit.

Reliant Energy Services Canada Ltd.:  First ISDA draft sent to counterparty 2/21/2001; Mark Wong advised that Canada entity does not trade financials; therefore, it appears this will all be worked from ENA/Reliant US.  Attorney who was reviewing at Reliant left and file has been reassigned at Reliant.

Vermillion Resources Ltd.:  ISDA draft sent late November to counterparty.  Vermillion is moving offices.  Review will be conducted in a couple of weeks.  Shawn Anderson to call them at the end of March for status.  Cook call into Shawn for status report.

Form Work

“Industrial” master form (short form master) is now available fore use pursuant to Greg Johnston’s memo.

Cross border forms completed subject to periodic review by tax.

Process Work

Provide to Greg Johnston all ISDA ECC contract copies that the Calgary office does not currently have in their file records.