# Overview______________________________________________________________________

IT Compliance will conduct a process mapping project with the Clickpaper team to evaluate controls and to assist with process development as necessary.  The project will be completed with the assistance of Arthur Andersen’s Technology Risk Consulting team.

We will use two phases:

Phase 1.  	The first phase is to evaluate and develop processes key to ensuring the go live date of July 24th is achieved.  This will include developing “stop gap” measures that will suffice until more robust processes can be implemented in the second phase.  The processes outlined below are for Phase 1 only.

Phase 2.	The second phase will be a more detailed review of other processes that are not critical to achieving the go live date, but are important to ensuring a well run and controlled environment.

# Team_________________________________________________________________________

Sponsors and personnel currently identified are:

Clickpaper:		Greg Piper		3-6635

Bob Crane		3-0638

John Pavetto		6-9538

Hal Elrod		6-6277

Jeff Harbert		3-6979

Scott Earnest		3-1746

Brandon Wax		5-8913

Dan Reid

Jason Stevens

IT Compliance:		Andrew Parsons	3-6665

Mark Thibodeaux	3-9373

Steve Simpson		5-8213

Allison Stuery (AA)	3-7577

# Execution______________________________________________________________________

The current plan is to execute Phase 1 as follows.  We will leverage off our existing knowledge of EnronOnline processes where possible.

| Ref. | Process | Sub Process | IT Compliance | Clickpaper Contact |
| --- | --- | --- | --- | --- |
| I. | Help Desk | TBD | Allison Stuery | Jeff Harbert, Scott Earnest |
| II. | Auction | Auction Functionality | Steve Simpson | Hal Elrod, Brandon Wax |
|  |  | Auction Controls |  | Hal Elrod, Brandon Wax |
| III. | Testing | TBD | Allison Stuery | Hal Elrod |
| IV. | Counterparty Account Management | Initiate Setup | Andrew Parsons | Jeff Harbert |
|  |  | Credit Approval | Andrew Parsons | Brandon Wax |
|  |  | Contract Approval | Andrew Parsons | Brandon Wax |
|  |  | Legal Approval | Andrew Parsons | Brandon Wax |
|  |  | Account Activation | Andrew Parsons | Jeff Harbert |
| V. | Product Management | Product Type Setup | Steve Simpson | Hal Elrod, Brandon Wax |
|  |  | Product Setup | Steve Simpson | Hal Elrod, Brandon Wax |
|  |  | Customer Monitoring Market Risk | Steve Simpson | Hal Elrod, Brandon Wax |
|  |  | Customer Monitoring Credit Risk | Steve Simpson | Hal Elrod, Brandon Wax |
| VI. | Price Management | TBD | Mark Thibodeaux | Hal Elrod, Bob Crane |
| VII. | Management Control | Reporting | Andrew Parsons | Brandon Wax |
| VIII. | Enron User Management | Setup | Andrew Parsons | Jeff Harbert |
| IX. | Technical Architecture | TBD | Mark Thibodeaux | Hal Elrod, Dan Reid, Jason Stephens |
| X. | Change Management | Web and Front Office | Mark Thibodeaux, Andrew Parsons | Hal Elrod |
|  |  | Infrastructure | Mark Thibodeaux | Hal Elrod |
|  |  | Back Office | Mark Thibodeaux, Steve Simpson | Hal Elrod |