CLOSING CHECKLIST

SALMON ENERGY, LLC

TURBINE PROJECT

by and among

ENRON NORTH AMERICA CORP.

[___________________________]

MARCH 19, 2001

Legend:

ENA			Enron North America Corp.

LLC			Salmon Energy, LLC

GE			GE Packaged Power, Inc.

K&S			King & Spalding, counsel to ENA

DevCo			E-Next Generation LLC

Buyer			Buyer of turbines

| Document | Responsible Party | Signatures | # of Executed Copies | Execution Date | Status/Comments ((√) Complete) |
| --- | --- | --- | --- | --- | --- |
| I. SALMON ENERGY, LLC |  |  |  |  |  |
| A. DOCUMENTS EXECUTED AND DELIVERED PRIOR TO CLOSING |  |  |  |  |  |
| - Certificate of Formation of LLC - dated [March 8, 2001] | ENA | Auth. Person | 1 | 03-08-2001 | PENDING ITEM TO BE ACHIEVED EITHER 03/08/01 OR 03/09/01 |
| - Membership Certificate No. 1 (100% membership interest in the name of ENA) | K&S | LLC (Pres.) LLC (Secty.) | 1 |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - Limited Liability Company Agreement of LLC dated as of [March 8, 2001] | ENA | ENA | 1 |  | PENDING ITEM TO BE ACHIEVED EITHER 03/08/01 OR 03/09/01 |
| - Consent of Sole Member of LLC dated [March 8, 2001] | ENA | ENA | 1 |  | PENDING ITEM TO BE ACHIEVED EITHER 03/08/01 OR 03/09/01 |
| - Letter Agreement dated [March 16, 2001] between ENA and Buyer | K&S | ENA, Buyer | 4 |  | DISTRIBUTED TO BUYER ON 03/07/01 |
| Exh A - Form of Facility Agreement | ENA | None | -- | -- | DISTRIBUTED TO BUYER ON 03/07/01 |
| Exh B - Form of Escrow Agreement | K&S | None | -- | -- | PENDING ITEM – DRAFT TO BE PREPARED FOR ENA REVIEW ON 03/09/01 AND DISTRIBUTION TO BUYER ON 03/12/01 |
| Exh C - Form of Guaranty Agreement | K&S | None | -- | -- | PENDING ITEM – DRAFT TO BE PREPARED FOR ENA REVIEW ON 03/09/01 AND DISTRIBUTION TO BUYER ON 03/12/01 |
| - Executed Guaranty Agreement by Buyer in favor of ENA |  | Buyer | 1 |  |  |
| - Letter from ENA to Prospective Buyer to deliver the form of Facility Agreements | K&S | ENA, Buyer | 2 |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - Letter from Buyer to ENA to advise regarding the Form of Facility Agreements | Buyer | Buyer |  |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - Executed Escrow Agreement | Buyer | ENA, Buyer, Citibank | 5 |  |  |
| - Schedule of Fees for Services as Escrow Agent for Buyer and ENA | Buyer | ENA, Citibank | 5 |  |  |
| - Incumbency Certificate for ENA and Buyer | ENA, Buyer | ENA, Buyer | 1 |  |  |
| B. DOCUMENTS TO BE EXECUTED AND DELIVERED AT CLOSING |  |  |  |  |  |
| - Escrow Disbursement Instructions | K&S | ENA, Buyer |  |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - Facility Agreement between GE and LLC | ENA | GE, LLC | 2 |  |  |
| - Assignment and Assumption Agreement | ENA | ENA, LLC, DevCo, GE |  |  | PENDING ITEM TO BE ACHIEVED ON 03/09/01 |
| - Bill of Sale | ENA | LLC, DevCo |  |  | PENDING ITEM TO BE ACHIEVED ON 03/09/01 |
| - Notice of Intent to Purchase Specified Option Property | ENA | ENA, LLC |  |  | PENDING ITEM TO BE ACHIEVED ON 03/09/01 |
| - Promissory Note by LLC payable to ENA | K&S | LLC |  |  | PENDING ITEM – DRAFT TO BE PREPARED FOR ENA REVIEW ON 03/09/01 AND DISTRIBUTION TO BUYER ON 03/12/01 |
| - Consent of Sole Member of LLC dated [March 19, 2001] for resignations of [March 8, 2001 appointees] | ENA | ENA | 1 |  | PENDING ITEM TO BE ACHIEVED ON 03/13/01 |
| - Stock Power to transfer Membership Certificate No. 1 (CANCELED) (100% membership interest in the name of ENA) | K&S | ENA |  |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - Membership Certificate No. 2 (20% membership interest in the name of ENA) | K&S | LLC (Pres.) LLC (Secty.) |  |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - Membership Certificate No. 3 (80% membership interest in the name of Buyer) | K&S | LLC (Pres.) LLC (Secty.) |  |  | PENDING ITEM – DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01 |
| - First Amended and Restated Limited Liability Company Agreement of LLC between ENA and Buyer | K&S | ENA, Buyer |  |  |  |
| - Promissory Note by LLC payable to Buyer | K&S | LLC |  |  |  |
| - Promissory Note by LLC payable to ENA (marked PAID) | K&S | none |  |  |  |
| - LLC Minute Book (originals) | ENA | various | 1 | various |  |
| - Insurance Certificates per 5(e) of the Letter Agreement | Buyer |  |  |  |  |