# Gathering Agreement between Crescendo Energy, LLC

and

Tom Brown Field Services, Inc.

CONTRACT ISSUES

1.	Not willing to allow Crescendo (and EEV for VPP volumes) to market San Arroyo flowing gas on Northwest Pipeline

1.1	Losses due to makeup to EEV for VPP volumes

1.2	Price differential between Questar and NWPL

1.3	TBI is physically moving San Arroyo gas to NWPL and doing a “paper swap” to the Questar pipe tap to allow more favorable priced contracts access to NWPL in lieu of Questar.

1.4	Claimed a Force Majuere at Mesa Tap in late November and early December and shut us in, causing an imbalance.

2.	Line Pressure exceeds that required by the Contract

2.1	Crescendo is paying for compression on 2 laterals (including fuel gas) to keep impact of higher pressures to a minimum.

2.2	Lateral compressors have experienced downtime due to high line pressure (and hence, shut-in production) since owning the reserves in June, 2000.

2.3	Lost revenue on lower gas sales volumes (PDP) due to high pressure.

2.4	Lost revenue on delaying “add pay” work to capture PNP and PUD volumes (anticipated volumes).

2.5	Increased cost to manage higher pressure

2.6	Recent tests on San Arroyo #16 well can be used to quantify impact of line pressure (above that required in the contract) to Crescendo.

We currently estimate that San Arroyo production should be above 3.2MMSCFD should like pressures be in the 80-90 psig range.  Our production is currently averaging less than 2.7MMSCFD.

3.	Not giving Crescendo First Que Position

3.1	San Arroyo production was directly curtailed in June-September due to dew point specification enforcement by NWPL.  San Arroyo flow was curtailed and “allocated” capacity by TBI based on a ratio of previous flow to existing capacity.  This put all producers on an equal “que” position.

3.2	San Arroyo production is being indirectly curtailed through increased line pressure due to TBI moving more third party gas under more “favorable” pricing contracts to TBI than under Crescendo’s contract.

4.	Not negotiating in good faith for gathering of San Arroyo Entrada gas to our proposed Plant.

4.1	Potential three month delay in plant start-up (based on previous schedule).

4.2	Inhibiting Crescendo from moving forward to produce our reserves.

5.	Non-Responsive Service

5.1	Did not repair leak in San Arroyo well #35 in timely fashion.  Crescendo repaired leak after extended downtime.  Crescendo has not yet invoiced TBI for performing such services.