Wholesale Power Supply Proposal

Prepared for:

Dairyland Power Cooperative

Submitted by:

Enron North America Corp.

1400 Smith Street

Houston, TX  77002-7361

April 21, 2000

Confidential

Table of Contents

1.0	Executive Summary	3

2.0	Respondent Information	4

3.0	Enron’s Proposal	5

3.1	Overview	5

3.2	Economics	5

3.3	Financing	6

3.4	Permitting	6

4.0	Plant Description	7

4.1	Overview	7

4.2	Performance	7

4.3	Site Development	7

4.4	Fuel Supply	8

4.5	Electrical Interconnection	8

5.0	Appendices	9

5.1	Next Steps	9

5.2	Enron Project Team	9

5.3	LM6000 Brochure	10

5.4	Enron Power Brochure	10

5.5	Enron Corp. Annual Report	10

5.6	Disclaimer	11

# Executive Summary

After speaking with Dairyland Power Cooperative (DPC), it is Enron’s understanding that DPC is looking to fulfill it’s energy requirements for the future.  DPC is currently in the process of constructing a peaking facility (i.e. 2 x 6 B’s) located near LaCross, Wisconsin.  This additional generation will be used to cover DPC’s current peak load.  DPC is however now interested in two additional peaking machines to keep up with their growing load, estimated to begin in 2003.

To help in this process, Enron is proposing the construction of a 90 MW gas-fired generation station connected to DPC’s transmission system. In addition, Enron will purchase capacity before it is needed by DPC. The capacity purchased by Enron will mitigate the capital cost of the project to improve overall project economics. This proposal creates a very competitive solution for DPC’s peaking capacity needs.

Enron’s qualifications for delivering a valuable solution to DPC are unmatched.  These qualifications include:

- Largest power marketer in North America

- Largest gas marketer in North America

- Built, owns and operates over 11,000 MW of power generation

- Active in the development, construction and operation of power plants in the United States

Enron’s track record of domestic generation development includes:

- Enron is currently constructing over 2,700 MW of generation in the United States to come online before the Summer of 2000.

- Prior to the Summer of 1999, Enron completed construction of 1,300 MW of generation facilities in the Eastern Interconnect for which siting, permitting, and development began in May 1998.

- Enron has developed facilities with various configurations, combustion turbine technology, and permitting requirements.

- Enron has successfully completed development of projects with numerous types of emissions requirements and equipment; including wet (water and steam injection), dry (dry low NOx) and SCR (Selective Catalytic Reduction).

# Respondent Information

Name:		Enron North America Corp.

1400 Smith Street

Houston, TX  77002-7361

Parent:		Enron Corp.

1400 Smith Street

Houston, TX  77002-7361

Description:	Enron is one of the world's leading integrated electricity and natural gas companies. The company, which owns approximately $34 billion in energy related assets, produces electricity and natural gas, develops, constructs and operates energy and water facilities worldwide and delivers physical commodities and risk management and financial services to customers around the world. Enron's Internet address is www.enron.com, and the stock is traded under the ticker symbol, "ENE."

Contact:		Russ Porter

Title:		Manager

Phone:		713-345-8410

Fax:		713-646-4940

E-mail:		rporter3@enron.com

Contact:		Webb Jennings

Title:		Associate

Phone:		713-853-1944

Fax:		713-646-4940

E-mail:		webb.jennings@enron.com

# Enron’s Proposal

## Overview

Enron and DPC will develop a power generating facility (the Plant) to serve the needs of both companies. The Plant will be based on gas-fired LM6000 combustion turbines installed in simple-cycle configuration. The Plant will be interconnected to DPC’s transmission system. Construction will begin in September 2000 with commercial operations beginning in May 2001. The Plant will be equipped with inlet air chilling and enhanced SPRINT water injection for improved output and efficiency. The turbines will be provided from manufacturing capacity reserved by Enron.

The Plant will provide DPC with the security of being able to meet its peak day energy requirements. DPC will own, operate and finance the Plant. Enron will provide turnkey installation of the Plant. In addition, Enron will purchase capacity from DPC from May 1, 2001 through December 31, 2002, allowing DPC to grow into the full capacity of the Plant.

## Economics

Enron will provide DPC with fixed economics, including the turnkey installation price and the value of capacity being purchased from Enron (Project Cost). The table below shows the capacity split between Enron’s capacity purchase and capacity remaining for DPC.

| Start | End | Plant | Enron | DPC |
| --- | --- | --- | --- | --- |
| May 1, 2001 | April 30, 2002 | 90 MW | 90 MW | 0 MW |
| May 1, 2002 | December 31, 2002 | 90 MW | 90 MW | 0 MW |
| After December 31, 2002 |  | 90 MW | 0 MW | 90 MW |

Project Cost is $544/kW. The following assumptions were included in computing Project Costs.

- Enron will provide construction financing and bear interest during construction prior to May 1, 2001.

- DPC will own, operate, and finance the Plant. Estimated fixed and variable O&M are $0.96/kW-month and $0.812/MWh.

## Financing

DPC will finance the Plant. Enron will provide financing during construction. Enron is interested in developing alternative structures to provide a more efficient structure for DPC.

For example, the lump sum pricing could be modified into a draw schedule. This alternative may mitigate interest during construction. DPC would pay the Project Cost in a draw schedule consistent with construction expenditures.

## Permitting

DPC and Enron will arrange for all environmental and regulatory approvals, including any FERC, EPA, and the Wisconsin DEP requirements. The Clean Air Act will have the greatest impact on the Plant’s permitting process.  The table below describes the principal regulations that will affect the development of the Plant.

| Regulatory and Environmental Approvals |  |
| --- | --- |
| FERC | Dependent on DPC’s requirements. |
| PSC | Dependent on DPC’s requirements. |
| DEP | An air permit will be obtained from the Wisconsin DEP. |
| Land | Environmental surveys will be completed, including an analysis of cultural and archeological resources, endangered species and wetlands. |
| Water | Permits will be secured to obtain water supply, waste water discharge and construction storm water discharge. |

# Plant Description

## Overview

The Plant will be based on two LM6000 combustion turbines. The LM6000 is a state-of-the-art generator with performance capabilities superior to alternative equipment.

Benefits of LM6000’s include:

- Lowest simple-cycle heat rate of any combustion turbine available.

- Fast loading and load response (10 minutes from cold iron to full-load).

- High reliability (based on GE’s CF6-80C2 aircraft engine, 46+ million hours of operation).

- Factory packaging reduces construction cost and risk.

## Performance

| Output (approx.) | 90 MW (2 LM6000’s) |
| --- | --- |
| Heat Rate (HHV) | 10,375 Btu/ kWh |
| Operating Cost | $0.812 / MWh |
|  | $0.96 / kW-month |
| Emissions (NOx) | 25 PPM or 5 PPM w/ SCR’s |

## Site Development

The Plant will consist of 2 LM6000 interconnected to DPC’s transmission system. Enron and DPC will work together to secure a suitable site for the construction of the Plant. Attributes that will impact site selection include:

- Congestion, population and development near the site

- Geotechnical suitability

- Electrical interconnection and transmission impacts

- Gas pipeline vicinity, pressure and capacity

- Air quality conditions (attainment for NOx and CO)

- Access via existing roads

Although the economics of this proposal are dependent on final site selection, the Project Cost (section 3.2) should be used to evaluate the benefits of Enron’s proposal.

## Fuel Supply

Enron can provide index-based gas supply. LM6000’s require 675 PSIG fuel supply. If the nearest pipeline operates at less than 675 PSIG, gas compression would be added to the facility. Additional information about fuel supply can be provided after preliminary sites have been selected.

## Electrical Interconnection

Electrical interconnection is dependent on final site selection. The impact of the generators on distribution and transmission systems will be evaluated during site selection.

LM6000 – based plant

# Appendices

## Next Steps

The schedule below provides sufficient time to ensure that generation equipment is available for DPC. This schedule also ensures that the Plant can be commissioned before May 1,2001.

| Date | Milestone |
| --- | --- |
| May 1, 2000 | Feedback to Enron concerning this proposal |
| May 15, 2000 | Execute letter of intent Identify preliminary sites Refine economics |
| June 16, 2000 | Secure sites Finalize economics Execute definitive documents |
| Sept 1, 2000 | Begin construction |
| May 1, 2001 | Begin commercial operations |

## Enron Project Team

| Project Team |  |  |  |
| --- | --- | --- | --- |
| Ozzie Pagan | Vice President | Origination | 713-853-5429 |
| Russ Porter | Manager | Commercial Trans. | 713-345-8410 |
| Webb Jennings | Associate | Commercial Trans. | 713-853-1944 |
| Claire Broido | Associate | Structuring | 713-853-0390 |
| Bruce Golden | General Manager | Eng. & Constr. | 713-646-6063 |
| Scot Chambers | Manger | Operation & Maint. | 713-646-8371 |

## LM6000 Brochure

See attachment

## Enron Power Brochure

See attachment

## Enron Corp. Annual Report

Enclosed

## Disclaimer

This Proposal is for discussion purposes only to facilitate the negotiation, preparation, and execution of definitive agreements relating to the Proposal.   This Proposal is subject to, in all respects, Enron’s and its affiliates’ and Dairyland Power Cooperative obtaining all requisite approvals and consents from all interested parties to consummate the Proposal.   This Proposal is not intended to create a binding or enforceable contract or commitment by either ENA, its affiliates or DPC. Consummation of any transaction is subject to, among other matters, the following conditions:  (i) receipt of all necessary or advisable regulatory or other approvals or consents, (ii) approval by the Boards of Directors of Enron and, if applicable, its affiliates, and (iii) negotiation, execution and delivery of definitive agreements relating to all aspects of the Proposal. While Enron North America Corp. is submitting this Proposal, certain of its proposed obligations herein may be assigned to, and performed by, various Enron Corp. affiliates.

Alternatively, the capacity could be installed at two sites. Developing 2 sites may achieve superior electrical and fuel interconnection economics. Overall project cost would increase in this scenario.

NEPCO (an Enron Subsidiary) is a full service EPC contractor with significant experience installing LM6000’s. See attached brochure.

These quantities are approximate and could be changed based on DPC’s needs.

$544/kW is based on estimated capacity of the Plants of 90 MW.