PERFORMANCE PLAN

Focus Area:	Develop process/framework for handling major projects/issues.

Plan Sponsor:	Jeff Dasovich

OVERALL OBJECTIVE:

Ensure that 1) Major activities/projects are evaluated to assign correct priority relative to existing activities/projects and 2) resources are efficiently allocated.

CURRENT CONDITION:

Process to evaluate and prioritize newly assigned major projects/issues and who's responsible for them is "ad hoc."  This creates the potential for misalignment between how new and current activities are prioritized as well as the misallocation of resources.  In addition, the ad hoc nature of the process may result in individuals feeling that:

- they do not have the opportunity to work on issues/projects that interest them, and/or,

- some team members carry a greater workload than others, and/or,

- "ownership" of issues/projects can impede effective teamwork.

DESIRED CONDITION:

Develop a process that:

- encourages collaboration regarding the alignment of activities and priorities,

- encourages collaboration regarding the efficient and effective allocation of resources

- provides team members with the opportunity to contribute to projects that interest them.

| ACTION STEP | PERSON(S) RESPONSIBLE | TARGET DATE |
| --- | --- | --- |
| Determine project scope of new project (Assuming the project ranks high with respect to existing "priorities.") Reach team consensus on where the new project “fits” given urgency of current tasks/priorities. | Individual bringing new issue/project to weekly staff meeting. Team Note: If unable to reach consensus, Paul will decide. | NA |
| Determine project priority relative to existing projects. Rank projects using “A”, “B”, “C” or similar system. | Team collaboration at weekly staff meeting. | NA |
| DeDevelop project timeline, including milestones, who is responsible for the project and who will serve as "backup." | Team collaboration at weekly staff meeting. | NA |
| Re-assess level of commitment and project priority. | Team collaboration at weekly staff meeting. | NA |