## Gas & Power Deal Validation and Consumption Band Analysis

# Accomplishments 8/20 – Current

- Revised CSC deal ticket (MBCR) to capture band information on a go forward basis - GNO deal effort underway - Gathering contracts - Reviewing contract language - Gathering/reviewing historical usage and billing - Began developemnt of Access database which will store consumption band information band information - Gas 100% complete - Power 75% complete - Requested CSC estimate for: - Cost to bill for consumption band going forward - Cost to facilitate the quantification and billing of historical value - Obtained customer list from RPS - Requested CSC deal list

# Overall Project Approach

GNO Deals (Murray O’Neil/Brenda Herod) - Focused on “quantifying” consumption band value of historical delivery on GNO deals - Mark Denner’s group and two KMPG contractors

Non-GNO Deals (Kristin Albrecht/Scott Mills) - EEMC Deals (Power only) - Toby Ellis to obtain contracts (Pennzoil building) - CSC Deals - Obtain settlement data from CSC - Prioritize contracts by volume/$ settled - Find contracts - Review contracts - Populate Access database - Steve Fisher (new director) and four KPMG contractors - Complete and validated contract information handed off to Settlements for review of historical billing information and quantification of consumption band value Steve Fisher (new director) and four KPMG contractors