|  | ## Project Name | Enron Attorney | Outside Attorney | ### Developer/ Originator |  | # Project Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | - Enron On-Line | - Bertone M. Taylor | - Pinheiro Neto | - Remi Collonges |  | - Outside counsel engaged. M. Taylor will send standard questionaire to be answered by Pinheiro Neto. Re. enforceability of “e-agreements”. |  |  |
|  | - Arcor | - A. Bertone - A. Calo | - King & Spalding - Perez Alati | - Jeff Kabel |  | - Acquisition of combined cycle power plant in Cordoba. Parties negotiating Purchase Agreement. Commercial issues still pending. |  |  |
|  | - Alcan | A. Bertone | Tozzini & Freire | R Collonges M Parodi |  | Enron offering hydrological risk management services through entering into a 15 year PPA and O&M Agreement. First Draft PPA presented by commercial team to Alcan. Transaction is “on hold” while Alcan complies with antitrust requirements related to another deal. |  |  |
|  | Moema | - Bertone D. Klinger | Tozzini & Freire | R Collonges M Parodi |  | 10-year PPA to purchase 1.7 MW of firm power; PPA signed by both parties; Services Agreement w/ Elektro to upgrade transmission line approved by ANEEL; Possibility of selling the power to Elektro at a biomass price. PPA between ECE and Elektro sent to ANEEL for approval. Adapting PPA to include an intermediary in the deal for accounting purposes. Working on research re. tax impact of transaction. |  |  |
|  | EnergyWorks | A. Bertone |  | C. Brun | Long term PPA for purchase of power. Term Sheet signed by both parties. EnergyWorks trying to negotiate commercial terms. |  |  |  |
|  | Veracel | A. Bertone |  | MI Granado |  | Financial and physical off take management for 1.5 bi Bahia Pulp Plant Project to be financed w/ cash + equity. On hold while Stora Enso negotiates acquisition of Odebrecht’s participation. |  |  |
|  | Eletrobrás | A. Bertone | Tozzini & Freire | # MI Granado C Barnes |  | Monetization of a portion of the capacity payments to be made by Elektro to Eletrobrás to purchase Itaipu Power. Enron and Banks will submit terms and conditions for bid on 02/08/00. Eletrobras never got back to us, but apparently Eletrobras chose a bank to lead a process of emission of bonds. More likely it will not materialize. |  |  |
|  | Riocell | A. Bertone |  | # MI Granado C Barnes |  | Prepayment and PPA. Commercial team preparing revised version of Term Sheet. |  |  |
|  | Load Balancing Agreement | A. Bertone | Tozzini & Freire | C. Brun |  | Bertone sent Load Balancing and Amendment for signature on 01/26/00. Marco Antonio (Elektro) confirmed that Amendment complies with ANEEL’s requirements. Originals were lost while being signed. New version sent to Elektro for signature. |  |  |
|  | Brazil Trading | B Hendry S Shackleton A Bertone | Tozzini & Freire |  |  | Meeting with Tozzini re. general issues re. trading in Brazil held on 11/30. Tozzini preparing chart with “do’s & don’ts”. Project delayed because of new BACEN legislation being enacted in Brazil. Project to prepare form contracts for trading in Brazil to be discussed with B. Hendry and S. Shackleton. |  |  |
|  | Rhodia | A. Bertone | Pinheiro Neto | MI Granado |  | EOS project. Term Sheet sent to Rhodia on 2/28. Waiting for Rhodia’s decision to move forward with deal. |  |  |
|  | Cianê | S. Arap |  | D. Carroll R. Collonges MI Granado |  | Enron offering hydrological risk management services through entering into a 10-year PPA and O&M Agreement with a PCH located in Elektro’s territory. Owner of PCH filed for Concordata (Chapter 11). On Feb 1, 2000, preliminary discussions with owners of the PCH re proposed deal structure. S Arap and Vasco reviewed the deal structure and suggested a number of changes. D Carroll to meet with the owners of the PCH on Feb. 8, 2000. S Arap discussed details of the deal with José Emílio (Tozzini) and will provide our business people with a legal opinion re potential fraud of Cianê’s creditors. On Feb. 18, 2000, S Arap met with Cianê’s owner and its bankruptcy lawyer to explain the only alternative to move this deal forward. Cianê to consider alternative and return to ECE by Feb. 25, 2000. D Carroll met with Cianê to discuss commercial terms. On 3/16, S Arap prepared a draft term sheet. Waiting for comments from Enron’s commercial people. Term sheet delivered to Cianê on 3/24/00. Waiting for Cianê’s comments. |  |  |
|  | Pilon | S. Arap |  | C. Brun C. Marques L. Henrique |  | 10-year PPA for the purchase of firm energy (including additional exceeding energy) from a sugar mill in Elektro’s territory, as well as investments in connection assets for the power to flow. On Feb. 11, 2000, S Arap prepared a first draft PPA for internal comments. On Feb. 18, 2000, first draft PPA delivered to C Brun. On March 13, 2000, S Arap to review and modify draft PPA. Draft PPA sent to Pilon on 3/15/00. Waiting for Pilon’s reply. |  |  |
|  | Santa Laura | S. Arap |  | C. Brun I. Metzger MI Granado |  | Sami is preparing a CA to be executed with Engevix to obtain engineering info about the PCH. On Feb. 11, 2000 Sami prepared and delivered the CA to Cp. |  |  |
|  | Bom Retiro | S. Arap |  | C. Brun I. Metzger MI Granado |  | Sami is preparing a CA and a LOI to be executed with the owner of the PCH. S Arap is finalizing the draft LOI for internal comments (waiting for Cp’s input). Cp to review draft LOI on 3/28/00. Non-binding technical and commercial proposal sent to Bom Retiro on 3/31/00. |  |  |
|  | VCP | S. Arap |  | M. Parodi R. Lisboa R. Collonges MI Granado |  | Purchase VCP’s energy assets and to develop a gas-fired power plant. (1) Under the 10-year asset monetization transaction, Enron plans to acquire, operate and maintain VCP’s energy assets. The steam and electricity produced from the assets will be sold to VCP. Payments will be made through monthly deliveries of fixed quantities of pulp. Fixed quantities to be calculated on a long-term fixed pulp price. (2) Enron also plans to build,own and operate a gas-fired power plant to be located inside VCP’s facilities. Parties to execute a PPA and SSA. Presentation to VCP on Nov. 29, 1999. LOI & Term sheet delivered to VCP on Feb. 11, 2000. Waiting for VCP’s approval to execute the LOI & Term Sheet. D Black, M Parodi and S Arap met on March 2, 2000 to define this deal as a priority. S Arap to prepare a new draft LOI by March 3, 2000 and discuss it with M Parodi. Cp to submit draft LOI to VCP on March 3, 2000. Cp’s intention to start negotiations with VCP on the week of March 13, 2000. On 3/8 and 3/16 respectively, S Arap confirmed Tres Cochran (V&E) and Eduardo Gurevich (Lacaz Martins) as outside counsel for the deal. On 3/20, draft LOI sent to outside counsel for preliminary comments. On 3/22, Enron and VCP to discuss insurance issues and limits of liability. VCP agreed to exclude consequential damages and loss of profits from Enron’s liabilities. Arnold & Porter (broker) to assist Enron with the insurance policy discussions. V&E, Gurevich, Parodi and Sami to finalize draft LOI during a conference call on 3/28/00. Final version of LOI sent to VCP on 3/31/00. |  |  |
|  | Nadir Figueiredo | S. Arap |  | JC Guimarães F Bacellar |  | Outsourcing deal for Nadir Figueiredo’s facilities. S Arap prepared 1-year Exclusivity and Confidentiality Agreement. Agreement delivered to Nadir Figueiredo on 3/31/00. |  |  |
|  | ANP Round-2 | S. Arap |  | R. Waddell G. Fox (EGEP) S. Lima |  | On Feb. 7, 2000, POA, CA and Letter of Presentation prepared and executed by R. Waddell. On Feb. 9, 2000, S. Lima purchased ANP’s data package. Docs sent to G Fox. [NO CHANGE] |  |  |
|  | Puerto Suarez and RioGen (Transition Matter) | J. Novak | Skadden MMSO Guevara | B. Wiggs M. Parks R. Lammers G. Palhoto R. Cunha |  | PS: Assisting purchase of the and and finalizing the formation & registration of the Bolivian companies (Asset Co and Gas Marketer). TERMOGEN is registered in Bolivia; starting TERMOGEN’s transfer of shares process. Finalizing registration of GASAMAZON with the Bolivian Tax Authorities. RioGen: Assisting purchase of the land and approval of the draft law for the creation Industrial District. Law was approved by the House of Representatives (Enron obtained all IPTU and ISS benefits for the project). |  |  |
|  | Camisea (Transition Matter) | L. Watanabe | Rosseló Clifford Chance | P. Weidler R. Pensotti R. Hesje |  | Transferred to Luiz Watanabe. |  |  |
|  | Itá (Transition Matter) | P. Porto [J. Novak] |  | B. Wiggs R. Collonges MI Granado G. Atenor G. Mulville |  | Assisting Originators to understand in detail all project agreements, especially the UHE Itá Concession Agreement, the Itá Consortium Agreement and the ITASA Shareholders Agreements. On Feb. 23, 2000, S Arap met with G. Mulville and reviewed ECE’s proposal structure to Odebrecht. Cp to meet with Odebrecht on Feb. 29, 2000. Commercial people preparing a draft term sheet to deliver to Odebrecht shortly. |  |  |
|  | Dedini | S. Arap |  | C. Brun C. Marques L. Henrique MI Granado |  | 8-year PPA for the purchase of firm energy (including additional exceeding energy) from a sugar mill in Elektro’s territory, as well as investments in connection assets for the power to flow. On Feb. 28, 2000, S Arap finalized first draft PPA. Cp sent draft PPA to Dedini on Feb. 28, 2000. Waiting for Dedini’s reply. |  |  |
|  | Cresciumal | S. Arap |  | C. Brun C. Marques MI Granado |  | 8-year PPA for the purchase of firm energy (including additional exceeding energy) from a sugar mill in Elektro’s territory, as well as investments in connection assets for the power to flow. On Feb. 28, 2000, S Arap finalized the draft PPA. Cp wants to send draft PPA to Cresciumal on Feb. 28, 2000. Draft PPA sent to Cresciumal on Feb. 29, 2000. Waiting for Cresciumal’s reply. |  |  |
|  | # Sadia | S. Arap |  | S. Porter D. Carroll F. Bacellar L. Baccaro | S. Arap to review non-binding proposal for 10-year energy management services to Sadia. Cp wants to send proposal to Sadia by Feb. 29, 2000. On March 3, 2000, Cp still working on draft proposal. |  |  |  |
|  | Belgo-Mineira (Sabará) | S. Arap |  | C Brun JC Guimarães M. Andrade M. Grossmann | PPA for the purchase of the PCH’s off-peak energy. S. Arap prepared first draft PPA and delivered it to Cp on March 2, 2000. CP wants to send first draft to Belgo by March 10, 2000. [On Hold] |  |  |  |
|  | Samarco (Muniz Freire) | S. Arap |  | C Brun JC Guimarães M. Andrade M. Grossmann | ECE to offer hydrological risk management services through entering into a PPA with Samarco. S. Arap to review Cp’s draft proposal by March 17, 2000. On hold; waiting for Belgo’s confirmation to enter into the PPA. |  |  |  |
|  | Cisframa | S. Arap |  | C Brun M. Grossmann | ECE to finance the construction of a 3.5MW cogen firing Cisframa’s wood residue and enter into a PPA for 3MW (enery in excess). S. Arap to review draft term sheet and prepare a draft PPA by 3/21. Commercial terms and conditions agreed upon by the Parties on 3/24/00. S Arap to finalize draft PPA by 3/29/00. Draft PPA finalized on 3/29/00 and negotiated with Cisframa on 3/30/00. Deal closed and PPA executed by both parties on 3/31/00. |  |  |  |