Sally,

I would like to be the driver of the following activities in the EES Risk Function transition to EWS:

- Documenting the current state

- Documenting the future state

- Develop the road map to take us from current state to future state

What I am giving you below is a list of actions which I feel need to occur in this transition and I would like to play a lead role in driving them forward

Summary Level activities:

- Establish an Executive level update process

  - Communicate transition team’s status to business owners

  - Coordination of functional team deliverables

Existing process review:

- Review of existing documentation developed by other project teams and auditing efforts

- Identify and document inputs & outputs (by functional area, trade capture through General ledger and back)

- Identify and document each functional groups activities

  - Activity and it’s purpose

  - Current tools for operating business -  technical / manual solutions

  - Current transaction statistics

  - Life expectancy maintaining current state

  - Sources of information

  - Connectivity of cross functional tools

  - Amount of risk associated with activity failure

- Document functional control issues

- Develop current state system overview (Information / system interaction)

- Evaluate existing IT application’s infrastructure and architecture

Mid Point Review Deliverable:

- Initiate quick fix solutions

- Provide requirements to technology for development (mitigate risk on high risk activities)

Future State:

- Document Inputs, outputs and functional area processes

- Develop future state system overview (Information / system interaction)

- Develop road map to get from current state to future state

- Design and document functional area / integrated system requirements

- Manage product deliverables to business groups