Outline for Review of Regulation Relating to Power Plant Development in Japan

# Scope and Content

# Definition

# Overview of current regulations governing the construction, ownership and operation of independent power plants and related facilities in Japan

# Generating Facilities Development

# List and describe applicable laws, ordinances, codes and standards

- National regulation

- Local regulation (where available)

- Civil law and voluntary processes (local government voluntary agreements, compensation for fishing rights, etc.)

# Separate processes into requirements at different stages

- Facility development requirements

- Business start-up requirements

- Operational compliance requirements

# Set parameters of study

- Site type: greenfield, brownfield, inside the fence

- Plant size

- Generating plant type: gas, coal, oil

- Related facilities: port, LNG terminal, coal yard, fly ash enclosure, environmental protection equipment, fuel storage, stack, other relevant plant

- Transportation access (land, sea)

# Describe processes for each defined item or combinations

# Describe effects on processes of indeterminate or variable factors

# Create flow charts with timescales for separable items and combinations

# Create combined flow charts with timescales for representative projects

# Transmission Facilities Development and Access

# Describe applicable laws, ordinances, codes and standards

- National regulation

- Local regulation (where available)

- Utility terms and conditions

# Set parameters of study

- Grid access suitability

- New transmission path or reinforcement of existing lines

# Separate processes into requirements

- Site location requirements (suitability for grid connection)

- Utility requirements (estimated timescales, costs, contractual, operational)

# Describe processes for each item or combination

# Describe effects on processes of indeterminate or variable factors

# Create flow charts with timescales for separable items

# Create combined flow charts with timescales for representative projects

# Analysis of Specific E-Power Projects

# Describe individual projects

# Assign modular flow chart and add local characteristics as needed to modular flow charts

# Review of action taken to date

# Estimate time-scales

# Define certainties and risks for individual projects

# Strategy for accelerating the process and overcoming current roadblocks

# Annex: Description of International Processes and Standards

# Describe IPP precedents in Japan

# Describe Enron models

# Describe OECD best international practice

# Implementation

# Target Completion Date: 15 June, 2001

# Schedule

| Week 1 | - Form consultation group: - Ariga, Crowther, Kimura, Suzuki - Identify main holders of information - Engineering: Nakamura, Kobayashi - Environmental Assessment: Uno - Fishing Compensation: Yoshisako - IPP development: Ariga, Suzuki - E-Power Project leaders: Fujinaga, Kuwabara, Shirota, Suzuki, Yamamoto - Enron Developers: Cattigan, Foote, - Identify areas that require new or additional research - Confirm & collate relevant existing information |
| --- | --- |
| Week 2 | - Confirm structure and available detail - Initiate drafting of text - Request additional information from E-Power staff as necessary - Assign additional research needs |
| Week 3 | - Complete first draft |
| Week 4 | - Circulate within E-Power for review - Complete and distribute report |

 In some cases local regulations are not readily available to the public

