Retail Issues 10/25/01

| Issue | Description | Supporting Docs | Reference # | Status |
| --- | --- | --- | --- | --- |
| #1 | Change Controls All change controls approved for the next release, to be included in Version 1.5 release/ERCOT Phase 3 release as follows. 10 have been approved, 3 impact ERCOT | CC#155*, 170, 175, 179*, 189, 164, 174, 178*, 188, 198 * impact ERCOT |  |  |
| #2 | MIMO Issues - PRIORITY ISSUE Long-term solutions for stacked move-ins, and move-ins/move-outs with date changes. | - SCR drafted for stacked MIs - - final re-work in progress - SCR drafted for date change - - final re-work in progress - PRR 263 | RMS Issues List (High Priority/High Impact) Issue #9 – SET CC #158 | Priority |
| #3 | Notification Transaction (814_28/29) (ERCOT presentation 10/19) - PRIORITY ISSUE Long term solutions for the automation of the notification of Permit or Unexecutable. | - Included in the budget, ERCOT presentation 10/19/01 – is a SCR required? - SCR submitted – needs review? - PRR 258, PRR 259, 260, PRR 261 | RMS Issues List (High Priority/High Impact) Issue #1 RMS Issues List (High Priority/High Impact) Issue #5 RMS Issues List (High Priority/High Impact) Issue #6 | Priority |
| #4 | CR cancel of Switch - PRIORITY ISSUE A solution that will allow the CRs to cancel switches that they submitted. | - Need new SCR – issue for proposal is complete (Odle) |  | Emergency |
| #5 | POLR Historical Usage The ability to provide the POLR with historically usage at the time that the premise is dropped to the POLR. | - Included in the budget, ERCOT presentation 10/19/01 – is a SCR required? | PIP #101 |  |
| #6 | Temporary Pole A method to identify premises that were established for temporary service (i.e. Temporary saw poles). | - Requires a change control |  |  |
| #7 | Ad-hoc Usage Request Process flow Change the timing of the generation of the 814_27 response. | Requires a SCR – some documentation already drafted |  |  |
| #8 | TDSP date change response/change requested date The 814_13 will need a new segment to identify that the TDSP is responding to a date change request with a different date than requested. | - Requires a SCR – change requires a new date segment (DTM) | ###### SET Issue #12 |  |
| #9 | Customer Information Segments Capture the customer name information from the 814_01 and 814_16 and pass the same on to the TDSPs via the 814_03. | - Change Control (examples), SCR for ERCOT - 814_PC/PD change to permanent Customer Maintenance transactions 814_30/31 or part of 814_28/29 | TX SET #30, CC# 2000-22 (Low Priority, High Impact) |  |
| #10 | Premise Info Rejects ERCOT forward to the CR, the 814_04 Premise Info Reject (by the TDSP) |  |  | Emergency |
| #11 |  |  |  |  |

Included in September 1 published protocols:

PRR 262 - CSA CR Continuity of Service

PRR 266 - Concurrent Processing

Effective Jan 2002 – already approved:

PRR 263 – Update Move-in Reject reasons

PRR 264 – Move-In Without Meter Installed

PRR 265 – Priority Move-In

Effective June 2002 – pending final approval 10/16:

PRR 258 – Permit Required

PRR 259 – Move-in Unexecutable

PRR 260 – Purge if Permit not received