ERCOT Physical Delivery Progress Report

## Technical Issues

- How will information flow amongst the different groups?

- Progress to date:

- Plan of action:

- What system will EES use to manage customers/deals for the pilot program?

- Progress to date: Identified the need to develop an Access database to manage the information.

- Plan of action: Working with Murray O’Neil to specify requirements.

- Where will the actual customer usage data reside and how will it be accessible to other groups?

- Progress to date: Discussed in 7/24 meeting with George Phillips. Determined that if CSC is gathering this information for CA, they should probably do it for ERCOT as well

- Plan of action:  Ask Jeff Merola to discuss with CSC

## Settlements Issues

- How will we allocate P&L amongst the different desks? (Power, Options, Load, Site Profile)

- Progress to date: Discussed in 7/24 meeting with George Phillips

- Plan of action: TBD – pending resolution of other issues

- How often will EES settle with the EWS QSE? (daily?)

- Progress to date: Discussed verbally. Initial thoughts are that we should settle on a daily basis.

- Plan of action: Ask to George to confirm that his group can/will do this.

- Will EES perform “shadow billing”?

- Progress to date: Initial thoughts are no. EES will perform a “sanity check” on the amounts due to/ receivable from EWS, but they will not shadow bill

- Plan of action: Discuss with upper management

- Need an intramonth book

- Progress to date: Discussed in 7/24 meeting with George Phillips. Book is in the very early stages of development

- Plan of action: Will work with Chris Stokley to determine ETA

- Need a process flow diagram

- Progress to date: Discussed in 7/24 meeting with George Phillips

- Plan of action: George to provide

- What requirements does the Settlements group have?

- Progress to date: Discussed verbally with the Settlements Group. Requested a list of requirements from George Phillips

- Plan of action:  George to provide list by 7/31

- How will disputes with the ISO be handled? Who will be responsible for identify potential disputes and submitting them?

- Progress to date:

- Plan of action: George, what are your thoughts?

- Progress to date: Discussed verbally with the Settlements Group. Requested a list of requirements from George Phillips

- Plan of action:  George to provide list by 7/31

## Billing Issues

- How will we pass-thru intrazonal congestion to EES customers?

- Progress to date: Discussed in 7/24 meeting with George Phillips.

- Plan of action:

- How will we bill for excess demand?

- Progress to date:

- Plan of action:

- Who will provide reports detailing what customers/accounts/sites we are physically serving and reconcile that information to billing data?

- Progress to date: Discussed in 7/24 meeting with George Phillips.

- Plan of action:  Ask Jeff Merola to discuss with CSC

Scheduling Issues

- What index/price will we use to buy/sell any net open position on a daily basis?

- Progress to date:

- Plan of action:

- What daily schedule will we follow?

- Progress to date:

- Plan of action:

Organizational Issues

- How will we EWS interact with CSC?

- Progress to date:

- Plan of action:  Ask Jeff Merola to resolve

- How will we handle customer switches?

- Progress to date:

- Plan of action:

- How will the Options Desk interact with the Power Desk? Will the Options Desk transfer physical firm power with the associated ancillary services?

- Progress to date:

- Plan of action:

Pilot program issues

- What customers will we switch?

- Progress to date:

- Plan of action:

- When?

- Progress to date:

- Plan of action:

Scenario #1 (From Customer Switch to Flash-Actual Adjustment) – Site Position Equal to Actual Site Usage

- Day 1 - Options Desk exercises the option to switch a .75 MW (18 Mwhr’s a day) site and notifies CSC and the Power Desk

- Day 1- Options Desk transfers a .75 MW short position with the associated ancillary service obligation (customer load) and an offsetting .75 MW long position (wholesale energy) to the Power Desk

- Day 1 – CSC begins switching process

- Day 2 - Load Desk begins including site in daily forecast. Forecasts next day usage at 20 Mwhrs

- Day 2 – EES submits next day schedule to EWS

- Day 3 – Switch becomes effective and power flows at 18 Mwhrs for the day

- Day 6 – Initial settlement (ISO to QSE)

- Day 48 – Final settlement (ISO to QSE)

- Day 189 – True-up settlement (ISO to QSE)