ERCOT Physical Delivery Progress Report

## Technical Issues

- How will information flow amongst the different groups?

- Progress to date:

- Plan of action: TBD

- ETC: TBD

- What system will EES use to manage customers/deals for the pilot program?

- Progress to date: Identified the need to develop an Access database to manage the information.

- Plan of action: Working with Murray O’Neil and Todd Busby to specify requirements. Consider using PCast

- ETC:  August 30

- Where will the actual customer usage data reside and how will it be accessible to other groups?

- Progress to date: Discussed in 7/24 meeting with George Phillips. Determined that if CSC is gathering this information for CA, they should probably do it for ERCOT as well

- Plan of action:  Ask Jeff Merola to discuss with CSC

- ETC:

## Settlements Issues

- How will we allocate P&L amongst the different desks? (Power, Options, Load, Site Profile)

- Progress to date: Discussed in 7/24 meeting with George Phillips

- Plan of action: TBD – pending resolution of other issues

- ETC: TBD

- How often will EES settle with the EWS QSE? (daily?)

- Progress to date: 7/30 – Received EES proposal

- Plan of action: EES proposes settling on a monthly basis. Jeff M., let me know if this is a problem. Proposed timeline:

- Day 0 – Operating day  - Energy flows

- Day 3 – Initial settlement information provided

- Day 13 – Initial settlement for Days 0-6 are invoiced with payment due in 30 days

- Day 43 – Collect and issue payments for Days 0-6

- Day 45 – Final settlement for Day 0 calculated

- Day 55 – Final settlement for Days 0 – 6 indicating any changes from the initial statement

- Day 183 – True-up settlement

- ETC: TBD

- Will EES perform “shadow billing”?

- Plan of action: EES will perform a “sanity check” on the amounts due to/ receivable from EWS, but they will not shadow bill

- ETC: Completed

- Need an intramonth book

- Progress to date: Discussed in 7/24 meeting with George Phillips. Book is in the very early stages of development

- Plan of action: Will work with Chris Stokley and Todd Busby to determine ETC

- ETC: TBD

- Need a process flow diagram

- Progress to date: Discussed in 7/24 meeting with George Phillips

- Plan of action: Michele/Preston to complete

- ETC: August 3

- What requirements does the Settlements group have?

- Progress to date: Discussed verbally with the Settlements Group. Requested a list of requirements from George Phillips

- Plan of action:  George will meet with Chris and Murray

- ETC: TBD

- How will disputes with the ISO be handled? Who will be responsible for identify potential disputes and submitting them?

- Progress to date:

- Plan of action: 1.) Use the flash to actual adjustment and the intramonth book to help identify potential disputes, and 2.) Rely on EPMI to proactively work with us to identify disputes

- ETC: Completed

## Billing Issues

- How will we pass-thru intrazonal congestion to EES customers?

- Progress to date: Discussed in 7/24 meeting with George Phillips. 7/29 – E-mailed Brenda Herod re: her plan of action

- Plan of action: Rebecca to discuss with EPMI

- ETC: TBD

- How will we bill for excess/deficiency usage?

- Progress to date: 7/29 – E-mailed Brenda Herod re: her plan of action

- Plan of action: Per Narsimha, on hold for now

- ETC: TBD

- Who will provide reports detailing what customers/accounts/sites we are physically serving and reconcile that information to billing data?

- Progress to date: Discussed in 7/24 meeting with George Phillips.

- Plan of action:  Ask Jeff Merola to discuss with CSC

- ETC: TBD

Scheduling Issues

- What is our true retail position? Presently, the positions report shows some retail positions as wholesale positions.

- Progress to date: Discussed with Ress Young, who agreed to work with Risk Controls to resolve

- Plan of action: Follow up with Ress.

- ETC: TBD

- What index/price will we use to buy/sell any net open position on a daily basis?

- Progress to date:

- Plan of action: John Forney to develop a proposed solution

- ETC: TBD

- What daily schedule will we follow?

- Progress to date:

- Plan of action: Jeff Miller to provide

- ETC: TBD

- What group will do the load forecasting?

- Progress to date:

- Plan of action: EWS Load Desk will do all forecasting up to next day forecast. Kevin Cline will do next day and hourly forecast.

- ETC: Completed

- Who will manage the intramonth/weekly/daily position?

- Progress to date: Discussed with John Forney and Jeff Miller

- Plan of action: Narsimha to resolve

- ETC: TBD

- How/when will the scheduling group be notified of “Operational Changes”

- Progress to date: Discussed with John Forney, Jeff Miller and Malik

- Plan of action: Preston to discuss with service management (Terry Donovan)

- ETC: August 3

Organizational Issues

- How will we EWS interact with CSC?

- Progress to date:

- Plan of action: Jeff Merola to resolve

- ETC: TBD

- How will we handle customer switches?

- Progress to date: 7/27 – Discussed with Jeff Merola

- Plan of action: Jeff Merola to discuss with CSC and come back with a proposal

- ETC: TBD

- How will the Options Desk interact with the Power Desk? Will the Options Desk transfer physical firm power with the associated ancillary services?

- Progress to date:

- Plan of action: Narsimha to resolve

- ETC: TBD

Pilot program issues

- What customers will we switch?

- Progress to date: 7/25 – Requested historical usage data from the Load Desk and Mallik. Neither provided. 7/26 – Requested data from Jason Woodward. 7/30- Have preliminary selected 4 customers with sites in TXU and Reliant

- Plan of action: Follow up with service management group. Verify that selected customers are eligible for the pilot program

- ETC: August 3

- When?

- Progress to date:

- Plan of action: Switch in late August. Power flows September 1

- ETC: September 1