| # EES / EWS PROJECT COORDINATION PLAN AS OF 25 MAY 2001 |  |
| --- | --- |
| Action Item | # Status |
| Identify Initial Legal Team. | Completed. |
| Spot Check EES Forms. | Partially Completed. Final comments for both the large and mid market power forms have been received from EWS. All comments have been incorporated into the large form and the CMA and are being incorporated into the mid-market and fast-track forms. EMA and gas forms will need to be revised also. Further comments (beyond comments on large power forms) on the Commodity Management Agreement and Fast Track Platform & CMA Agreements are anticipated by 25 May. Natural Gas forms on hold for 30 – 60 days, but will follow same process as Electricity. Natural Gas trading activity (sales and purchases) to be transferred to EWS Legal. Clinton activities remain with EES Legal. |
| Standardize and implement risk provisions of EWS Forms. | See Below |
| Develop Form Approval Process. | Substantially Completed - Upon completion of revisions under “spot-check” review, the revised form will under go a more detailed review. Need to establish target date. - Development of new forms and implementation of risk provisions is being coordinated on a real time basis. Current project (merge large/ mid-market form) scheduled for completion by 31 May. |
| Develop Deal Approval Process. | Substantially Completed. - Current transactions that have substantially completed all negotiations will continue without EWS involvement or revision of current language. EWS will review as a part of their review of existing (fully executed) deals. - Current transactions that are currently in the beginning or middle stages of negotiations will have EWS comments introduced. Negotiations that have just begun will have all comments introduced, while negotiations in the latter stages will focus on the bankruptcy related comments. - Future transactions that are based on revised forms, will be reviewed by EWS only to the extent a material deviation from the form in a commodity risk area occurs. These “areas” remain to be identified. EES will identify and explain deviations. We are in the process of setting a standing meeting time for deal review and approval. - If a DASH is required for any transaction under paragraph 2 or 3 above, the DASH will include a sign-off by EWS Legal. |
| Address Trader Concerns. | Specific concerns not identified. |
| Review of Existing (Fully Executed) Deals. | TBD |