UBS Warburg Energy

East Desk Power

IT Update

February 5th, 2002

# System Transition Activities

Physical Application Split

- DB, App, Web Servers

- File Servers

- Executables

- Source Code

Network Login ID’s

- New ID’s Created Tuesday Night.

- UBS vs. Dual

  - All IT Staff Have Dual Until Sunday

  - Corry Bentley, Pat Hanse, Jason Choate, Lisa Burnett – Dual Until Sunday

- Default File Server Drive Mappings

File Server Content

- Legal Process.

- Original Copy for Integration Testing

- User Controlled Copy’s

Business Data Content

- Deal Data (Peers/Legs/Term Strips/Schedule Strips):

  - Not Copied to UBS.

  - Final Trucation on Thursday Night.

- Global Data:

  - Counterparties, Contracts , Brokers, Desks, Traders, Portfolios, Locations

  - User Scrubbed Directly in Global / EnPower Snapshots Refreshed

- Fundamentals Data:

  - All Data (Load History, Weather History, Satellite Weather Maps, Plant Output History, Load Forecasts, MCP’s, etc...) extracted from Public Sites for use in Power Analytics Copied to UBS.

- ISO/Pool Data:

  - All Data (Settlements and Market Clearing Prices) Available from Market Control Entities Copied to UBS.

- Curve Data:

  - All Price, Volatility, and Correlation Curves Maintained by Power Trading Copied to UBS Production Monday Night.

  - All Curve History Copied.

  - No Curve Changes Today in UBS.

- PortCalc Results Data:

  - Not Copied to UBS.

- Broker Fee Data:

  - Not Copied to UBS.

Application Testing

- Unit and Integration

- User Acceptance (Corry Bentley, Andrea Dahlke, Melissa Murphy)

- Business Simulation on Thursday

Software Licenses

- Inventory

- Priority 1 Licenses

Application Inventory, Coverage, and Business Owners

# IT Organizational Structure

- Power IT Staff

- Leadership Team

- IT Integration Teams

- Day 0 – 3 Oversight

# IT Focus – Q1 Primary Activities

- Production Support and Consultation - All

- Application Portfolio Inventory and Coverage – Nat

- On-Call Definition and Rotations - Luu

- Trade Analyst (Fletch) – Luu

- CPM – Smith

- CAISO VMS Inventory – Poston

- CAISO VMS R1 – Poston

  - SC Requirements on Day 1

- CAISO VMS R2 – Poston

  - Day 46 Requirements

- ERCOT ESCA MOS Replacement – Chen

  - Connectivity, Extract, Parse, Store

  - PMI, Settlements, Invoices

- ERCOT FSP – Poston

- PJM, NEPOOL, NEISO Tactical Inventory and Assimilation – Docwra

- ERCOT VMS – Poston

- Risk Report Enhancement / DPR Automation / J9 Changes – Zheng

- Databeaken Cubes / Add ERCOT, PJM, NYISO, NEPOOL RT MCP’s - Chen

- New Power Trading Systems LaunchPad – Symms & Ballinger

- UBS Warburg Energy Branding – Ballinger

- Development Operations Transition Preparation – Allen

- Inventory and Correct Trading/Fundi App ‘Enron’ References – Allen

- Inventory and Correct Risk App ‘Enron’ References – Allen

- Company Name Hard Coding in Printable Documents – Govindasamy

- UBS ‘Infinity’ (Cash Flow Hedge App) Extract - Luu

# Q1 Secondary Activities

- CAISO VMS R3 – Poston

  - Service Deal Requirements

- Reuters Liquid Products Feed – Coordination with ERMS - Symms

- Curve Manager Phase II – Balasundaram

- PMI Harvesting Conversion from PERL to .Net – Allen

- Allegheny Power Circuit Shutdown - Chen

- Verisign Digital Certificate for Active X Controls – Symms

- Security Process Definition and Improvement - Luu

# Ongoing Activities (As Time Permits)

- Universal Data Access – Logical Architecture Design – Ballinger

- Ontario IMO Readiness – Poston

- Exchange Traded Power Futures Integration - Lee

- Distributed FSP – Davis

- Deal Object Improvements and Distribution – Burleigh

- Change Curve Imports to Use Oracle vs. Excel Sheets – Allen

- IIR Outage DB Integration – Symms

- Tool Upgrades (DOA, Tibco, Delphi, Oracle Client, C Compiler) – Govindasamy

- Risk Reporting Enhancements – Lee

  - PCS/PID Consistency (EnPower vs. Excel)

  - MKM Detail Options (PostId vs. Desk)

  - True-Up Liquidation (Curves vs. Pub Prices)

  - PostId Compare (Eliminate Oracle Reports Tool)

- Final Post Automation (XLS and ASCII File Creation) – Lee

- Historical Adhoc Table 30 Day History – Lee

- Portcalc Results Automation (Oracle vs. UNIX File System) – Lee

- C Debugger Limitations – Lee

- SourceSafe CleanUp - Luu

- Consolidated Reference Servers – Smith

## Miscellaneous

- Communication Between IT and Business Owners

  - Status / Metrics Reporting

  - Workload Prioritization

  - Expectations Management