EOL

# PRIORITY STATUS

# UPDATES

DATE: Tuesday, June 5, 2001	TIME: 11:00 am – 12:30 pm

LOCATION:	EB27C2

ATTENDEES:	Andy Zipper			Bob Hiller

Mike Bridges 			Lara McKinney

Dan Diamond			Kevin Montagne

Dave Forster			Greg Piper

Paul Goddard			Bob Shults

Michael Guadarrama		Jay Webb

Mike Haney

Seriously

- TDF  - Working in test. Planned testing in August.  Anticipate launch in September.

- ICE – Supplied API is incorrect. Mike G. is working ICE to resolve.

- NGX – Data feeds in test Friday 6/8.  June15 anticipate release date.

- Accenuture – In negotiations for TDF.

- Stack Manager Lite – Accessible through remote service web page.

- MUMBLE  – Receiving information.

- Reuters – Now operational with QDF.

- NGPL – Verbal agreement commercial terms.

- New Storage on the database – The database will be down for 2 hours Friday, 6/8 for upgrade.

- www.Europe.EnronOnline.com  - Internal transactions have been successful.