Enron Japan weekly update

# Week: May 29 – June 2, 2000

| Loretta Brelsford – |  | - Fox negotiations continuing – hope to finalize paperwork on Friday, signatures early next week. Takenaka negotiations continuing – hope to finalize paperwork early next week, signatures end of next week. Finalized IT room layout. Confirmed 6/19 IT room to be available for equipment installation. Construction work started (demolition completed) |  |
| --- | --- | --- | --- |
| Next Week: |  | - Contracts – Fox and Takenaka. Order remaining furniture items (local). Receive final construction pricing. Order UPS equipment. Order AV and Video conference equipment. Compile financial report for Rousseau and Archie. Determine copier/fax vendors |  |
| Outstanding Issues |  | - Move in date – July 3 if NOTHING GOES WRONG -FYI’s - Fox/PTS/Takenaka have weekly meetings (Wednesday). Fox negotiating budget with Takenaka. |  |
| Archie Eubanks – # “Accounting” |  | - Obtained internal company ID numbers from Enron Corp Secretary’s office for Japan entities – initiated process to set up legal entity books on Houston SAP system. Payments made this week (primarily related to office space and residential leases): |  |
| Vendor | Description |  | JPY |
| Advance International Lease Inc | Furniture Lease |  | 477,217.00 |
| Ken Corp KK | Deposit, Rent & Agency - Bekeng |  | 4,460,980.00 |
| Regus Japan K. K | Temp Office Rent - June 2000 |  | 7,569,450.00 |
| PTS | Communication Services |  | 980,770.00 |
|  | Total Yen |  | JPY 13,488,417.00 |

| Next Week: |  | - Introductory meetings for Bekeng with Houston accounting, tax, treasury and information technology staffs. Update budget to reflect actual results for May |
| --- | --- | --- |
| Outstanding Issues |  | - Takaneka/Enron relationship. UPS for trader desks. Pricing of AV equipment |
| Susan Musch – “Tax” |  | - Power Contract Documentation – Continuing to work on Japanese consumption tax issues with Michael Grimes and AA-Tokyo. |
| Next Week: | - Continue working on funding of the Japanese trading entities. Pursue steps to set up TK arrangements for Japanese entities. |  |
| Outstanding Issues | - Implementation of the TK structure. |  |
| Nick O’Day- ## “Regulatory/Government Affairs” | - Finalized briefing notes for Kean testimony to the International Trade Commission ITC. Agreed response to ITC interview questions with Epower. Meeting with MITI: Kataoka Agreed SSEUB notification procedure. Attending presentation by Kataoka (ACCJ) |  |
| Upcoming Week: | - Schroeder visit. Finalize WSA annex. ITC interview @ US Embassy. Meetings with APEF, CRIEPI re inter-utility market. East Asia working group meeting |  |
| Other: | - Introductory meetings with: Tokyo Boeki. Progressed potential weather deal with IBJ. Introductory meeting with Takanaka. Meeting with E Power: Sloan |  |