Enron Japan weekly update

# Week: June 12 – June 16, 2000

| John Ambler- “Public Relations” |  | - Expect to send job specs by Friday and complete all preparations needed by HR for PR manager candidate. Responded to routine media inquiries. |  |  |
| --- | --- | --- | --- | --- |
| Next Week: |  | - Develop additional responses and schedule outstanding media inquiries. Plan interviews/possible press conference for late July McDonald trip. Develop press release and plan for Asian weather derivatives launch (postponed until mid July), including publicity for Japan aspect. |  |  |
| Outstanding Issues - |  | - Complete PR manager offer |  |  |
| Loretta Brelsford – |  | - Fox contract executed. Continued Takenaka contract negotiations. Confirmed June 19 IT Room availability for equipment installation. Issued PO for AV and video teleconferencing equipment. Received updated project budgets from Fox. Received confirmation that Trading desks are on schedule (ocean freight desks actually shipped early). Ordered remaining local furniture items. Approved building signs designs. Project still on July 3 occupancy schedule. |  |  |
| Next Week: |  | - Telephone/computer installation begins. Finalize construction pricing. Finalize Takenaka contract. Finalize security system design. Verify clocks for the trading room have not been overlooked. |  |  |
| Outstanding Issues |  | - Takenaka contract |  |  |
| Archie Eubanks – # “Accounting” |  | - Completed monthly and quarterly reporting requirements. Updated budget for May actuals. Payments made this week (primarily related to office and residential lease expenses): related to legal fees and office expenses): |  |  |
| Vendor | Description |  | JPY | AUD |
| The Tokio Marine & Fire Insurance Co. Ltd | Rental fee for pmnt office |  | 9,826,711.00 |  |
| Mitsui Fudosan Jutaku | Rental fee for Ebisu |  | 665,672.00 |  |
| Ken Corporation | Agency Fee for Yugan |  | 595,350.00 |  |
| Yugan Kaisha Cemantis | Rental fee for Grimes |  | 3,402,000.00 |  |
| Regus Japan K. K. | Rental fee for Temp office |  | 7,569,000.00 |  |
| Tsunashima Co. Ltd. | Rental fee for Jim Pyke |  | 480,000.00 |  |
| Advance International Lease | Furniture lease for Dayao |  | 606,278.00 |  |
| The Japan Partnership | Executive Search for Fujimaki |  | 1,102,500.00 |  |
| TGA Inc | Relocation Services |  | 2,691,691.00 |  |
|  | Total Yen |  | JPY 17,112,491.00 |  |
| Enron Australia | Services thru May 2000 |  |  | 155,716.96 |
|  | Total AUD |  |  | AUD 155,716.96 |

| Next Week: |  | - Complete process of setting up legal entity books on Houston SAP System. Update 3rd and 4th Quarter Forecast. Obtain updated budget information for construction, furniture and equipment costs. |
| --- | --- | --- |
| Susan Musch – “Tax” |  | - Researched taxation issues relating to club memberships for Tokyo American Club. Reviewing tax issues for weather derivatives and financial trading in Tokyo office. Conference call with Baker & McKenzie on issues relating to the funding structure. |
| Next Week: |  | - Continue working on funding of the Japanese trading entities. Continue working on tax issues relating to weather derivatives and financial trading in Tokyo office. Follow up on tax compliance for Japanese structures. Pursue steps to set up TK arrangements for Japanese entities. |
| Outstanding Issues | - Implementation of the TK structure. Work on setting up service agreement for services being performed by Enron Japan KK for Enron Marketing KK. |  |
| Nick O’Day- ## “Regulatory/Government Affairs” | - Regulatory/Government Affairs. Introduced PSA and WSA to Kansai Electric. |  |
| Upcoming Week: | - Meeting with MITI - Introduction, SSEUB notification. Meeting with Federation re inter-utility market. Map out detailed APEC strategy. Commence establishment process for Japan electricity traders’ association. Advance content sourcing for website. Commence translation process for draft gas discussion paper. Commence “regulatory risk analysis” process. |  |
| Other: | - Meeting with Osaka Gas. Interview with Regulatory Manager Mark Crowther. Round three interviews completed Director Gov’t Affairs. Interview with in-house counsel candidate. Arranging Houston visit for IBJ. Arranging DBJ visit to Frankfurt office. |  |