Enron Japan weekly update

# Week: May 8-12

| Loretta Brelsford - |  |  | - Reviewed security plan w/Joe – making adjustments. Reviewed design, finishes, and furniture selections w/Fox – final selections to be made Friday morning and ordered Monday. Structural Cabling plan submitted to Fox. Continuing Fox contract negotiations. Expect IT budget numbers by meeting time. Met with copier representatives. |  |  |
| --- | --- | --- | --- | --- | --- |
| Next Week: |  |  | - Meeting with AMEX rep (Corporate Credit Cards and Travel Services). Finalize Notice to Proceed contract with Takanaka. Finalize UPS requirements and order equipment. Review video conferencing plan with Joe. Meet with Robert Leslie – IT contractor in Tokyo. Continue meeting with copier representatives. Establish monthly petty cash requirements |  |  |
| Susan Musch – “Tax” |  |  | - Entity Structuring –- Continuing work with Treasury, Legal and Accounting on the funding of the Japanese trading entities. Power Contract Documentation – Continuing to work on Japanese consumption tax issues with Michael Grimes and AA-Tokyo. Enron Online – Finalizing Japanese tax issues with Baker & McKenzie to ensure that there are no adverse Japanese tax consequences for trading with Japanese customers and confirmed what tax reps the Enron offices should provide. |  |  |
| Next Week: |  |  | - Continue working on funding of the Japanese trading entities. Pursue steps to set up TK arrangements for Japanese entities |  |  |
| Carol Howes – “Accounting” |  |  | - Met with Hirl and McDonald to review budget. Sent copy of file to Bekeng today so that he can start reviewing/gaining familiarity with assumptions. Met with Hirl, treasury, and tax to discuss establishment of petty cash account and a working capital facility. Reviewed draft Purchase and Sale Agreement – also forwarded to Mason and Bekeng for comment. Payments made this week: |  |  |
| ###### Vendor | Description |  |  | JPY | USD |
| Sobunsha | Letterheads |  |  | 66,150.00 |  |
| Translation Center | Translation Service |  |  | 352,799.00 |  |
| Govt. Publications Service Center | Copies of Security Reports |  |  | 31,584.00 |  |
| Ken Corporation | Agency Fee on Leases |  |  | 5,381,250.00 |  |
| Houken Limited | Deposit for Leases |  |  | 20,500,000.00 |  |
| Houken Limited | May Rent |  |  | 2,479,839.00 |  |
| Ken Corporation | Agency Fee on Leases II |  |  | 687,750.00 |  |
| Mitsui Fudosan Jutaku Lease Co. | May Rent II |  |  | 358,100.00 |  |
| Mitsui Fudosan Jutaku Lease Co. | Deposit for Leases II |  |  | 3,930,000.00 |  |
|  | Total Yen |  |  | JPY 33,787,472.00 |  |
| The Japanese Partnership Co. Ltd. | ESS for Director, Govt. Affairs |  |  |  | 28,050.00 |
| Bean International Ltd. | ESS for Director, Originations |  |  |  | 84,000.00 |
|  | Total USD |  |  |  | $112,050.00 |
| Next Week: |  | - Meeting with Sally Beck and Arthur Andersen scheduled for last Monday was cancelled – expect to reschedule next week. Meeting with Houston IT and treasury scheduled for Friday to discuss accounting/treasury systems |  |  |  |
| John Ambler- “Public Relations” |  | - Enron Japan press release being distributed to media May 12. Rebecca McDonald e-commerce/energy speech at APEC meeting May 11 was successful and MITI Vice Minister Arai personally requested copy of remarks. Nikkei phone interview with Louise Kitchen on May 9. |  |  |  |
| Next Week: |  | - Tentative interview with PR candidate May 16. Tokyo Broadcasting System interview with Hirl and Awano (May 16 at noon?). Scheduling EOL interviews/demonstrations with Asahi Shimbun, Yomiuri Shimbun, Kyodo wire, Denki Shimbun, Asian Wall Street Journal and Energy Forum on May 17 and 18. Update Q&As. Handle media inquiries. Anthony Dayao speaking at May 15 Tokyo APEC conference. Control press interference at conference. |  |  |  |
| Outstanding Issues - |  | - Story and ad in Nikkei Business. Ad in Asian Wall Street Journal. Advise MITI of Dayoa speech? |  |  |  |