## Exceptions – Power / Gas

1-800 Numbers

The 800 Numbers will be cut to ECS at 5:30 PM on Sunday afternoon.  This will allow the Telephony team to have the line changed between shifts for the hourly trading group.  The evening shift Hourly Traders will come to ECS at 5PM Sunday.

- Impact to Telephony

  - Will coordinate with the Hourly traders at both ECS and ECN for start time.

  - 1-800 Numbers by GROUP:

- POWER (4):

    - Real Time 24 Hour: 1-800-349-5527

1-877-367-6601

    - Genco: 1-877-294-3900

    - Services: 1-800-611-1282

- GAS: NONE – Telephony team confirmed.

- EES: NONE - Telephony team confirmed.

- Impact to IT

  - None

# 24HR / GENCo Trading Exceptions

We have deployed 4 PC’s to the users listed below and taken their original machine to ECS.  The PC’s at the listed locations will not be moving.  There are 15 phones that will be cut after 5:30PM Sunday afternoon (listed below).  The people listed as DAYS will need their phone until 6 PM.

GENCo operations have been pre-deployed and tested.  The ring down lines have been installed and tested and working simultaneously.

Hourly weekend locations at ECN:

EB3114a (Don Baughman Desk)	EB3111f (Steve Olinde Desk)

EB3114 (Juan Hernandez Desk)	EB3122d (Larry Campbell Desk)

- Impact to Telephony

  - Cannot cut phone lines until 5:30 PM.  The people listed at DAYS will need theirs until 6PM.

    - Seung-Taek Oh (24HR) 	–DAYS

    - David Maskell (24HR) 	–DAYS

    - Punit Rawal (24HR) 	–DAYS

    - Joe Capasso (24HR) 	–NIGHTS

    - Mauricio Trejo (24HR) 	– SAT. NIGHT ONLY

    - Andrew Greer (24HR) 	–NIGHTS

    - Mike Seely (24HR) 	-SUNDAY NIGHT ONLY

    - Reagan Mathews (24HR)	-DAYS

    - David Ingram (24HR) 	-SUNDAY NIGHT ONLY

    - Chris Lenartowicz (Genco) – DAYS

    - Justin Laverell (Genco) 	 -NIGHTS

    - All 1-800 Numbers for Power (LISTED ABOVE (4))

- Impact to IT

  - Pre-deploy all Genco operations PC’s

    - 2 New Operations Consoles / 1 Old Operations Console

    - 2 New Chart Consoles /1 Old Chart Console

    - 1 MAIN / 1 ECAR

    - 1 Programmer Console

    - 4 Corp Machines

  - Move programmers

#### MAPP Machine / Printer

We are pre-deploying the MAPP PC and testing at ECS.  The printer will be moved at 5:00PM Sunday.

- Impact to Telephony

  - NONE

- Impact to IT

  - MAPP workstation

    - Login: gencoplasma \ jkl12jkl – uses Exceed.

    - Pre-deploy between ECS06412 & ECS06413.

    - Get reserved IP address:

        - MAC: 00-D0-B7-C8-AB-AD

        - IP: 172.22.101.201 (STATIC)

    - Open ports in firewall for MAPP system.

    - John Siekman will test through Exceed.

  - MAPP Printer (5PM Sunday Move)

    - Move Monday morning.

    - Get reserved IP address (MAC: 00 60 B0 BB 71 29)

    - Contact MAPP, they will update MAPP router to print to new IP (John Siekmnan)

### Gas Weather Group - Exceptions

The Weather group will need to have 2 people working over the move weekend.  We will leave one PC at its current location and move it on Monday.   They will not need phone service for the weekend.

We will move the 2 Linux boxes (MET) to ECS at 3PM Friday.  They will be setup and tested by Chris Pernoud from weather.

The Weather group will return to ECS on Monday at 4:30AM.

- Impact to Telephony

  - NONE – All weather phones cut at normal time.

- Impact to IT

  - MET boxes decomissioned on Friday.

  - Carl Fitzgerald will have EDC move the machines to ECS at 3PM.

  - Chris Pernoud will setup and test at ECS Friday afternoon.

  - Get Static IP for MET 1 = 172.22.97.201 / GW=255.255.254.0

  - Leave 1 PC at Jose Marquez desk (EB3240B).  This will be used for weekend Weather team.  PC labeled to not move.  Assett Number: 003392

### Gas Risk Group – Exceptions

This group will be scheduled to move last.  Any individuals still working after decommission will be moved Sunday.  We will leave 2 phone lines until Saturday morning for work.

- Impact to Telephony

  - 2 phones will stay until Sunday at 5:30PM.

    - Steve Perich and Thomas Underwood

- Impact to IT

  - May have PC’s to Decom/Recom and churn on Saturday.

### PRE-DEPL0Y’S

We are pre-deploying 11 machines to ECS.  These will represent the Hourly and GENCo desks that will be in use at ECN this weekend.

- Impact to Telephony

  - NONE

- Impact to IT

  - Pre-deploy and test the following machines:

    - Lloyd Will – Laptop to PC (Drop at ECS0688)

    - Don Baughman – 24hr (EB3114a to ECS06413)

    - Juan Hernandez – 24hr (EB3114 to ECS06524)

    - Larry Campbell – 24hr (EB3122d to ECS06522)

    - Alex McElreath – 24hr (EB3111f to ECS 06679)

    - Dynegy Direct – 24 hr (EB3114a to ECS 06413 – Put on far right monitor)

    - MAPP System – 24hr (EB3113d to between ECS06413 & ECS066412 – Add monitor)

    - Hai Chen – Use spare Power PC.

    - 24 Hour Desk # 1 – (Empty Desk PC deployed – ECS06409)

    - 24 Hour Desk # 2 – (Empty Desk PC deployed – ECS06411)

    - 24 Hour Desk # 3 – (Empty Desk PC deployed – ECS06415)

##### Names of 24 Hour Group & GENCO

James Bakondy

GENCO

Justin Laverell

Chris Lenartowicz

John Poppa

Erik Serio

###### HOURLY

Don Baughman		Mark Dean Laurent	Mauricio Trejo

Jason Berlin		Jay Blaine		George Phillips

Larry Campbell		Joseph Capasso	Paul Thomas

Dustin Collins		Joe Errigo		Punit Rawal

John Forney		William Freije		Brian Terp

Miguel Garcia		Andrew Greer		Joe Stepenovitch

Juan Hernandez	David Ingram		Michael Seely

Carrie Larkworthy	Peter Makkai		Eric Saibi

David Maskell		Reagan Mathews	Brant Reves

Alexander McElreath	Seung-Taek Oh

Donald Steve Olinde	Willis Philip

PC’S NOT MOVING ON FRIDAY

We have labeled these PC’s as not moving and notified the Churn team.

24 POWER TRADING				GENCO - Genco Operations PC's

EB3122d					3105G

EB3114a 					3105F

EB3114						3105E

EB3111f					31O5r

31O5H

WEATHER (GAS) - Jose Marquez			31O5S

3240B

MAPP

3113d - Printer

3113d - PC