# Summary of Activities__________________________________________________________

- Millennium Management Center (EB45C1) is complete

- Two emergency red phones

- Seven outbound communication phones

- One executive phone

- Inmarsat phones and American Mobilsat phones distributed to key sites

- Y2K diagnostic parameters are ready

- Over 100 sites will be contacted as local rollovers occur to determine diagnostic status

- Attendees will include all Y2K coordinators, the Y2K project office personnel, public relations, and one attorney.  All others will be on call.

- The center will be staffed from 7:00 A.M., December 31 to 5:00 P.M., January 1.  Over the remainder of the weekend, regular hours will be maintained.

- Over 2900 personnel and contractors will be working over the rollover weekend.

# Executive Communications______________________________________________________

- Each site will be diagnosed as:

Level 1.  Catastrophic events or operational shutdowns

Level 2.  Communications failures or operational failures at mission critical sites

Level 3.  Communications failures or operational failures at important or ordinary sites

Level 4.  Minor Y2K related issues reported at any site.  Operations continue

Level 5.  No issues reported

- Brief phone mail messages will be left for Ken Lay and Jeff Skilling.   Joe Sutton, Rick Causey, Jim Derrick, Mark Koenig, Steve Kean, Mark Palmer, and Kelly Kimberly will receive more detailed messages on December 31, 1999 at 1:00 P.M., 6:00 P.M., and 10:00 P.M.  Messages will be left on January 1, 2000 at 1:00 A.M. and 4:00 A.M.  Subsequent update messages will be left at 2:00 P.M. January 1st, 2nd, and 3rd.  Messages will briefly communicate whether there are issues.

- Level 1 and 2 issues will be reported directly to Rick Causey as they occur.  In the event Rick does not receive a call at the prescribed times, he will, in this order, 1) Call the executive line, 2) Call the bypass phone, 3) Come to the office.  If Rick is unavailable, Level 1 issues will be reported directly to Jim Derrick and then to the Office of the Chairman executives and others as necessary.

- Two airplanes will be on standby in Houston.  If they can file a flight plan, resources may be dispatched as necessary.

# Phone Numbers________________________________________________________________

| Phone Name | Number | Office |
| --- | --- | --- |
| Executive Line | 713 853-9243 |  |
| Corp Red Phone (Bypass) | 713 750-5125 |  |
| Corp Primary Outbound | 713 345-8215 |  |
| Corp Inmarsat | 762-214-065 (Unlikely to be in service) |  |
| Ken Lay | Will be unavailable | 713 853-6773 |
| Jeff Skilling | Will be unavailable | 713 853-6894 |
| Joe Sutton | 31st & 1st Lake House: 409 448-6613 Lake House Fax: 409 448-6615 30th & 2nd Home: 281 363-9913 Home Fax: 281 363-9915 Car: 713 824-6101 Mobile: 713 725-5979 Work Fax: 713 646-6088 | 713 646-6586 |
| Rick Causey | Home: 409 321-0345 Mobile: 713 562-0788 | 713 853-1744 |
| Jim Derrick | Home: 713 626-8801 | 713 853-5550 |
| Steve Kean | Home: 713 621-6550 Mobile: 713 907-4342 Pager: 888 906-9761 | 713 853-1586 |
| Kelly Kimberly | Home: 713 667-2374 Mobile: 713 253-2802 Pager: 888 604-9320 | 713 646-6416 |
| Mark Koenig | Home: 281 360-7601 Mobile: 713 306-9210 Pager: 800 901-5209 | 713 853-5981 |
| Mark Palmer | Home: 281 292-3500 Mobile: 713 805-0647 Pager: 888 740-9950 | 713 853-4738 |