# DRAFT FERC TIMELINE

|  | Action | Responsible | participants |
| --- | --- | --- | --- |
| 10.19 | Modeling meeting with FERC staff. Note that meeting outcome will determine remainder of schedule. | Jim Mitchell, Adam Wenner | Mitchell, Wenner, Paul Kaufman and Mark Metts |
| 11.12 | Initial Market Power Analysis and Summary of Testimony | Julie Solomon (CRA) | FERC Team: Mitchell, Sue Ackerman, Carla Kelley, Wenner, Kaufman, Robin Tomkins, Jay Dudley |
| 11.15 | Draft Testimony and Application | Mitchell, Wenner, Solomon Witnesses: Solomon and Dick Reiten | FERC Team |
| 12.05 | File Application and Testimony | Mitchell and Wenner | ‘’ |
| 12.10 | Assumed Date for FERC notice |  | ‘’ |
| 12.19--DEADLINE FOR OPUC, WUTC, SEC, FERC FILINGS |  |  |  |
| 01.08.02 | Approximate FERC date for comments/protests | Mitchell and Wenner | ‘’ |
| 01.23 | Approximate date for NNG/Enron/PGE responses to comments | ‘’ | ‘’ |
| 05.02 | Potential FERC decision—based on FERC merger guidelines. Assumes no hearings. | ‘’ | ‘’ |