# September 28, 2025

# LEGAL STATUS REPORT – ENRON CANADA

| PROJECT | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
| --- | --- | --- | --- | --- |
| Alberta Power Purchase Auction | Peter Keohane Mark Powell | John Lavorato (Trading) Rob Milnthorp Derek Davies (Origination) | Not Applicable | Enron Canada Power Corp. acquired the Sundance "B" PPA pursuant to the auction for 706 MW for a term of 20 years commencing January 1, 2001. Enron Canada Power’s qualification for participation in the Alberta Power Pool, and trading and origination transactions are being pursued and excused {executed} with respect to the PPA for market deregulation commencing January 1, 2001. {The Government of Alberta has announced Plan "B" for the auction, in smaller blocks and for shorter terms, of the unsold power from the first auction (approximately 2,150 MWs) with Enron entitled to bid on approximately 400 MW due to PPA holding restrictions.} |
| British Energy Canada | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Ontario Market Opening (Projected for end of 2nd Qtr. 2001) | 3-year term firm PPA for 500 MW/h executed, conditional on British Energy entering into an agreement to acquire the Bruce Nuclear Generation Facility from the Ontario Government, and on Enron hedging 90% of contracted power. Award of Bruce Facility to British Energy has been confirmed as satisfied. Market Opening extension has been negotiated with British Energy. |
| Off-Take of British Energy Power | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Ontario Market Opening (Projected for end of 2nd Qtr. 2001) | Firm PPAs being discussed with various counterparties to hedge British Energy position. 25 {20} MW {(+16 MW option)}, 3-year contract executed with Sunoco. 100 MW{,} 2-year contract being negotiated {executed} with TransCanada Energy. |
| ENERconnect | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Commencing on Ontario Market Opening (Projected for 2nd Qtr. 2001) | 3-year services and alliance agreement executed. Toronto office set-up and additional contracting arrangements ongoing for Market Opening. Currently renegotiating services agreement {and potential buy-out of non-compete restrictions}. |
| Blue Range Resource Corporation | Peter Keohane | Rob Milnthorp | Year-end 2000 | Ongoing administration of estate wind-up and final dividend payment. Final dividend expected for year-end 2000.{ |
| Project Red Ball | Greg Johnston | Kyle Kitagawa | Year-end 2000/First Qtr. 2001 | Pursuing long-term financing for acquisition of Alberta PPA with various institutions.} |
| Moore Power Project | Greg Johnston | Rob Milnthorp Kyle Kitagawa Eric Le Dain | Not Applicable | Packaging project for sale (turbines, queue position, land option, permitting) to potential third parties. |
| Mobile Turbine Joint Venture | Greg Johnston Mark Powell | Kyle Kitagawa Duncan Croasdale | Year-end 2000 | Non-binding letter of intent has been executed by Power Systems Mfg. regarding the creation of a joint entity for the purpose of manufacturing, packaging and selling mobile combustion turbine generating units. Management agreement and LLC agreement (and related agreements) are in process. ENA has acquired one FT4 turbine and jet engine and one complete FT4 mobile package. ENA has executed a supply agreement regarding 2 generators, with an option to have up to an additional 8 generators supplied. |
| Ontario G-6 Municipalities | Chris Gaffney | Eric Le Dain Paul Devries | Ontario Market Opening (Projected for end of 2nd Qtr. 2001) | Non-binding letter of intent has been executed with respect to supplying the G-6 municipalities or their Retail Affiliate with gas and electricity (on an exclusive basis) and energy management and supply services. Energy supply and portfolio management services agreements and master physical power and gas trading agreements under negotiation. |
| Government of Ontario NUG Contract RFP | Peter Keohane Chris Gaffney | Paul Devries | RFP winner to be announced Oct. 30 {Definitive Agreement expected to be executed by December}, 2000 | RFP for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario. Enron Canada has been short listed {awarded RFP. Negotiation and execution of Definitive Agreement to be completed.} |
| Master Power Contract | Peter Keohane Greg Johnston | Jon McKay | Year End 2000 | Preparation of Canadian standard form {EEI} master physical power trading agreement. Third draft circulated for comments. |
| Master Amendment Project | Peter Keohane Mark Powell | Rob Milnthorp | Year-end 2000 {On-going} | Preparation and negotiation of amendments to 37 Master Firm Gas Purchase/Sale Agreements (including specific transportation assignments and collateral and netting agreements) to reflect revised credit terms and recent changes in Canadian insolvency and commercial laws. {We are preparing amended and restated Master Agreements for the 9 remaining counterparties for which the commercial people have yet to deliver.} |
| Papier Masson Ltee | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Not applicable | Ongoing monitoring of TMP construction, equity investments and loan guarantees. Currently reviewing acquisition/disposition opportunities. {Negotiating term sheet for potential buy-out of other shareholders.} |
| Invasion Energy Inc. | Peter Keohane | Kyle Kitagawa | Not applicable | Ongoing monitoring of equity and debt investments. Waterous Securities engaged for sale, {Sale} anticipated for 4th Qtr. 2000. |
| Nitrochem | Chris Gaffney | Jeff Borg | Unknown | Non-binding letter of intent regarding the provision of energy supply, portfolio, a risk management and settlement services and cogeneration development has been executed. Revising draft power supply contract. Preparing draft services agreement. |
| Sunoco Energy Inc. | Chris Gaffney | Paul Devries Jan Wilson | 4th Qtr. 2000 | Negotiating Energy Services Agreement. Piper Energy Inc. Mark Powell Cyntia Pastega 4th Qtr. Negotiation of gas management services agreement for British Columbia production. |
| CNR, Beau, Tenaska, Encal & others | Mark Powell | Derek Davies Kevin Heal | Nov. 1, {4th Qtr.} 2000 | Coordination and review {Organization} of numerous temporary assignments of pipeline capacity. |
| JCG Resources Ltd. | Mark Powell Greg Johnston | Cyntia Pastega | Unknown | Coordination and confirmation of transactions and agreements between Contour Energy Ltd., Troodon Energy Ltd. and JCG Resources Ltd. |
| Canadian Retail (Power and Gas) Initiative | Peter Keohane Mark Powell | Rob Milnthorp Dave Pope | Unknown | Creation, qualification and preparation relating to a retail energy affiliate for Canadian jurisdictions. |
| Cadillac Fairview | Chris Gaffney | Jeff Borg | 4th Qtr. 2000 | Non binding letter of intent has been executed. Preparing draft wholesale Electricity Management Services Agreement. Draft power supply agreement has been circulated. Exclusivity in place until November, 2000. |
| Bowater | Chris Gaffney | Jeff Borg Jan Wilson | 4th Qtr. 2000 | Preparing draft wholesale Electricity Management Services Agreement. Draft power supply agreement has been circulated. |
| TransCanada {Ontario Standard Form Physical Bilateral} | Chris Gaffney | Paul Devries Oct., 2000 Finalizing 2 year 100 MW power purchase and sale transaction (back to back with British Energy Supply) {Garrett Tripp | 2001 | Participation in industry project to develop a standard power trading document. |
| Tax Mitigation | Peter Keohane Morris Clark | Rob Milnthorp | Year-end 2000 | Pursuing various tax deferral or tax write-off structures}. |

This redlined draft, generated by CompareRite (TM) - The Instant Redliner, shows the differences between -

original document      : I:\LEGAL\DEPT\REPORTS\FINANCE13.REPORT.DOC

and revised document: I:\LEGAL\DEPT\REPORTS\FINANCE14.NOV13.REPORT.DOC

CompareRite found      22 change(s) in the text

Deletions appear as Overstrike text

Additions appear as Double Underline text surrounded by {}