| ## PERSONNEL ASSIGNMENT CHANGES |  |
| --- | --- |
| Bobby Oubre and Michelle Horm (DSS Support) transitioned to Transportation Accounting team. |  |

| GAS MEASUREMENT Contact: Jeff May |  |  |  |
| --- | --- | --- | --- |
| ### Current Projects (including business purpose) |  | Sponsor | % Complete |
| PGAS Project – Replacement for the MIPS System. |  | Ellis Stern | 25 |
| MIPS conversion of archival data to the FILENET system for more convenient access to historical data. |  | Ellis Stern | 96 |
| Develop data import for Positive/Turbine Meters from field locations – Project is on hold. |  | Ken Cessac | 80 |
| ###### Objectives for Next Month: | ###### Issues: |  |  |
| Continue PGAS project. |  |  |  |

| SAP and DSS Support Contact: Greg Lewis |  |  |  |
| --- | --- | --- | --- |
| ### Current Projects (including business purpose) |  | Sponsor | % Complete |
| DSS – Transitioned Database and Server administration support to ETS Technology Infrastructure. |  | Mike Sullivan |  |
| FERC Imbalance – Imbalance between FERC chart and natural chart of accounts still exists. ETS and ISC spent 2-3 days analyzing imbalance and identified one of probably several projects causing the problem. The ISC provided the findings to SAP and has asked them to investigate the cause. |  | Rod Hayslett |  |
| ETS Decision on Taking Responsibility for Running Assessments – Feedback on ETS’ second trial running their own assessments was similar to the first trial….generally positive, but with concerns expressed about resources available to do this on the 3rd workday. ETS agreed to continue the trials through year-end, but in a distributed set-up (in own dept. vs in classroom setting) with the intent of taking this over for January close. Also, intentions are to centralize for all ETS companies in one accounting team. |  | Rod Hayslett |  |
| Composite Depreciation/Book1 Allocation – Met with ETS Prop. Acctg. and the ISC to review 2 primary issues and to establish plans for addressing them. (1) Arthur Andersen’s system audit – ISC and ETS to provide focused resources to work with AA in reconciling MSA to SAP depreciation; (2) Book 1 Allocation Differences – There may be differences in the results of the SAP and MSA processes. At a high level appears to be very small; have identified one relatively small asset where the difference is significant; Prop. Acctg., the ISC and FIS are stepping through the code and test results on this asset to identify the source of the difference. |  | Rod Hayslett |  |
| Materials Management – ISC completed estimate for MLRP upgrade; decisions to upgrade and for ongoing support are pending. GSS received ETS approval for assessment phase of project to upgrade and replace B2B and the aspect catalogue. |  | George Quittner, Ray Smith, Morris Brassfield |  |
| Reporting – 4 of ETS’ “top 6” reports are complete; goal is to complete the remaining 2 by year end. Future report development requests are being coordinated and prioritized through the user groups. |  |  |  |
| Additional Topics/Issues – Labor True Up – Design, development and testing of solution to resolve ETS issues is nearly complete. Will be in production for December or January business. Non-Cash Settlement or “Intercompany Netting” – Development and testing complete; the ISC will be communicating procedures for this process within a week or so; functionality will be available for December close. EOTT Access to SAP – Connectivity issues have been resolved; have begun processes for security setup and desktop setup. |  |  |  |
| ###### Objectives for Next Month: | ###### Issues: |  |  |
| Continue with Assessment Trial/decision process. Resolve FERC module issues. Make substantial progress on SAP to EOTT interface |  |  |  |