Enron Net Works  -  Power Trading Systems

Open Access Scheduling and Volume Management

Executive Summary

FSP and VMS Capital Cost and Delivery Schedule

February 27, 2001

Prepared By:	Steve Nat – ENW – Director – Power Trading Systems

Primary System Functions:					Control Area Interaction

Charge Estimation

Actualization & Reconciliation

Dispute Management

Initial Capital Spend:						3.6 MM *

(Base Product Development – Through 01/31/01)

Market 1 (West Desk) Implementation Cost:			1.3 MM

Market 1 Timeframe:						5 Months

Market 2 Implementation Cost:					1.3 MM

Market 2 Timeframe:						5 Months

Market 3 Implementation Cost:					.6 MM

Market 3 Timeframe:						3 Months

Markets 4 and Beyond / Cost per Market:			.16 MM

Markets 4 and Beyond / Timeframe per Market:			2 Months

Total Cost – 6 Markets:						7.28 MM

Projected Depreciation Schedule - Pessimistic:			50% East Desk

50% West Desk

Projected Depreciation Schedule - Optimistic:			35% East Desk

35% West Desk

30% Other Commodities

* Actuals.  The total cost and timeframe for delivering the base system included a 30% premium for architecting the solution to scale to multiple markets with minimal IT intervention.