|  | NORTH AMERICA CORP. WORLDWIDE ENERGY SOLUTIONS |
| --- | --- |

LEGAL FINANCE/TRANSACTION GROUP

TRANSACTIONS/STATUS REPORT

REPORT OF MONDAY (September 5, 2000)

REVISIONS/UPDATES DUE TO:  Carolyn George

Friday, September 15, 2000

Distribution

| Peggy Banczak Teresa Bushman | Al Larson Dan Lyons Kay Mann Matt Maxwell Travis McCullough Lisa Mellencamp Julia Murray Marty Penkwitz Mark Powell Dale Rasmussen Richard Sanders Lance Schuler Lou Stoler Sheila Tweed Kay Young Stuart Zisman |
| --- | --- |
| Bart Clark Bob Carter Angela Davis |  |
| Peter del Vecchio |  |
| Merrill Haas |  |
| Ed Hearn |  |
| Mary Heinitz |  |
| Chris Gaffney Jim Grace Greg Johnston |  |
| Karen Jones |  |
| Peter Keohane Anne Koehler |  |
| Deb Korkmas |  |

Cc:  Mark Haedicke		Donna Lowry

Jordan Mintz			Richard Lauer

| I ENRON NORTH AMERICA FINANCE / TRANSACTIONS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | AIG | Travis McCullough | Joe Deffner | 4th Qtr. 2000 | Potential $25M investment in LBO Fund with potential for gas/power deals |
|  | Aspect | Teresa Bushman | Steve Pruett | 3rd Qtr. 2000 | $50-55MM VPP |
|  | Bonne Terre | Teresa Bushman | Steve Pruett | 3rd Qtr. 2000 | Dissolution; Exploration Agreements with Tri-C, Rimco and Manti |
|  | Catalytica II | Bart Clark (Brobeck Flager) | Ray Bowen Dick Lydecker | 4th Qtr. 2000 | Modifications to 1998 Preferred Stock Purchase Agreement agreed and executed. Execution of Amendment to Xonon Technology Implementation Agreement pending. |
|  | Crescendo | Teresa Bushman (Rell Tipton – V&E) | Scott Josey | Closed equity; VPP to close 3rd Qtr. 2000 | $27MM equity investment and $8MM VPP |
|  | Cyclone | Anne Koehler | Steve Horn | 3rd Qtr. 2000 | Proposed equity investment in e-commerce company |
|  | Cypress Upstream | Teresa Bushman (Hunter White - A&K) | Steve Pruett | 3rd Qtr. 2000 | Formation of entity for development of Shell Cypress properties ($106MM) |
|  | East Coast Power | Lisa Mellencamp Bob Carter | Brad Alford Randall Maffet | Unknown | Potential project restructurings and Refinancings |
|  | Ecogas | Dan Lyons Rob Stephens (B&P) | Tammy Mulrooney | Ongoing | Maintenance of Interest |
|  | ECT Securities | Dan Lyons Julia Murray | Donna Lowry Rick Buy | Ongoing | Ongoing matters regarding broker dealer |
|  | Enron Net Works | Travis McCullough | Mark Haedicke | N/A | Various intellectual property matters |
|  | Enron Net Works | Travis McCullough Mark Taylor Alan Aronowitz | Mark Haedicke | N/A | Development of additional e-commerce businesses |
|  | Enron Net Works/ Enron Online | Travis McCullough Mark Taylor | Louise Kitchen | Oct. 1, 2000 | Potential equity investments in 3 to 5 trading platforms |
|  | Hanover Compressor | Anne Koehler | Ray Bowen Mike Jakubik | 3rd Qtr. 2000 | Potential hedge of equity position |
|  | Hanson Production | Teresa Bushman | John Thompson | 3rd Qtr. 2000 | Exploration Participation Agreement |
|  | HV Marine | Anne Koehler | Jempy Neyman | 3rd Qtr. 2000 | Potential payoff of Facility B Debt and Restructure of Collateral |
|  | Gladiator | Lou Stoler | Stephen Douglas | 3rd Qtr. 2000 | Formation of off-shore investment fund on tax |
|  | Kingdom Energy | Teresa Bushman (Dave Jungman- Gardere Wynne) | Brian Vass | 3rd Qtr 2000 | $17.5MM sale of drilling rig |
|  | Mahonia | Teresa Bushman | Joe Deffner | 3rd Qtr. 2000 | Amendment of prepay collateral arrangements |
|  | Metering Technology Corp. | Anne Koehler | Kevin Kuykendall | Closed | Equity investment in meter company |
|  | Peace Software | Anne Koehler | Kevin Kuykendall Kyle Kettler | 3rd Qtr. 2000 | Potential equity investment in billing software company |
|  | Project Avalanche (Colstrip, Montana QF) | Karen Jones (LeBoeuf) | Terry Donovan | 4th Qtr. 2000, 1st Qtr. 2001 | Settled with GP; PPA buyout ($200m) to be executed by 12/31/00 and approved by MPSC by 3/31/01 |
|  | Project Battleship/ Dodger | Dan Lyons (Andrews & Kurth) | Dave Duran David Marks Andy Keleman | 3rd Qtr. 2000 | Services Agreement for proposed restructuring of power project and purchase of interest in QF cogen facility |
|  | Project Cornhusker | Dan Lyons (LeBouef Lamb) | Doug Clifford Carl Tricoli Rick Hill | 2000 | Purchase of QF cogen facility. |
|  | Project _________ (SDG&E) | Karen Jones | Frank Vickers Terry Donovan |  | Negotiating CA; possible transaction involving QF contracts package. |
|  | Project Tecate | Karen Jones (Milbank) | Saji John Frank Vickers | Unknown | Acquisition ($14-$16M) of LP & GP interests in California QF. On hold pending further discussions with sellers. |
|  | Resource Solutions | Teresa Bushman | Steve Pruett | 3rd Qtr. 2000 | Geological and geophysical consulting arrangement |
|  | Solo Energy | Anne Koehler | Charlie Vetters Kyle Kettler | 3rd Qtr. 2000 | Potential equity investment in micro-turbine company |
|  | Syntroleum | Dan Lyons Heather Brown (B&P) | Jim Ajello | Unknown | Equity in synthetic fuel company |
|  | Texas Mexico Railway Company | Kay Mann | Matt Duffy | 2000 | Financing and construction of locomotive diesel fueling station. Project structure being established. – Inactive |
|  | Tridium | Anne Koehler | Kevin Kuykendall | 3rd Qtr. 2000 | Potential equity investment in Preferred Stock of private company |
|  | Westwin | Teresa Bushman | Scott Josey | 3rd Qtr. 2000 | $22.5MM development drilling program |

| II ENRON NORTH AMERICA FINANCE HOUSTON ECONOMIC OPPORTUNITY FUND |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
| 1. | Bodyflash.com | Jim Grace | Mark Lay | Unknown | Equity investment in online jewelry company |
| 2. | CABO | Teresa Bushman (Locke Liddell) | Monica Edwards | 3rd Qtr. 2000 | Equity investment in Cabo Restaurants |
| 3. | Calaqua | Jim Grace | Reese Soares | 3rd Qtr. 2000 | Equity investment in water processing company |
| 4. | Cambium Fund | Teresa Bushman Rose Engledorf (Orrick Harrington) | Gene Humphrey Mark Lay Gene Humphrey | On hold | Formation of national funding partnership $100MM |
| 5. | Code Power | Jim Grace | Mick Johns | 3rd Qtr. 2000 | Equity investment in software source code developer |
| 6. | DCC Wireless | Teresa Bushman (Locke Liddell) | Reese Soares | 3rd Qtr. 2000 | Convertible preferred stock; bridge loan |
| 7. | Equal Access Media | Jim Grace | Barbara Page | 3rd Qtr. 2000 | Senior secured financing for media company purchasing The Wave, Los Angeles area newspaper |
| 9. | U.S. Custom Feeds | Teresa Bushman (Locke Liddell) | Marc Poulson | 3rd Qtr. 2000 | Equity investment in food reclamation facility |
| 10. | Wilson Financial | Teresa Bushman | Marc Poulson | 3rd Qtr. 2000 | Equity investment in funeral home/cemetery consolidation |

| III ENRON CANADA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | # STATUS |
| 1. | Alberta Power Purchase Auction | Peter Keohane Mark Powell | John Lavorato (Trading) Rob Milnthorp Derek Davies (Origination) | Bids due July 2000 | Government of Alberta auction of 12, approximately 3 to 20-year term, “power purchase arrangements” attached to currently regulated generation facilities. Enron Corp. Board of Director approval obtained. Bidding commenced August 2, 2000. |
| 2. | Blue Range Resource Corporation | Peter Keohane | Rob Milnthorp | Year-end 2000 | Ongoing administration of estate wind-up and final dividend payment. Court of Appeal judgments outstanding on various matters, including treatment of physical trading masters as “eligible financial contracts” in insolvency and related rights of set-off, late claims and joint venture and trust claims. Final dividend expected for year-end 2000 |
| 3. | British Energy Canada | Peter Keohane | Rob Milnthorp Paul DeVries | Ontario Market Opening (Projected for November 2000) | 3-year term firm PPA for 500 MW/h executed, conditional on British Energy acquiring the Bruce Nuclear Generation Facility from the Ontario Government, and on Enron hedging 90% of contracted power. Award of Bruce Facility to British Energy is imminent. Negotiating Marketing Opening Extension |
| 4. | Canadian Hunter Gas Storage Project | Greg Johnston | Kyle Kitagawa | 3rd Qtr. 2000 | Negotiating and due diligence for financing, development and marketing of gas storage facility in British Columbia. Letter of intent has been provided to counterparty. |
| 5. | ENERconnect | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Commencing on Ontario Market Opening (Projected for May 2001) | 3-year services and alliance agreement executed. Contracts executed with approximately 70 MEUs. Toronto office set-up and additional contracting arrangements ongoing for Market Opening. Contract administration project ongoing. DASH approved working capital funding. Negotiating amended and restated services agreement |

| III ENRON CANADA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | # STATUS |
| 6. | Industrial Off-Take of British Energy Power | Peter Keohane Chris Gaffney | Rob Milnthorp Paul DeVries | Ontario Market Opening (Projected for May 2001) | Firm PPAs being discussed with various industrials to hedge British Energy position. Executed three year, 20 MW (with 16 MW option) firm PPA with Sunoco Inc. |
| 7. | Invasion Energy Inc. | Peter Keohane | Kyle Kitagawa | Not applicable | Ongoing monitoring of equity and debt investments. Waterous Securities engaged for sale, anticipated for 4th Qtr. 2000 |
| 8. | Master Amendment Project | Peter Keohane Mark Powell | Rob Milnthorp | Year-end 2000 | Preparation and negotiation of amendments to 37 Master Firm Gas Purchase/Sale Agreements (including specific transportation assignments and collateral and netting agreements) to reflect revised credit terms and recent changes in Canadian insolvency and commercial laws |
| 9. | Master Power Contract | Greg Johnston | Jon McKay | Year End 2000 | Preparation of Canadian standard form master physical power trading agreement, with first draft circulated for comments |
| 10. | Mobile Turbine Joint Venture | Greg Johnston Mark Powell | Kyle Kitagawa Duncan Croasdale | Year-end 2000 | Non-binding letter of intent has been provided to counterparty regarding the creation of a joint entity by Enron Canada and Power Systems Manufacturing for the purpose of manufacturing, packaging and selling mobile combustion turbine generating units. In process of drafting the joint venture agreement (and related agreements) and a standard form of purchase and sale agreement regarding the disposition of completed units |
| 11. | Ontario Electricity Services | Mark Powell | Paul Devries Jan Wilson | 1st Qtr. 2001 (Commencing Ontario Market Opening) | Negotiating non-binding letters of intent with various municipalities in Ontario with a view to entering into management services agreements relating to Enron Canada providing various services regarding these municipalities’ electricity businesses and exposure upon regulated Market Opening |

| III ENRON CANADA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | # STATUS |
| 12. | Ontario G-6 Municipalities | Greg Johnston Chris Gaffney | Eric Le Dain Paul Devries | 2nd Qtr. 2001 (Commencing Ontario Market Opening) | Non-binding letter of intent has been executed with respect to supplying the G-6 municipalities or their Retail Affiliate with gas and electricity (on an exclusive basis) and energy management and supply services. Drafts of the formal energy supply and portfolio management services agreements have been distributed to G-6 for review, including the master physical power and gas trading agreements |
| 13. | Papier Masson Ltee | Peter Keohane | Rob Milnthorp Paul DeVries | Not applicable | Ongoing monitoring of TMP construction, equity investment, second installment of equity and loan guarantees. Restructuring second equity installment. Projected sale of investment 3rd Qtr. 2001 |
| 14. | Project Slugger | Peter Keohane | Rob Milnthorp | 2nd Qtr. 2000, or as Soon As Possible Before Year End 2000 | Purchase of tax “loss” company. Share Purchase Agreement provided to LG&E. Comments from LG&E’s counsel expected this week. |
| 15. | Project Whiskey | Greg Johnston | Kyle Kitagawa | 4th Qtr. 2000 | Considering potential transactions to maximize the shareholder value of Whiskey, including a potential friendly or unsolicited bid for all of its shares. Currently, accumulating a toehold in Whiskey |
| 16. | Transportation Mitigation Project | Greg Johnston Mark Powell | Rob Milnthorp | Year End 2000 | Negotiating transactions with various counterparties with respect to permanently assigning out of the money long-term transportation to such counterparties for the purposes of reducing transportation and credit exposure risk |

| IV CORPORATE DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |  |  |  |  |  |
|  | GPU, Inc. | Anne Koehler | Greg Blair Tim Detmering | Unknown | Potential acquisition of interest of GPU International in certain generation assets – negotiating confidentiality agreement |  |  |  |  |  |
|  | Power Sources Systems | Dan Lyons Cle Dade(B&P) | Charlie Vetters | Unknown | Convertible preferred stock in company that fabricates replacement parts for electric generation equipment |  |  |  |  |  |
|  | Project Boomerang | Anne Koehler (LeBoeuf) | Frank Vickers | 3rd Qtr. 2000 | Potential acquisition of 50% interest in El Paso's ownership of 11 power plants – on hold |  |  |  |  |  |
|  | Project Pico de Gallo | Dale Rasmussen | Jim Gilbert | Unknown | Sale of greenhouse operations associated with Las Vegas Cogen plant |  |  |  |  |  |
|  | Sierra Pacific/Nevada Power Auction | Karen Jones | Jake Thomas | Unknown | Short-listed; commercial team evaluating whether to submit binding bids for two plants |  |  |  |  |  |
|  | Ahlstrom Development Corporation | Lou Stoler | Greg Blair George Schaefer | 4th Qtr. 2000 | Potential acquisition of Ahlstrom Development Corporation—ultimate interests in 5 coal fired plants; LOI scheduled to be signed 8/21 |  |  |  |  |  |
|  | iMedeon | Lou Stoler Cle Dade (B&P) | Robert Greer | 4th Qtr. 2000 | Potential investment in convertible preferred stock in company which develops and markets software for mobile crews |  |  |  |  |  |

| V RESTRUCTURING |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT |  | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |  |
| - 1 | Bonus Resources | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |
| - 2 | Carrizo | Lisa Mellencamp | Dick Lydecker | Unknown | Sale of position. Pending |  |
|  | CGAS | Jim Grace | Pat Johnson | N/A | Monitor |  |
|  | Costilla Energy, Inc. | Lisa Mellencamp | Dick Lydecker | Unknown | Bankruptcy |  |
|  | Crown Energy | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |
|  | EnSerCo Offshore (Noram) | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |
|  | EnSerCo Offshore | Teresa Bushman | Brian Vass | 3rd Qtr. 2000 | Sale of drilling rig approximately $16MM. |  |
|  | Eugene Offshore/ Magellan | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |
|  | Gasco | Lisa Mellencamp | Dick Lydecker | N/A | Restructure |  |
|  | Hogan | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |
|  | Hughes Rawls | Lisa Mellencamp | Dick Lydecker | N/A | Workout |  |
|  | ICE Drilling | Teresa Bushman Richard Sanders | John Enerson | Unknown | Receivership; pursuit of collection from guarantors |  |
|  | Industrial Holdings | Lisa Mellencamp | Dick Lydecker | N/A | Restructure |  |
|  | Inland Resources | Lisa Mellencamp | Dick Lydecker | N/A | Restructure complete |  |
|  | Lyco | Lisa Mellencamp | Dick Lydecker | N/A | Hedge terminated; restructure |  |
|  | Neutralysis Industry | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |
|  | NSM | Lisa Mellencamp Richard Sanders | Dick Lydecker | Unknown | Restructure/Lawsuit |  |
|  | Qualitech | Lisa Mellencamp | Dick Lydecker | Unknown | Bankruptcy |  |
|  | Queen Sands | Jim Grace | Jempy Neyman | 4th Qtr. 2000 | Restructure pending |  |
|  | Repap | Lisa Mellencamp | Dick Lydecker | Unknown | Monitor |  |
|  | Basic Well Service | Jim Grace | Jempy Neyman | N/A | Monitor |  |
|  | TransCoastal | Lisa Mellencamp | Dick Lydecker | N/A | Restructure |  |
|  | Tribasa | Lisa Mellencamp | Don Reed | N/a | Restructure |  |
|  | Tripoint | Lisa Mellencamp | Dick Lydecker | N/A | Restructure pending. |  |
|  | WB Oil & Gas | Lisa Mellencamp | Dick Lydecker | N/A | Monitoring workout |  |

| VI STRUCTURED COMMODITY TRANSACTIONS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | AES Calvert City | Stuart Zisman | S. Healy | _ Qtr. 2000 | Sale of Calvert City development entity along with agreement to continue development on behalf of AES |
|  | Alamac | Anne Koehler | Ozzie Pagan Heather Kroll Glenn Wright | 3rd Qtr. 2000 | ENA to finance Alamac's (owner of two QF's in North Carolina) acquisition of generation units. ENA to operate facilities and sell steam and power to Alamac and market excess power |
|  | CRRA/CL&P | Jim Grace | Mark Bernstein Jeff Ader | 3rd Qtr. 2000 | Securitization of stranded costs of a refuse to energy project |
|  | Cascade Grain | Dale Rasmussen | Tom Krueger | 3rd Qtr. 2000 | Electricity and Gas Supply Contract Equity Investment in Ethanol Production Facility in Oregon; Ethanol off-take/ marketing contract |
|  | E2 | Anne Koehler Stuart Zisman | Don Miller Jeff Donahue | 4th Quarter | Potential sell down/IPO of power assets |
|  | Emission Reductions Credits (ERCs) Programs | Karen Jones (McCutchen) | Rob Bakondy | Ongoing | Developing various strategies for acquiring ERCs for use on CA development projects |
|  | Las Vegas Cogen | Dale Rasmussen | Jim Gilbert | Unknown | Restructure PPA to release QF status |
|  | NEPOOL Project (long term) | Chris Gaffney Janice Moore | Jeff Ader Ozzie Pagan | 4th Qtr. 2000 | 4 year full requirements power supply with NEPOOL utility |
|  | ONSI Corporation/ Fuel Cell Energy/ Connecticut Resources Recovery Authority | Bart Clark | Jeff Ader Heather Kroll | 4th Qtr. 2000 | Development of a fuel cell project with the use of state funds. ENA to manage project to generate power to comply with utility “green power” requirements |
|  | Pace Setter Energy | Karen Jones (McCutchen) | Rob Bakondy | 4th Qtr. 2000 | Purchase of emissions reductions credits for CA projects through an agri-engine retrofit program |
|  | Pittsburg Power Company/Southern/Air Liquide/ Praxair | Karen Jones | Dave Parquet | [on hold] | Assisting Pittsburg Power Company under Alliance Agreement in structuring power/standby power sales to industrial customers |
|  | Project Black Start – Nevada PLR | Sheila Tweed Karen Jones | Jake Thomas | Unknown | Commercial discussions have reconvened |

| VI STRUCTURED COMMODITY TRANSACTIONS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | Project Green Jacket | Travis McCullough (John Klauberg – LeBoeuf) | Clay Spears |  | 5 to 15 year full requirements power supply and management services arrangement with Georgia EMCS |
|  | Sithe Energies | Sheila Tweed | Jeff Donahue | Unknown | Potential restructuring of gas contract |
|  | United Illuminating | Chris Gaffney Leslie Hansen | Jeff Ader Ozzie Pagan Fred Cohagan | Ongoing | Post-closing matter regarding PPA acquisitions |
|  | Yuba County Water Agency Merced Irrigation District Oroville-Wyandoite Irrigation District | Dale Rasmussen | Mike McDonald |  | Indefinite Hold |

| # VII ## POWER PLANT DEVELOPMENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | 1999 Peakers | Stuart Zisman Marty Penkwitz | B. Jacoby K. Presto |  | Post-closing matters |
|  | Antelope Valley – Acquisition of development rights to California merchant plant | Karen Jones | Dave Parquet David Kates | Closed | Preliminary development work ongoing. |
|  | Assignment of Turbine to Elwood | Stuart Zisman | Mike Miller J. Deffner | 3rd Quarter | Completion of earlier transaction |
|  | Bear Valley Electric Service | Karen Jones Al Larsen | Rob Bakondy | Unknown | RFP response selected; discussing new generation/commodity services package to small California IOU |
|  | Calcasieu Development Company, LLC | Bart Clark (Roedel Parsons, Andrews & Kurth) | John Moore | 2001 | Development of peaker power plant in Calcasieu Parish Louisiana |
|  | Calvert City, Kentucky 2000 Peaker | Stuart Zisman | Ben Jacoby | Ongoing |  |
|  | City of Glendale | Dale Rasmussen | Mike McDonald Laird Dyer | Unknown | Products/services to assist city to operate city-owned generation assets |
|  | City of Roseville | Dale Rasmussen | Mike McDonald Laird Dyer | Unknown | Development of 500MW facility on site leased from city |
|  | Consolidated Edison | Chris Gaffney | Jeff Ader Mark Bernstein | 2000 | Redevelopment of ConEd generation facilities Project on hold |
|  | Donahue Industries, Inc. Power Plant Development | Bob Carter | Bob Anderson John Sheputis | Unknown | Analysis of regulatory issues and deal structure continues |

| # VII ## POWER PLANT DEVELOPMENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | East Coast Power Unit 6 Expansion | Bob Carter | Dick Lydecker |  | Transition issues and ongoing operation of power plants/sale of power from new facility to TOSCO |
|  | East Coast Power | Travis McCullough Robert Carter Sheila Tweed Lisa Mellencamp | Brad Alford | Ongoing | Compliance/Operational issues |
|  | Elsinore Pump Storage | Dale Rasmussen | Rob Bakondy David Kuetes | 2001 | Pump hyrdro facility near San Diego |
|  | Fabrica de Papal San Francisco, Mexicali, Mexico | Peggy J. Banczak | Matt Duffy | Unknown | MOU executed on March 13, 2000. PPA negotiations ongoing |
|  | Fersinsa Gist Brodades, Ramos Arizpe, Mexico | Peggy J. Banczak | Matt Duffy | Unknown | MOU provided to Fersinsa on March 2. Negotiations ongoing |
|  | Florida Power Plant Development | Stuart Zisman Bob Carter Sheila Tweed | Ben Jacoby & Team | Ongoing | Numerous development efforts in the State of Florida |
|  | Fort Pierce Utilities Authority | Bart Clark (Andrews & Kurth) (Katz Kutler) | David Fairley Ben Jacoby | 4th Qtr. 2000 | Redevelopment of Fort Pierce generation facility, including steam tolling arrangement |
|  | Fulton, Mississippi 2000 Peaker | Stuart Zisman | Mike Miller Ben Jacoby |  | Inactive backup |
|  | Honey Lake Expansion | Dale Rasmussen | Tom Krueger | Unknown | Early stage development analysis |
|  | Humbolt | Karen Jones | David Kates | Unknown | Negotiating option for site control |
|  | Hunter’s Point (San Francisco) | Karen Jones | David Parquet David Kates | Unknown | Ongoing commercial discussions with Seller |
|  | IMC Chemical | Dale Rasmussen | Frank Vickers | Unknown | Inside-the-fence replacement of coal cogen – possible emissions credits |

| # VII ## POWER PLANT DEVELOPMENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | Las Vegas Co-Gen Priscilla – expansion of Las Vegas Cogen Facility/PPA restructuring | Dale Rasmussen Travis McCullough | Jim Gilbert Ed Clark | 4th Quarter 2000 | Evaluation of timeline; permitting; discussion with lenders and equity investors; 200 MW addition planned (4xLM-6000). Possible sale through EZ. |
|  | LODI (NCPA) | Dale Rasmussen | Mike McDonald | 2001 | LM 6000 Peaker in Northern California |
|  | Mexichem, S.A. de C.V. Coatzacoalcos, Mexico | Peggy J. Banczak | Matt Duffy | Unknown | Private bid process for 104 MW cogeneration plant to be located in Coatzacoalcos, Mexico |
|  | North Haven Energy Park | Bart Clark (Bingham & Dana) | Steve Krimsky | 2001 | Development of peaker power plant in Connecticut; acquisition of turbines from Pratt & Whitney |
|  | Pastoria, CA Combined cycle plant development | Sheila Tweed Karen Jones | Dave Parquet | December 2000 | Working on ongoing real estate issues; negotiating EPC contract; legislative effort underway to shorten Williamson Act appeal period; equity selldown financing efforts commencing (including Info. Memorandum to prospective purchasers) |
|  | Placer Co. Water Agency/Kings River | Dale Rasmussen | Mike McDonald | Ongoing | Assist agencies in PG&E hydro asset auction; negotiating LOI/consulting arrangement |
|  | Project Columbia | Al Larsen Dale Rasmussen | Laura Wente | 7/2001 | 250 MW Plant at Port of Longview, Washington |
|  | PSCO – RFP for Supply-Side Resources | Al Larsen (LeBoeuf) | Jake Thomas Stephen Thome | 3rd Qtr. 2000 | RFP “short-listed”; negotiating PPA with PSCO and related off-take agreement Colorado Springs utility |
|  | Virginia Power Capacity & Energy Contract | Kay Mann (Bracewell) | Ozzie Pagan Heather Kroll | 3rd Qtr. 2000 | Completing negotiations with VEPCO |

| # VII ## POWER PLANT DEVELOPMENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
|  | St. Charles Development Company, LLC | Bart Clark (Roedel Parsons, Andrews & Kurth) | John Moore | 2001 | Development of peaker power plant in St. Charles Parish, Louisiana |
|  | Sunrise Texaco | Karen Jones | David Parquet Jim Gilbert | 4th Qtr. 2000 | Acquisition of development rights and turbines for southern California cogen facility; negotiating LOI |
|  | Tex-Mex, Brownsville, Texas | Sheila Tweed Bob Carter Marty Penkwitz (Clark Thompson) | Ozzie Pagen Drew Tingleat | 4th Qtr. 2000 | Installation of power generation equipment at the Sila Ray facility of Brownsville, PUB. Addition of a high Voltage DC transmission line from Brownsville to Mexico. PDA, option to lease and O&M agreements under negotiation. |
|  | Tri-Valley (UAE Energy) – Joint Development of Peaker for Cal ISO RFP | Dale Rasmussen Al Larsen | David Kates Greg Wolfe | Begin construction 1/2001 | Structuring development with UAE |
|  | Turbine Acquisitions | Sheila Tweed | Mike Miller |  | Working with numerous parties in an effort to procure new and used turbines for 2000 and 2001 |
|  | Vero Beach Utilities Authority | Bart Clark | David Fairley Ben Jacoby | Unknown | Redevelopment of Vero Beach generation facility |
|  | Vitro, Monterrey, Mexico | Peggy J. Banczak | Max Yzaguirre Steve Irvin Marc Sabine | 9/30/2000 | PPA’s executed for power offtake. O&M contracts executed. EPC contract with Mitsui executed. Fuel Supply Agreement with PGPB executed. Interconnection Agreement under negotiation with PGPB. Rights-of-way and permits have been obtained. |

| VIII # PULP & PAPER # COAL |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT |  | # RESPONSIBLE ATTORNEY | # BUSINESS PERSON | # PROJECTED CLOSING | # STATUS |
|  | Media General (Garden State Paper) | Peter del Vecchio | Bryan Burnett | August 28 | Various post-closing matters |
|  | Oconto Falls | Peter del Vecchio | Rodney Malcolm | 3rd Qtr. 2000 | Buy-back of ENA's equity & IPC interests |
|  | Re-Box | Peter del Vecchio | Jay Boudreaux | 3rd Qtr. 2000 | Potential provision of OCC hedges in connection with greenfield liner board facility in De Pere, Wisconsin |
|  | Crown Packaging | Peter del Vecchio | Bryan Burnett | 4th Qtr. 2000 | Potential acquisition of pulp and paper assets belonging to Crown |
|  | Project Crane | Peter del Vecchio Mark Greenberg | Jeff Donahue Tim Detmering | 4th Qtr. 2000 | Potential acquisition of North American pulp and paper assets and business from major Japanese paper manufacturer |
| - Pro | Project Falcon | Peter del Vecchio | Jeff Donahue Bryan Burnett | 3rd Qtr. 2000 | Potential acquisition of Canadian pulp and paper company |
|  | Georgia Pacific – Brunswick | Peter del Vecchio | Bryan Burnett Jay Epstein |  | Potential acquisition of three pulp and paper board mills owned by Georgia Pacific |

| IX # GLOBAL RISK MARKETS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # PROJECT |  | # RESPONSIBLE ATTORNEY | # BUSINESS PERSON | # PROJECTED CLOSING | # STATUS |
| 1 | Global Risk Markets/Transformer | Lou Stoler (LeBoeuf) | Mark Tawney George Carrick | 2000 | Bermuda based protected cell insurance company formed; pending capitalization and ownership structure |
| 2 | Global Risk Markets/Peakers | Lou Stoler (LeBoeuf & AK) | Don Black Brad Blesie | 4th Qtr. 2000 | Commercial development of credit enhanced financing-$1B; negotiating investment banker representation, preparing market submission |
| 3 | Global Risk Markets/Enron Re | Lou Stoler (LeBoeuf) | Brad Blesie | 3rd Qtr. 2000 | Develop Enron Re as operating Bermuda based insurance company with full licensing and risk bearing capabilities |
| 4 | Global Risk Markets/MGA | Lou Stoler (LeBoeuf) | Jim Bouillion | 3rd Qtr. 2000 | Develop licensed platform for on-line distribution of Company-owned risk into insurance market |

| X # ASSETS OPERATIONS MANAGEMENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # PROJECT |  | # RESPONSIBLE ATTORNEY | # BUSINESS PERSON | # PROJECTED CLOSING | # STATUS |
|  | Bulacan, Philippines Rice Hull Project | Marty Penkwitz | Mark Dobler |  | O&M agreements being re-negotiated based on change of scope for O&M. Negotiations proceeding |
|  | EES/Federal Solutions Group | Marty Penkwitz | Mark Dobler Kirt McDaniel |  | Preparation of various Confidentiality Agreements and LOI’s (Del-Gen, Inc., The Ryan Company, J.W. Sewell Co.) for the implementation of due diligence and/or various services for military base prioritization. |
|  | EES/General Cable | Marty Penkwitz |  |  | Draft Master Services Agreement covering O&M services at the EES/Gen. Cable Transmission facility in Kingman, Arizona. Comments from EES have yet to be provided. |
|  | Honey Lake O&M Project | Marty Penkwitz |  |  | Client proposed revision to O&M Agreement to reduce insurance coverage. Drafted amendment addressing insurance as well as cap on liability. Draft under review by Honey Lake. Negotiate amendment |
|  | Klickitat PUD O&M Contract | Marty Penkwitz | Tom Callaghan |  | Agreement in principle to assign O&M Contract to Stewart & Stevens. Draft Assignment and negotiate Owners Consent to Assignment |
|  | Klickitat PUD O&M Agreement | Marty Penkwitz | Tom Callaghan |  | Amendment 1 to the O&M Agreement has been drafted and submitted to the PUD for review and comment. Comments received and draft revised together with schedules. Negotiate Amendment 1. Finalize draft of O&M Agreement covering the gas compression assets of the facility which were broken out of the original O&M Agreement. Agreement in principle to assign O&M Contract to Stewart & Stevens. Draft Assignment and negotiate Owners Consent to Assignment |

| X # ASSETS OPERATIONS MANAGEMENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # PROJECT |  | # RESPONSIBLE ATTORNEY | # BUSINESS PERSON | # PROJECTED CLOSING | # STATUS |
|  | Nations Energy, Curacao, Netherland Antilles O&M JV | Marty Penkwitz | Mark Dobler |  | JV and O&M Agreements have been finalized and executed. – Final Report |
|  | O&M Form Project – Domestic | Marty Penkwitz Andrew Schifrin (King & Spaulding) |  |  | Domestic form for "peaker plant" application finalized. |
|  | OEC | Marty Penkwitz |  |  | Research the transfer of the corporate headquarters from Redmond, Washington to Houston, TX; obtain a tax review of same. |
|  | Operational Energy Corp. | Marty Penkwitz |  |  | Establish corporate or limited liability corporation entity as required stock transfer agreement evidencing transfer of OEC from EI to ENA is being reviewed by tax. |
|  | Vitro, Monterrey, Mexico Project | Marty Penkwitz |  |  | On-Shore O&M Supervisory Agreement has been drafted, negotiated, agreed, and executed. Mexican corporate structure for the on-shore operations company has been completed. |
|  | Wheatland (Westfork Development) PSI Energy (Cinergy) Substation Maintenance Agreement | Marty Penkwitz | Larry Soderquist Mitch Robinson |  | Review and negotiate agreement for the maintenance and repair of the Wheatland substation and transmission line. Comments on draft 3 issued to Cinergy. |