Appendix D

Enron 1 – 7FA’s

Ready to Ship Dates

| Major Components of Gas Turbine #1 | October 31, 2002 |
| --- | --- |
| Major Components of Generator #1 | November 30, 2002 |

*  GE will work to get the Generator shipment to match the Gas Turbine if possible.