GEM Proposed Transition Plan for Current Projects

Europe, Middle East and Caxios

|  | Project | Resources | Under Negotiation/Development | Staffing |
| --- | --- | --- | --- | --- |
| 1 | Nowa Sarzyna 116 MW electric, 70 MW thermal gas-fired combined cycle heat and power plant located on the site of Zaklady Chemic\ne Organika-Sarzyna (a state owned chemical company in Nowa Sarzyna) | Asset Management:Nigel Beresford Outside Counsel: David Baker & Ellis Baker (White & Case – London); Rafal Hajduk, Dariusz Moiduski (Cameron McKenna – Warsaw); Beata Kiedrowicz (White & Case – Warsaw) | - Swap Agreement fix and obtaining fx permit (need to keep Michael Brown informed of progress/outcome) - Amendment to Installation Contract, Change Order (re delayed Access to Site by Owner to Contractor for transmission line) - Change Order (re switchgear) - Transportation issue (potential force majeure claim from Contractor) - Novation of O&M Agreement to assign to Enron Poland Supervisor Company from Enron Europe Operations Supervisor (being worked on by David Baker) - Two Service Agreements to be drafted between EPOL and Advisor and Supervisor - 2 full sets of closing documents and Project Documents to be provided to London office and ENS in Warsaw - Bank account to be set up for Supervisor company in Poland - Jacek Drewseski and Jarek Glowaki to be replaced as sole directors by standard slate; need to establish if they need to remain also on board of Supervisor - Dan Badger to be put on Board of ENS - Replacements being made on boards of old supervisor and current advisor hopefully update at the end of next week - PR Agreement with Feedback |  |
| 2 | Turkey – Trakya Marmara 478 MW gas-fired combined cycle power plant | Asset Management: Outside Counsel: Nancy Wodka (Bracewell Patterson) | - Legal opinions for Exim refinancing (August 1999) - Settlement with EECC re emissions issue (termsheet initialled) |  |
| 3 | ## Sarlux Nominal 555 MW integrated gasification combined cycle plant (converts heavy, residual oil provided by Saras refinery into electric power, steam and high purity hydrogen) | Asset Management: Margaret Ewell Outside Counsel: Paolo Esposito (Brosio & Casati Allen & Overy – Italy) | - Potential refinancing - Potential arbitration or settlement of contractor consortium’s claims for extension of time/additional costs |  |
| 4 | Al Hidd Bid for acquisition and expansion of of 280 MW and 30 MIGD power and desalination plant at Al-Hidd (the “Plant”) | Lead Commercial: Rob Stewart/Alison Lerrick Outside Counsel: | - O&M Agreement - Bid process |  |
| 5 | ## Gaza Development of nominal 140 MW power generation facility to be located in the Gaza Strip | Lead Commercial: Richard Whyte/Ed Cattigan Outside Counsel: Skadden | - Preparing O&M |  |
| 6 | Caxios (EPCC subsidiary in UK) |  | - Review contract terms and proposals | J. Schwartzenburg |