| Objective | Measure | Completion |
| --- | --- | --- |
| 1. Assure success of 30 day Supply Initiative by providing resources and leadership to meet financial goal of the project. | - Value of material collected, sold and monetized. | - June 30, 2000 Status: All audits completed. Valuation underway. $ 169,000 re-deployed and $18.5 million booked in 3 rd quarter. |
| 2. Reduce standby parts inventory by 20%. | - Comparison of standby inventory in SAP on Jan 1. Vs yearend. | - December 31, 2000 Status: $1.183 reduction YTD. |
| 3. Reduce x-warehouse inventory by $250,000. | - Comparison of x-warehouse inventory in SAP on Jan 1. Vs yearend. | - December 31, 2000 Status: YTD reduction is $465,000. |
| 4. Sell $1,000,000 of surplus and scrap-end material. | - Monthly reporting of surplus sales activity. | - December 31, 2000 Status: Sales for cash to third party YTD $606,000. Total credit towards this objective which reduces real cash outlay is $1.4 million. |
| 5. Improve personnel performance by providing training in SAP analytical tools and excel and word programs. | - Completion of training-ability of staff to use software. | - August 30, 2000 Status: SAP training performed at all CDCs. Excel training provided to Roswell, Liberal and Gt. Bend. |
| 6. Implement one technology project which improves purchasing or materials management processes. | - Completed project that meets or exceeds stated results. | - December 31,2000 Status: Posted excess material for sale on ePurchase.com using banners and ads to attract buyers of surplus material. |
| 7. Qualify and/or develop one new minority vendor by July 2000. | - Dollars spent with new minority vendor. | - December 31, 2000 Status: Purchase 3 electric heaters from Tempco Electric Heating. Vendor being certified by Cal Eakins. |
| 8. Improve communications with CDC teams by increasing face to face contact time. | - Improvement recognized through upward feedback. | - December 31, 2000 Status: Increased visits to CDCs. |
| 9. Improve the effectiveness of the Omaha purchasing team by aligning daily practices with customer processes and procedures. | - Customer feedback. - Work output metrics. | - December 31, 2000 Status: Omaha team aligned with E&C to serve customer on a total project basis. Expediting for NPA materials delegated to CDC who does the receiving, but overall responsibility stays with the buyer. |
| 10. Improve the inventory quality by implementing “best practices” for inventory management at CDCs. | - Inventory metrics reported monthly. | - July 31, 2000 Status: Set up routine physical count program at CDCs. Set up audit program to verify physical counts. |