Global Trust AccessSM

Version 2.0

Planning Your Implementation

Table Of Contents

Introduction	2

Audience	2

Scope	2

Process	2

Key Information	2

Requirements Analysis	2

Capacity Planning	3

Pilot	3

Schedule	3

Deployment	4

Workstation Deployment	4

Go Live	4

Management & Maintenance	5

Summary	5

Appendix A - Minimum Hardware/Software Requirements	6

Operating Systems	6

Hardware	6

Requirements	6

Fax Response Form	7

# Introduction

## Audience

This document is aimed at the technical and business contacts of Chase Global Trust Accesssm (GTA) clients.

## Scope

Once the attached questionnaire (Fax Response Form) has been completed and returned to Chase, the information will be used to help us execute a problem free installation at the client site.

# Process

## Key Information

In order to successfully deploy GTA v2.0 at your sites Chase needs to have certain key information.

A quick response is essential in assisting us with deploying GTA v2.0 with your corporation in a timely manner. Most of the following subsections contain a brief description and some questions that are intended to supplement the brief.

### Requirements Analysis

Details in the following areas will be required. This information will enable us to put together a technical implementation plan for your site.

You will find attached a questionnaire, this forms the first part of our Requirements Analysis phase. Please complete this and return it as soon as possible.

Key areas include:

- LAN Infrastructure

- GTA Workstations

- GTA workstation is defined as any workstation on which GTA will be installed.

### Capacity Planning

- Your company’s possible future plans regarding network expansion, upgrade of hardware and software etc. need to be incorporated into the plan in order to accommodate any changes that may affect the operation of GTAv2.

- Some key points to think about:

- How many Workstations will be using GTA v2.0?

- Will there be any changes to the LAN infrastructure that may affect GTA v2.0 (e.g. Changing Workstations that GTA is installed upon; etc.)

- (It should be noted that due to a known problem, NT4 machines running Novell Netware Client lower than version 4.3 may experience issues with GTA v2.0 Communications. This problem is resolved in later versions of the Netware client.)

### Pilot

- If required by your internal procedures, there will be an opportunity to test the software prior to going live. However, this will also take planning and may delay implementation of GTA v2.0 at your site.

- Arrangements for testing on Chase’s GTA Quality Assurance Environment will need to be booked and scheduled on a per site basis.

### Schedule

- This will be agreed upon by all parties and is dependant on availability of both Chase and your technical and business staff.

- At the end of the scheduling phase, we will have a finalised deployment plan with dates and times allocated against our key tasks.

## Deployment

- During the Deployment phase, Chase will work with you to make the configuration, testing and implementation of your GTA workstations as smooth as possible.

- Chase’s planning phase should make this process far smoother.

### Workstation Deployment

- The GTA Workstations are your access-points into your GTA system - the machines you sit in front of when using GTA. Workstation deployment consists of:

- Ensuring all hardware/software requirements have been met.

- User Accounts are in place with sufficient rights.

- GTA v2.0 software installed and configured.

- Workstations fully tested.

- Entrust Profiles available.

- Configurations have been documented.

- Staff have been trained.

### Go Live

- With completion of our planning with you, going live should be an effortless exercise. Chase will be on site during this period to work to our plan and ensure both your technical and business staff are fully trained and comfortable with your new system.

## Management & Maintenance

- Throughout the life of your GTA system, you will continue to have access to your Global Trust Access HelpDesk and the support structure behind it.

- There are however, a number of simple processes that your staff can follow to make operation of your system as faultless as possible, such as purging and archiving data. Details of these processess can be found in the Training Manual that will be supplied with your software.

- In addition, to pre-empt any failures, Chase will work with you to ensure you have implemented and documented procedures to reduce the impact of any unanticipated events.

- Areas in which Chase is able to offer assistance and guidance :

- Day-to- Day Support.

- Redundancy and Backup Strategy

- Disaster Recovery

# Summary

- The key to successful implementation of GTA v2.0 at your site is the communication and co-operation between Chase and your organisation.

- During Chase testing of GTA v2.0, a wide range of potential situations has been covered. However, Chase will not have been able to recreate every facet of your computer infrastructure.

- This document has described the process Chase proposes and highlighted key areas where the right piece of information, at the right time, will help Chase to plan a problem-free installation.

- As always, your GTA HelpDesk is your route into Chase’s Global Trust Access support organisation, and Chase is happy to answer any questions you have regarding the product.

# Appendix A - Minimum Hardware/Software Requirements

## Operating Systems

- The PC should be equipped to run the Operating System, which should be set to UK or US English and should not have any restrictive policies. The following operating systems are supported by GTA version 2.0.

- Microsoft Windows NT 4.0 Workstation (Service Pack 3 or 4.)

- Microsoft Windows 95

(Please note that the Microsoft Windows for Workgroups (3.x) operating system is not supported by GTA version 2.0.)

## Hardware

Each PC should have a monitor with a resolution of 800x600 or better with a minmum of 256 colours.

The following minimum hardware requirements are dependant upon your use of GTA. Chase has produced three categories of GTA usage - Small, Medium and Large. If you are unsure which category you fall into, please contact your Global Trust Access HelpDesk.

Category	Number of Transactions Per Day

| Small | 0 | - | 19 |
| --- | --- | --- | --- |
| Medium | 20 | - | 39 |
| Large | 40 | - | 200 |

### Requirements

Category	CPU	Memory	Modem		Disk Space	LAN Speed

Small		P200	32-64 Mb	28K - 56K	50 Mb		10 Mbits

Medium		P200	32-64 Mb	28K - 56K	50 Mb		10 Mbits

Large		P300	64-128 Mb	56K		100 Mb		100 Mbits

Global Trust Access

# Fax Response Form

To	:	Don Jennings			From	:

Chase Manhattan Bank

Fax No. :	+44 207 777 2592			Pages :	7

Client Profile

| DATE: | Chase Internal Information |
| --- | --- |
| Company Name & Address | Sales Representative: |
| Business Contact: | Telephone: |
| Functional Title: |  |
| Telephone: |  |
| Fax: |  |
| E-mail: |  |

| Client Technical Contact: |  |
| --- | --- |
| Name: |  |
| Telephone: |  |
| Fax: |  |
| E-mail: |  |

Global Trust Access

GTA Workstations

Anticipated Number of GTA Workstations : 		* please indicate appropriate numbers

| Windows® NT 4.0 |  |  | Windows 95® |  |  | Windows® 3.11 | Not supported under version 2.0. |
| --- | --- | --- | --- | --- | --- | --- | --- |

Minimum Requirements :

| Do all GTA workstations meet (or exceed) the minimum | Yes | No | * delete as applicable |
| --- | --- | --- | --- |
| specifications ? |  |  |  |

Service Packs :

| Do all Windows ® NT workstations have S.P. 3 or 4 installed ? | Yes | No | * delete as applicable |
| --- | --- | --- | --- |

System Policies :

| Do GTA workstations have restrictive policies enforced ? | Yes | No | * delete as applicable |
| --- | --- | --- | --- |

CD-Rom :

| Do all GTA workstations have CD-ROM drives or access to a |  |  |  |
| --- | --- | --- | --- |
| networked CD-ROM drive | Yes | No | * delete as applicable |

Disk Space :

| Do all machines have at least 40 MB free Hard Disk Space ? | Yes | No | * delete as applicable |
| --- | --- | --- | --- |

Modems :

| What is the make / model and speed of your modems ? |  |  |  |
| --- | --- | --- | --- |

Novell ® Intranetware client :

| If you use the Novell ® Intranetware client, what is the version |  |  |  |
| --- | --- | --- | --- |
| number ? (GTA v2.0 requires version 4.3 or later. ) |  |  |  |

Global Trust Access

Pilot

| Access to our QA GTA Infrastructure can be made available if | Yes | No | * delete as applicable |
| --- | --- | --- | --- |
| absolutely necessary. Do your procedures demand a pre-installation pilot ? |  |  |  |

Future Plans

| Are any LAN upgrades; hardware changes planned ? | Yes | No | * delete as applicable |
| --- | --- | --- | --- |

| Will the number of GTA workstations increase in the near | Yes | No | * delete as applicable |
| --- | --- | --- | --- |
| future ? |  |  |  |

| Are there any other LAN infrastructure changes planned that | Yes | No | * delete as applicable |
| --- | --- | --- | --- |
| may affect GTA ? |  |  |  |

Other Information	(If necessary, please continue on a separate sheet.)

Please use the space below to give us any other information which may help in our planning. For example, any other software installed on your workstations and server, or additional information on your LAN infrastructure etc.

Global Trust Access

General  Information

- Please indicate which of the following reports on the Global Trust Access platform you anticipate using.  Please indicate how often you expect to use each report on a weekly basis.

| REPORT CATEGORY | DESCRIPTION |  | Likely to Use | Requests per week |
| --- | --- | --- | --- | --- |
| Transaction Status | Consolidated Settlement Report ITD | I.T.D. (IELCD) |  |  |
|  | Consolidated Settlement Report COB | C.O.B. (CELCD) |  |  |
|  | TPA Activity Status | I.T.D. (ITPAS) |  |  |
| Asset Servicing | Pre-Advice of Expected Income | C.O.B. (CGPDR) |  |  |
|  | Corporate Action Messages | I.T.D. (IGCAM) |  |  |
| Collateral Management | Escrow Collateral Valuation COB | C.O.B. (CELSV) |  |  |
|  | Escrow Collateral Valuation ITD | I.T.D. (IELSV) |  |  |
|  | Tripary Repo Valuation | I.T.D. (ITCVL) |  |  |
|  | Complex Collateral Valuation | I.T.D. (IGCDT) |  |  |
|  | Exposure Report | I.T.D. (IELEC) |  |  |
|  | Collateral Allocation | I.T.D. (ICASR) |  |  |
| Miscellaneous | Security Master |  |  |  |

I.T.D.     = Report produced by Chase at specific times within the day and/or at Client request.

C.O.B.   = Report produced by Chase at end of Business Day

Global Trust Access

- What local time of day do you consider you are most likely to access the GTA system?  (Please tick as appropriate.)

- 12 AM - 6 AM		___

- 6 AM - 12 PM		___

- 12 PM - 6 PM		___

- 6 PM - 12 AM 		___

- With the implementation of Global Trust Access please rate each of the following topics on level of importance to you and your business.

(0 = Not Applicable, 1= Low , 5=High)

| Functionality |  | Availability of System |  |
| --- | --- | --- | --- |
| Customer Service / Technical Support |  | Supporting Documentation and User Manuals |  |
| Monthly Maintenance Expense |  | Installation Support |  |
| On-line Help Documentation |  | User Friendliness |  |
| Frequent Upgrades |  | Compatibility with other systems |  |
| Customised Training |  | Response time of the system |  |

Global Trust Access

Future Plans

- Do you have Internet access, if not what are your future plans and timeframes?

- What internet browser do/will you use?  Please indicate version x.0 etc.

- Do you have any plans in the near future to upgrade your systems environment, e.g. Windows 95 to Windows NT?  If so, please give details including the projected timing.

- Do you require Chase to provide a copy of Global Trust Access software in advance for your technical group to evaluate before installation?

- Please provide any additional information that you feel will be useful in helping Chase to Install and Develop the  Global Trust Access application to the benefit of your institution.

Global Trust Access

Authorised Personnel

Kindly supply the names of  two Security Administrators who will have the responsibility of acting on behalf of your organisation in respect of 1) Security Software 2) notices, documents and correspondence relating to the GTA product. Any User set up requests, amendments or deletions which your organisation requires will have to be completed and submitted by one of the two Administrators authenticated by signature.

At this time we also solicit the names of any other users.

Please note that we will also be asking you to re-confirm details and signatures of the two Security Administrators in the final GTA Agreement.

PRIMARY SECURITY ADMINISTRATOR

SIGNATURE                            NAME				Phone No.

|  | EMAil Address:- |  |
| --- | --- | --- |

SECONDARY SECURITY ADMINISTRATOR

SIGNATURE                             NAME				Phone No.

|  | EMAil Address:- |  |
| --- | --- | --- |

Additional Users

NAME	PHONE NO	NAME 	PHONE NO

In you have any problems or queries, please contact :

Don Jennings

Chase Manhattan Bank - Global Trust Services

+44 207 777 2345