Gas Trading Vision – II

# Team Status Report as of Aug 20, 2001

GTV status meeting attendees:  Chuck Ames, Thu Dang, Nayan Dattani, Bill Fortney, Jeff Gossett, Narasim Kasaru, Jay Krish, Francis Lim, Russ Severson, Geoff Storey, Michael Swaim, Zhiyong Wei, Jeremy Wong.

Accomplishments:

- GTV2 Phase 1 items

  - Released to production.

- Saving different views in TDS:

- Released to production.

- Capability for desk roll-ups on an ad hoc basis (phase 2, on hold since 7/9/01):

- New process for roll-up aggregators has been completed.

- Option Grid (phase 2):

  - Released to production.

- Gas Daily options (phase 2):

  - Released to production.

- Basis Options (phase 2):

  - Development of deal entry type for Basis Options has been completed in TAGG.

  - Development of loading correlation curves has been completed.

  - Changes to the Translator have been completed.

- Transport Deal Capture & Valuation (phase 2):

  - Creation of new deal entry type & database changes has been completed.

  - Changes to the Translator have been completed.

- Add more information to the drill-down deal details.

  - Released to production.

- New Flexible Deal Viewer.

  - Database schema design completed.

  - Initial Load of active Deals from Sitara completed.

  - TIBCO work completed.

  - Units of Measure conversions completed.

  - Update of active deals from Sitara completed.

  - Development of Query Engine completed.

  - Development of Delphi feed to Excel completed.

  - Schema mapping completed.

  - Initial loading of active deals from TAGG completed.

- Phase II issues.

  - Portcalc valuation of Basis Spread Options completed.

Plans for the week ending 08/24/01:

- Continue IT development of Phase II issues.

  - Testing of PortCalc to value Basis spread options.

  - Option reports (PL reports).

  - Complete new development changes to the Translator for transport deals.

- New Flexible Deal Viewer.

  - Complete Development of Excel VB.

  - Complete development of update of active deals from TAGG.

  - Complete development of update server.

Issues:

- None.

## Notes

- Demo of Flexible Deal Worker scheduled to be on 08/22/01.