GALLUP, NEW MEXICO

ELECTRIC MOTOR DRIVER AND SUBSTATION

ENGINEERING, PROCUREMENT, AND

# CONSTRUCTION AGREEMENT

| 1. PARTIES Owner: Contractor: | ENRON COMPRESSION SERVICES COMPANY, a Delaware Corporation (which expression shall include successors and permitted assigns); and ENRON ENGINEERING & CONSTRUCTION COMPANY, a Delaware Corporation (which expression shall include successors and permitted assigns) |
| --- | --- |
| 2. OWNER'S REPRESENTATIVE: | Owner shall, by notice in writing to the Contractor, appoint a person to act in the capacity of the Owner's Representative with full authority to act on behalf of the Owner under this Agreement. |
| 3. CONTRACTOR'S REPRESENTATIVE: | The Contractor shall, by notice in writing to the Owner, appoint a person to act in the capacity of the Contractor's Representative with full authority to act on behalf of the Contractor under the Agreement. |
| 4. SCOPE OF WORK: | The facilities to be constructed on behalf of Owner consist of the electrical substation, variable speed drive and the electric motor and the drive shaft at the point of connection to Tranwestern Pipeline Company's ("TW") Compressor at TW's Gallup Electric Compressor Station located on Contractor's San Juan Lateral in McKinley County, New Mexico (Owner's Facilities). Constructor shall cause Owner's Facilities to be constructed, installed, tested, and made available for service (the "Work"). Contractor shall mobilize for the Work, demobilize after the Work is complete and shall provide such supervisory, administrative, technical and other services as shall be required for the installation of Owner's Facilities. Such Work shall include, but is not specifically limited to, design of facilities, securing of all permits required of Contractor for its performance of the Work, installation of temporary fences, clearing the right-of-way, grading, loading and transporting of materials, installation, construction supervision, final grading and site clean-up and return of all unused material. Constructor shall perform its services and fulfill its responsibilities hereunder, and shall require all consultants, contractors, subcontractors and materialmen furnishing labor, material or service for the design, construction, installation, and testing of Owner's Facilities to carry out their responsibilities in a good, workmanlike manner, in accordance with Contractor's practices and standards, the approved practices and standards of the industry and the Scope of Work in compliance with all applicable federal and state laws and applicable regulations of governmental bodies having jurisdiction. Owner shall have the right to review and approve Contractor's plan for the design, construction, installation, and purchase of Owner's Facilities prior to construction, purchase, and/or installation. |
| 5. PRICE: | Contractor estimates that the total costs for the Scope of Work as defined in Section 4 of this Engineering, Construction, and Procurement Agreement at $_______________. Contractor acknowledges that the above estimated costs is a +/-5% estimated based upon Contractors good faith and expertise. |
| 6. PAYMENT: | The Price shall be due and payable by Owner to Contractor within 30 days following Owner's final acceptance of the Work. Late payments shall accrue interest at the rate of one (1) percent per month or portion thereof. |
| 7. SCHEDULE: | Contractor, with Owner's full cooperation, shall perform the Work at such a rate of progress as necessary to complete the Work for beneficial use by Owner on or before May 1, 2000 (the "Work Completion Date"). |
| 8. WARRANTY: | Contractor warrants that its design, materials and workmanship shall be free of defects for the period of one (1) year from final completion and acceptance of the Work, subject to normal wear and tear, and proper operations. Contractor shall cause any equipment manufacturer warranties to be assigned to Owner. |
| 9. OWNER'S RESPONSIBILITIES: | The Owner shall be responsible without charge for furnishing to the Contractor upon request all such information, data, drawings, and documents as are in the possession or control of the Owner, and which the Contractor may reasonably require, in order to enable it to perform the Work. Owner shall be responsible for assisting Contractor in securing all permits required of Owner for the Work by regulatory authorities with jurisdiction over the Work. Contractor represents that it shall comply with all terms of the permits and shall assure compliance with such permits by its subcontractors. |
| 10. TERMINATION: | Unless otherwise provided in this Agreement, in the event that one of the following occurs, the non-defaulting party may terminate this Agreement by giving written notice of termination to the other party which shall specify in reasonable detail the circumstances giving rise to the termination notice, along with the effective date of the termination: (a) the bankruptcy, insolvency or dissolution of a party; (b) a material failure by a party to perform any of its obligations under this Agreement (including payment obligations), unless such party has cured its breach within thirty (30) days of its receipt of written notice from the other party demanding such cure. |
| 11. INDEMNITY: | Subject to the provisions of Limits of Liability, each party agrees to defend, protect, release, indemnify, and hold the other party, its officers, directors, agents, and employees, and its affiliates, their respective officers, directors, agents, and employees, harmless from and against any and all losses, damages to persons or property, injuries, or deaths of persons, liability, claims, liens, demands, and causes of action of every kind and character, including environmental liability, and including the amounts of judgments, penalties, interest, court costs, and legal fees incurred by that party, its affiliates or their respective officers, agents, and employees in defense of the same arising in favor of any person, corporation, or other entity, including the parties hereto and their employees, contractors its servants or agents which arise out of a breach by the indemnifying party of any obligation under this Agreement, and excluding any damages, losses, or claims arising out of the negligence of willful misconduct of the indemnified party. |
| 12. LIMITS OF LIABILITY: | Neither Owner nor Contractor shall be liable to the other by way of indemnity or by reason of any breach of this Agreement or of statutory duty or by reason of tort (including but not limited to negligence) for any loss of profit, loss of use, loss of production, loss of contracts, or for any similar financial or economic loss or for any indirect or consequential damage suffered by the other, provided that the foregoing shall not affect any liability that the Contractor may otherwise have in respect of remedying physical damage or defects in any works carried out pursuant to the Work or the cost of doing so. |
| 13. FORCE MAJEURE: | In this Agreement, "Force Majeure" means any event or circumstance (or combination of events and/or circumstances) beyond the control of the affected party including: (a) explosions, fires, nuclear radiation contamination, hurricanes, earthquakes, floods, natural disasters, epidemics, other acts of God, and any other similar circumstances; (b) war and other hostilities (whether declared or not), revolution, public disorders, insurrection, rebellion, sabotage, acts of public officials, or terrorist action; (c) any action or relative material inaction taken by any national or local government or judicial authority after the date of this Agreement including without limitation any order, legislation, enactment judgment, ruling or decision; and (d) national or regional strikes which are not specific to the Site. No party shall be considered to be in default or in breach of its obligations under this Agreement to the extent that performance of such obligations is prevented by any circumstances of Force Majeure which arise after the date of this Agreement. |
| 14. INSURANCE: | Contractor shall maintain in effect and shall require that all contractors and subcontractors performing services in connection with the Work carry and maintain the minimum insurance coverage set forth in Exhibit "1", which shall be subject to Owner's approval as to form, amount and issuing company. Contractor shall comply with all "Additional Requirements" provisions of Exhibit "1" and said provisions are hereby incorporated in this Paragraph 14 as if fully set forth herein. Contractor shall submit to Owner at the time Contractor executes this Agreement, a Certificate of Insurance, in form satisfactory to Owner, evidencing that satisfactory coverage of the type and limits set forth hereinabove are in effect. |
| 15. TITLE AND RISK OF LOSS: | (a) Contractor shall be responsible for and be obligated to replace, repair, or reconstruct the Work and any material, equipment, or supplies furnished for the Work which is lost, damaged or destroyed prior to transfer of care, custody and control thereof to Company which transfer of care, custody, and control shall be deemed to occur at the point in time when natural gas is first introduced into the Facility; provided, however, that Contractor shall not be liable for any damage to the Work caused by Company or persons under the direction or control of Company. (b) Title to the Work or any part thereof shall pass to Company when payment for the Work or any part thereof is made. The provisions of Section 15(a) shall govern the risk of loss under this Agreement, notwithstanding the provisions of this Section 15(b) respecting the passage of title. |
| 16. INDEPENDENT CONTRACTOR: | The Work herein provided for shall be performed by Contractor as an independent contractor, and Contractor has full power and authority to select the means, methods and manner of performing the Work, and Contractor is responsible to Owner only for the results herein contracted. Contractor shall not represent itself to third persons to be other than an independent contractor to Owner. |
| 17. GOVERNING LAW: | This Agreement is made under and shall be governed by the laws of the State of Texas, without regard to the conflict of law principles thereof. |
| 18. EFFECTIVE DATE: | This Agreement shall become effective on the date of last execution. |
| 19. ENTIRE AGREEMENT: | This Agreement constitutes the entire agreement of the Parties and supersedes all prior agreements, written or oral, between the Parties or their affiliates with respect to the Work. This Agreement shall not be modified or supplemented except by written instrument duly executed by both Parties. |

IN WITNESS WHEREOF, the undersigned duly authorized Parties hereto have executed this Agreement on behalf of their respective corporation/organization.

ENRON COMPRESSION SERVICES		ENRON ENGINEERING &

COMPANY						CONSTRUCTION COMPANY

Signature:						Signature:

Name:							Name:

Title:							Title:

Date:							Date: